# deliverable 1 -requirements stage

# 1. List of Stakeholders

What this deliverable is

A list of stakeholders or entities that have an interest in the outcome of the project or problem.

Why this deliverable is important

A project rarely fails because engineers couldn’t build it.

It fails because it solved the wrong problem for the wrong people.

Identifying stakeholders early prevents requirements defects, and requirements defects are the most expensive mistakes you can make.

Stakeholders generate real requirements. If you skip stakeholder identification, you build features instead of solving problems.

Guidelines

- Create a List of Stakeholders

To identify stakeholders, take the following steps:

- Run the 8-Category Stakeholder Sweep and list down stakeholders for each category below:

| Category | Description | Stakeholders |
| --- | --- | --- |
| Users | people who physically operate the system |  |
| Beneficiaries | people whose work improves because system exists |  |
| Maintainers | people who repair, calibrate, clean, update |  |
| ### Safety & Compliance | ### people legally responsible if something goes wrong |  |
| Owners/Sponsors | people paying for the system |  |
| Integrators - | systems/teams that must interface with yours |  |
| Affected non-users | people constrained by the system |  |
| Lifecycle stakeholders | people interacting in future phases |  |

Table 1: List of all stakeholders

- Organize the stakeholders in a Power vs Interest Matrix.

  - Power refers to the stakeholder’s authority to influence decisions or direct the project.

  - Interest refers to the degree to which the stakeholder is affected by the system or its outcomes.

This exercise is to help you prioritize stakeholders and determine how much engagement, communication or consideration each of the stakeholders need.

  - Stakeholders with high power/influence and high interest are key players. These should be involved in governance/decision making.

  - Stakeholders with high power/influence and low interest are the ones you should look to increase their interests.

  - Stakeholders with low power/influence and high interest are the ones you should consult on areas of interest.

  - Stakeholders with low power and low interest are the least important stakeholders.

Figure 1: Power vs Interest Matrix

Organize the stakeholders identified in Table 1 in the Power vs Interest Matrix and list them below:

| Stakeholder ID | Stakeholder Name | Role/Position | Category | Contact Information | What's important to the Stakeholder (Interest) | Level of Power/Influence (High/low) | Level of Interest (High/low) |
| --- | --- | --- | --- | --- | --- | --- | --- |

2. Upload the list of stakeholders to Innoslate

- Create a Notes Document containing descriptions and responsibilities of each stakeholder captured in the table.

  - Name the document as “Extracts from list of Stakeholders”. Number it “SD.1”.

  - Fill in the table describing the details of the stakeholder

(Note: The template document for this is created in the template project on canvas)

## Student Checklist

### 1. 8-Category Stakeholder Sweep

☐ Stakeholders identified under all eight categories

☐ Each stakeholder has a role-based name (not a person’s name)

☐ Stakeholders recorded in the stakeholder table

### 2. Power vs Interest Analysis

☐ Every stakeholder placed in the Power–Interest Matrix
☐ Power = ability to influence decisions
☐ Interest = degree affected by system

☐ Stakeholders categorized correctly

- High Power + High Interest → Key players

- High Power + Low Interest → Keep satisfied

- Low Power + High Interest → Consult

- Low Power + Low Interest → Minimal focus

### 3. Notes Document (Stakeholder Extracts)

☐ A Notes Document named “Extracts from list of Stakeholders” exists
☐ Document number is SD.1

2. Prerequisite for User Needs: Raw Data Sources (Empathizing Evidence)

## What this deliverable is

Before writing any user needs, students must first collect and upload raw evidence gathered during the empathizing stage of design thinking.

Raw data sources are uninterpreted artifacts, such as:

| - meeting minutes - interview notes - photographs from site visits | - screenshots - reference documents provided by stakeholders - audio/video recordings |
| --- | --- |

These artifacts represent what was observed or stated, not conclusions. No interpretation, no filtering, no conclusions at this stage.

## Why this deliverable is important

- It prevents user needs from being invented, summarized loosely, or remembered incorrectly.

- It creates auditability: reviewers can see exactly where a need came from.

- It enables strong traceability inside Innoslate.

- It enforces professional engineering practice: claims must have evidence.

If raw data is missing, user needs are not valid, regardless of how well they are written.

## Upload all Raw Evidence in the official folder

There is an official folder for your project assigned to you by the Takhleeq office.

- Make sure the online link to that official folder is visible on the dashboard of your Innoslate project.

- All raw evidence files (screenshots, images, audio/video recordings, pdfs, etc.) need to be uploaded in this folder.

Below we outline the steps to organize the files inside the official folder:

- Create separate folders for each stakeholder. Use role-based stakeholders names (no personal names) for each folder.

- Inside each stakeholder folder, during uploading a file, name the file with the convention “{file type}_{Context}_{YYYY-MM-DD}.{extension}”. For example, “INT_Preventive_Maintenance_2026-01-14.mp3”.

For file type, use the following prefixes:

| Type | Prefix |
| --- | --- |
| Interview recording | INT |
| Meeting minutes | MIN |
| Email acknowledgement screenshot | ACK |
| Photo/Image | IMG |
| Video recording | VID |
| Audio recording | AUD |
| Reference document | REF |
| Measurement data | DAT |

## Uploading Raw Evidence in Innoslate

For each raw evidence, you are required to create two entities in Innoslate:

- An artifact where we upload the relevant file (screenshot, audio/video recording, image, pdf, etc.)

- A document which contains numbered statements transcribing the contents of the file uploaded in the artifact (minutes in the screenshot, conversation in the recording, relevant extracts in the pdf, etc.)

Below we outline the instructions specific to each type of evidence:

- For meeting minutes and interview notes,

  - Creating the artifact

    - Get meeting minutes/interview notes acknowledged by the stakeholder over email. If the meeting was with a low-skilled labor who cannot read/write, this step can be skipped.

    - Take a screenshot of the meeting minutes along with the acknowledgement.

    - On Innoslate, go to “Database” view, click , and choose Artifact.

    - Enter a meaningful name (e.g., Factory Visit – Maintenance Supervisor – 12 Jan) which includes date, stakeholder role, and context of data collection.

    - Name the artifact as “ART.n” where n is an integer

    - Upload screenshot of the acknowledgement to the artifact created for meeting minutes/interview notes.

  - Creating the document

    - Go to the “Documents” view and create a “Notes Document”. Name it “Extracts from {name of the artifact in step a}”. Number it “EX.n”, where n is an integer.  Keep the template as “Blank Template”.

    - Add a description containing

      - Context (meeting, site visit, email, etc.)

    - Create a relationship between the document and the artifact using “related to”.

    - Transcribe the minutes/notes in the screenshot verbatim as Statement entities in the Notes Document.

      - Number the Statement entities as “EX.n.n”.

- For audio and video recordings,

  - Creating Artifact

    - On Innoslate, go to “Database” view, click , and choose Artifact.

    - Enter a meaningful name (e.g., Factory Visit – Maintenance Supervisor – 12 Jan) which includes date, stakeholder role, and context of data collection.

    - Name the artifact as “ART.n” where n is an integer

    - Try to upload the audio/video files. If the file is too large, clip it to an acceptable size and then try uploading.

    - If step iv fails, as a last resort, in the description of the artifact, enter the path of the audio/video file inside the official home folder (for example, data/video-recordings/Factory_Visit_1st_Jan_2026.mp4).

  - Creating the document

    - Go to the “Documents” view and create a “Notes Document”. Keep the template as “Blank Template”. Name it “Extracts from {name of the artifact in step a}”. Number it “EX.n”, where n is an integer.

    - Add a description.

    - Create a relationship between document and the artifact using “related to”.

    - Transcribe the conversations in the audio/video recordings verbatim as  Statement entities in the Notes Document.

      - Number the Statement entities as “EX.n.n”.

- For reference documents,

  - Creating an artifact

    - On Innoslate, go to “Database” view, click , and choose Artifact.

    - Enter a meaningful name (e.g., Factory Visit – Maintenance Supervisor – 12 Jan) which includes date, stakeholder role, and context of data collection.

    - Number the artifact as “ART.n” where n is an integer

    - Upload the document.

  - Creating a document

    - Go to the “Documents” view and create a “Notes Document”. Keep the template as “Blank Template”. Name it “Extracts from {name of the artifact in step a}”. Number it “EX.n”, where n is an integer.

    - Add a description.

    - Create a relationship between document and the artifact using “related to”.

    - Analyze reference documents to extract important information. For reference, go over “Applying the Process” section in chapter 4 to understand how the authors extracted the statements from a book. Create new Statement entities to capture it in the Notes Document.

      - Number the Statement entities as “EX.n.n”.

      - You may also want to make sure you know from what pages these statements were extracted. You can add a “Page Number” attribute (or as it’s called in the Schema Editor “property”) to the Statement class to capture this information as well.

(Note: samples for raw data in the form of meeting minutes and reference documents are present in the innoslate project template on canvas)

## Student Checklist — Raw Evidence Sources (Innoslate)

### 1. Official Folder & File Handling

☐ The official Takhleeq project folder link is visible on the project dashboard
☐ All raw evidence files are uploaded in the official folder (not locally stored)
☐ If an audio/video file could not be uploaded to Innoslate, the artifact description contains the correct file path inside the official folder

### 2. Artifact Creation (Database View)

For each raw evidence source, an Artifact exists:

☐ Artifact name is meaningful and includes context + stakeholder role + date
 ☐ Artifact Number is written as ART.n
 ☐ Correct content is attached:

- Meeting minutes/interview → acknowledgement screenshot uploaded

- Audio/video → file uploaded OR official folder path written

- Reference document → document uploaded

### 3. Notes Document Creation (Documents View)

For each Artifact, a corresponding Notes Document exists:

☐ Document uses Blank Template
☐ Document name is “Extracts from {Artifact Name}”
☐ Document Number is EX.n
☐ Document contains a brief description explaining the source context
☐ Document has a “related to” relationship with its Artifact
☐ No Notes Document exists without an associated Artifact

### 4. Statement Extraction

Inside every Notes Document:

☐ Important information from the source is transcribed into Statements (not copied as raw text blocks)
 ☐ Each Statement is numbered EX.n.n
 ☐ Statements are clear, atomic, and meaningful (not full paragraphs)
 ☐ For reference documents: page numbers are recorded (via Page Number property or equivalent)

### 6. Consistency & Completeness Check

☐ Every Artifact has one corresponding Notes Document
☐ Every Notes Document contains Statements
☐ Every Statement belongs to exactly one Notes Document
☐ Naming, numbering, and relationships are consistent across the project

# 3. User Needs Document

## What this deliverable is

The User Needs Document captures what users actually need from the system, expressed in their language, before any solution or design decisions are made.
Each user need:

- is extracted from one or more raw data artifacts

- is written in user language

- is explicitly linked back to its source artifact using the traced to relationship on innoslate

This document represents the output of the empathizing stage of design thinking.

## Why this deliverable is important

- It prevents teams from designing based on assumptions.

- It establishes traceability from real users to formal requirements.

- It protects the project from later scope disputes (“this was never asked for”).

- Weak user needs lead to weak requirements — and failed systems.

If a need cannot be traced to a real source, it does not belong in this document.

## Guidelines

The important information previously captured as raw Statement entities in the Notes Documents (from multiple evidence sources) must now be consolidated into a single User Needs Document.

Identify statements in the Notes Document that are relevant for specifying user needs. For each raw Statement identified:

- If the statement is poorly phrased or ambiguous, create a new well-formed Statement.

- Otherwise, preferably, reuse the existing raw Statement by adding it directly to the User Needs Document.

In both cases, create a new statement in the User Needs Document “traced to” the statements in the Notes Document.

Below are the steps to create a User Needs Document and add Statement entities to the document:

- Create User Needs Document

  - Go to “Documents” View and create a new “User Needs Document”.

  - Name the Document as “User Needs Document”.

  - Number the Document with “UN.1” and add a description.

- Add statement entity

  - Add new Statement entity

    - Click on the  button to create a new Statement entity.

    - Number the statement as ”UN.1.n”.

    - Specify the relationship between statements using “traced to”.

- Create RTM (xlsx) report from user needs document and add it to the submission report document. (copy paste the table)

Student Checklist – User Needs Document

### 1. User Needs Document Creation

☐ Only one consolidated User Needs Document exists for the project
 ☐ Document number is UN.1
 ☐ Document contains a meaningful description explaining scope and stakeholders

### 2. Selecting Statements from Notes Documents

☐ Only statements relevant to user needs are selected from Notes Documents
 ☐ Every need originates from previously captured evidence (EX statements)
 ☐ Sources refer to specific evidence (interview, visit, recording, reference), not vague sources like “discussion”

### 3. Reusing vs Creating Statements

For each identified need:

If the raw statement is clear:
 ☐ Existing Statement entity is added using Add Existing Entity
 ☐ Statement is renumbered to UN.1.n

If the raw statement is unclear/ambiguous:
 ☐ A new well-formed Statement entity is created
 ☐ Statement is numbered UN.1.n
 ☐ The new statement is linked to the original EX statement using “traced to”

### 4. Traceability

☐ Every UN statement is traced to at least one EX statement
 ☐ “traced to” relationships exist and are correctly assigned
 ☐ No user need exists without a source statement
 ☐ Multiple sources are linked when a need is supported by multiple evidence items

### 5. Quality of Needs

☐ Each need is one atomic statement (not combined requirements)
 ☐ Written in user language (what the user must be able to do), not implementation language
 ☐ No solutions, features, or design decisions included
 ☐ No duplicated or overlapping needs

### 6. Consistency & Numbering

☐ All needs follow sequential numbering UN.1.1, UN.1.2, UN.1.3…
 ☐ No EX numbering remains inside the User Needs Document
 ☐ All statements inside the document are Statement entities (not plain text)

# deliverable 2 -requirements stage

# 4. Context Diagram

## What this deliverable is

This deliverable visualizes the relationships between entities in a system. The nodes of the network are the proposed system and the external entities. The connecting arcs of the network are the relationships between the system and the external entities.

In summary, a context diagram identifies:

  - The internal systems

  - external systems and actors

  - interfaces and interactions

## Why this deliverable is important

- Defines system boundaries, i.e. what is within the scope of the design and what is outside the design scope.

- Avoids confusion over what entities are external.

- Exposes hidden interfaces, stakeholders, and dependencies.

- Minimizes integration failures coming from poor context understanding.

- Explains why each external entity was thought to be relevant to the system.

## Guidelines

- Draw Context diagram for “As-is Architecture” and “To-be Architecture”

The As-Is architecture describes how the system works right now, before any improvements or new design is implemented.

The To-Be architecture describes how the system will work after the new design or improvements are implemented.

  - Draw rectangular nodes and identify them with the names of the system elements (nouns).

  - Create arcs and label them with relationships (verb phrases) close to the origin node.

As an example, Figure 4.1 shows the context diagram for the toy catapult. Note the dotted line used to mark the system clearly. Everything outside the dotted line is an external entity.

Figure 4.1 Example Context Diagram for toy catapult

- Implement Context Diagram in Innoslate

There are two options in Innoslate for implementing a context diagram:

- The Asset Diagram

- Physical I/O diagrams

Given that the goal is to define the functional elements, the data flowing between them, and the allocation to the Assets and Conduits, the Physical I/O Diagram is the preferred approach. Repeat the steps below for both the context diagrams drawn in step 1.

  - On Innoslate, go to the “Diagrams” view

  - Select “New Diagram” and then “Physical I/O” from the drop-down list provided..

  - For “As-is Architecture”, fill in the following attributes:

    - Number: “OCD.1”

    - Name: “Context Diagram for As-is Architecture”

    - Description: {provide a description}

  - For “To-be Architecture”, fill  in the following attributes:

    - Number: “OCD.2”

    - Name: “Context Diagram for To-be Architecture”

    - Description: {provide a description}

  - Create an asset for the system, name it, number it as “SYS.1” and add a description.

  - Create external assets, name them, and number them as “EXT.n”. Mark external assets by selecting on the top-bar.

  - Connect external systems to the original system

    - Drag the green circle on the selected Asset to another Asset and the dialog in Figure 4.2 will appear.

    - Define Input/Output, Conduit, Actions, Directionality, and Origin using the pop-up displayed in Figure 4.2. Directions and shapes for the conduits can be changed by selecting the line and using the “Line Options” button at the top. Fill as many fields as possible for each of the entities.

Figure 4.2 New Input/Output Creation Dialog

For each of the relations in the conduit dialog box, there are various attributes that you can assign to it.

- Action Entity:

| Field | What It Represents | When to Populate | Modeling Guidance |
| --- | --- | --- | --- |
| Name | The functional activity being performed | Always | Use verb-object format (e.g., “Process Order”, “Transmit Data”). Avoid technical details. |
| Description | Operational explanation of what the action does | Always | Describe behavior, not implementation. Keep it functional. |
| Start | Scheduled start time (if used for simulation) | Rarely at concept stage | Only use if doing timeline/simulation analysis. |
| Duration | Time required to perform action | Optional at concept stage | Add when timing affects performance, throughput, or constraints. |
| Percent Complete | Progress tracking (project management) | Development phase | Not required for early conceptual modeling. |

- Spend time carefully naming top-level actions (they will drive requirements).

- Do NOT over-model internal logic too early.

- Duration should only be added when timing matters to system performance.

- Avoid decomposing actions prematurely.

II) Conduit Entity:

| Field | What It Represents | When to Populate | Modeling Guidance |
| --- | --- | --- | --- |
| Name | Type of flow between assets | Always | Name by flow (e.g., “Power Supply”, “Telemetry Data”), not hardware. |
| Description | Explanation of interaction | Always | Clarify direction, purpose, and conditions. |
| Capacity | Maximum throughput of flow | If performance matters | Add when bandwidth, power, or flow limits impact design. |
| Units | Measurement units for capacity | If capacity used | Always include if capacity entered. |
| Latency | Delay in the flow | If timing critical | Important for control or communication systems. |

- At concept stage: focus on identifying flows correctly.

- Add capacity/latency only if it affects requirements.

- Avoid specifying cables, protocols, connector types early.

III) Input/Output (I/O) Entity:

| Field | What It Represents | When to Populate | Modeling Guidance |
| --- | --- | --- | --- |
| Name | The thing flowing (data, material, energy, signal) | Always | Be precise (e.g., “Voltage Signal”, “Status Packet”, “Compressed Air”). |
| Description | Clarifies nature of the I/O | Recommended | Define meaning, format, or purpose if unclear. |
| Value | Default or nominal value | Optional | Only if needed for analysis or simulation. |
| Type | Data or physical type | Optional | Useful for later architectural refinement. |
| Size | Magnitude, data size, or quantity | Optional | Add when performance or capacity depends on it. |
| Units | Measurement units | If size/value specified | Always include if quantitative fields used. |

- Focus on clearly defining what flows.

- Avoid over-specifying format (e.g., JSON, CAN frame) at early stages.

- Add size/type when it affects architecture decisions later.

  - Save changes

Student Checklist

☐ System boundary is clearly defined

☐ All external actors are included

☐ Each interaction is represented with a conduit

5. List of Scenarios

## What this deliverable is

The List of Scenarios is a structured enumeration of all situations the system may experience during its lifecycle, from normal operation to edge cases and failures.

A scenario describes:

- who is involved

- what triggers the situation

- how the system is expected to behave

- how the situation ends

## Why this deliverable is important

- It ensures the team designs for real operational situations, not just ideal ones.

- It exposes hidden interfaces, stakeholders, and dependencies.

Guidelines

The steps outlined below are typically applied in detail only after a system-level concept has been established. At this stage, do not attempt full correctness or completeness. Instead, use these steps solely to describe the sequence of events associated with the core functions the solution must perform.

The goal of the action diagram is to help you think clearly about what needs to happen, not how it will be implemented. A complete and exhaustive set of use cases will be developed later, once the system concept is finalized. For now, include only those scenarios or use cases that can be described without assuming a specific solution or design choice.

- Implement foundational functional model in Innoslate

  - On Innoslate, go to “Diagrams” View

  - Select “New Diagram” then “Action Diagram” from the drop-down list provided.

  - Fill in the following attributes:

    - Number: “ACT.1”

    - Name: “Top-level action diagram”.

    - Description: “This action diagram contains the top-level functionality, which will be used to derive requirements for the overall system”

  - On the left menu bar, enter the “Existing” tab and add existing action, input/output entities from the pull-down menu to the high-level action diagram in a sequence.

This should avoid any low-level technical detail.

- Derive all use cases/scenarios using the context diagram,  including both primary and secondary/abuse use cases.

Think of as many different use cases as you can without thinking about the solution. Do not criticize anyone’s suggestion because criticism will discourage the free flow of ideas.

- Prioritize use cases/scenarios based on how likely the use case will give rise to new and important functional requirements.

Identify those cases with high priority (H), for which you must describe behaviors; cases with medium priority (M), for which you will describe behaviors if you have time; and cases with low priority (L), for which you will not describe behaviors.

For complex systems, budget about 10 high-priority use cases per team member.

- Develop existing functional model on Innoslate

  - Add the rest of the scenarios/use cases to the high-level action diagram

You can find an example of how to do it in the appendix below.

## Possible scenario categories

Students are expected to list scenarios across multiple categories, not just one.

- Nominal / Normal Operation

  - Standard, expected use of the system

  - Typical user interactions

  - Routine workflows

- Start-up and Shut-down

  - System initialization

  - Transitions into and out of operation

  - Safe shutdown conditions

- Abnormal but Expected Conditions

  - Delays

  - Partial availability of resources

  - Human errors

  - Environmental variations

- Failure and Fault Conditions

  - Component failures

  - Communication failures

  - Power loss

  - Sensor/actuator malfunction

- Recovery and Mitigation

  - How the system detects issues

  - How it responds

  - How normal operation is restored (if applicable)

Student Checklist

☐ Created new Action Diagram (ACT.1 – Top-level action diagram)

For each scenario:

☐ Identifies who is involved

☐ States what triggers it

☐ Written without assuming a specific solution

To include (this list is suggestive):
☐ Normal operation included

☐ Start-up / shut-down included

☐ Abnormal but expected cases included

☐ Failure cases included

☐ Recovery / mitigation included

Appendix:

Example

As an example, below is the initial functional model for the Moonbase project created using the existing action, input/output entities from the context diagram:

Figure 4.3 Initial functional model for Moonbase project

After exploring how the system may be used, the table below lists scenarios for Selene Moonbase project:

Figure 4.4 Initial List of Scenarios for Moonbase: Selene

Then, the table is used to modify the existing action diagram in Figure 4.3 to come up with a modified high-level action diagram (Real MBSE eBook Chapter 5 pg 84) below:

Figure 4.5 Developing the integrated behaviour model for Moonbase project

Note that the actions that were created in Figure 4.3 include a number of scenarios in Figure 4.4.  A few adjustments were made from Figure 4.3 to Figure 4.5:

- M.2, M.10, and M.12 were put as children of Scenario 3.

- M.8 “Receive Habitat” was only part of Scenario 4, so it was made the child of that scenario.

- M.13 “Prepare Personnel for Return to Earth” was renamed to S.6 “Rotate Personnel Out.”

So, with a little bit of work, we were able to reuse all the work that was done from developing the context diagram.

# deliverable 3 -requirements stage

# 6. Stakeholder Requirements Document

## What this deliverable is

The Stakeholder Requirements Document translates user needs into formal, solution-independent requirements that the system must satisfy.

These are top-level requirements representing what the system must do, not how it will do it.

## Why this deliverable is important

- It creates a contract between stakeholders and the engineering team.

- It enables objective verification later in the project.

- It is the foundation for architecture, design, and testing.

- Poorly written requirements cannot be verified.

Guidelines

Figure 6.1 shows an overview of requirements analysis in Model-Based Systems Engineering. We can break the analysis down into steps below:

- Decompose Statements

  - Create a new Requirements Document using “Create Document” on the Manage Documents Dashboard view of your project. Name the document as “SR.1”.

  - Create requirements using           “New Requirement” button. Number the requirements as “SR.1.N” where “N” is the number of the requirement.

  - Create relationship “traced from” with User need statements.

  - Add labels to each requirement such as "Functional Requirements" or "Technical Requirements".

  - Run Quality checker for clear, complete, consistent, design, and traceable quality parameters.

- Identify Existing/Planned Systems to extract additional requirements (for projects where a legacy system exists)

  - Look at existing systems or capabilities and abstract these systems into fundamental functions that they perform and measure performance values.

  - The functional and performance values can become the minimum requirements that a new system would be required to provide.

  - Then, these values can be used to suggest goals for improvement in the new system.

  - Add additional requirements to the Stakeholder Requirements Document.

- Identify any critical issues, resolve issues through trade studies and discussion with customers.

  - Identify any critical issues or risks during the time of analysis.

  - Create Issue entity and create relationship of requirement using “causes”.

  - Resolve issues/risks through trade studies and discussion with customers. Create Trade Study document as Artifact and add a label “Trade Study”. Create relationship of trade study with Issue using “resolves”.

  - Create a Decision entity and its rationale and create relationship with trade study as “enabled by”.
(for more details on relationships refer to the source: https://help.specinnovations.com/entity-data-elements)

Figure 6.1 Requirements Analysis captures and understands the users’ needs

Remember, although the steps mentioned above are laid out linearly, agile systems engineering is non-linear and iterative in nature as reflected in Figure 2 below. For more detail on Middle-out process, refer to section “Processes” in Real-MBSE book Chapter 1.

Figure 2: The Middle-out process is non-linear in nature and is key to Agile Systems Engineering

Reporting Instructions

- Download Stakeholder Requirements document on Innoslate as “Basic Document Output (DOCX)”

- Create traceability matrix between Stakeholder Requirements and User Needs

  - Follow the steps in this guide to create the traceability matrix.

- Download the traceability matrix as “Matrix Report (xlsx)”

- Convert to pdf

- Merge documents from step 1 and 3.

- Upload a single merged document on Canvas.

### Student Checklist – Stakeholder Requirements

### The key to requirements analysis is the development of requirements that are:

- Clear and unambiguous so as not to confuse the reader

- Complete so that they express a whole, single idea, and not portions of one or many

- Consistent with other requirements

- Correct such that they describe the user’s true intent and are legally possible

- Design independent so that they do not impose a specific solution on design (“what” not “how”)

- Feasible so that they can be implemented with existing or projected technology, and within cost and schedule

- Traceable so that they can be uniquely identified, and be able to be tracked to predecessor and successor lifecycle items/objects, such as functions or components

- Verifiable so that you can prove (within realistic cost and schedule) that the solution meets the requirement

In the development of these good requirements, you may want to avoid the following

pitfalls:

• DON’T use ambiguous language

• DON’T use bullet lists; use numbered lists instead

• DON’T use jargon

• DON’T use language that provides an escape clause; e.g., “The user shall be able to

access the Internet as often as is practicable”

• DON’T write long, rambling sentences

• DON’T put two requirements in one sentence; e.g., “The system shall … and …”

• DON’T use vague terms; e.g., “user-friendly”

• DON’T include suggestions or possibilities; e.g., “may”, “should”, “ought”

• DON’T include wishful thinking; e.g., “The system shall be 100% reliable”

# deliverable 4- requirements stage

# 7. High-Level Action Diagrams

## What this deliverable is

The Action Diagram shows the end-to-end workflow of how work is performed after the system is introduced, integrated with existing practices.

It focuses on behavior and flow, not hardware or software structure.

## Why this deliverable is important

- It reveals process gaps and inefficiencies.

- It helps validate that the system actually improves operations.

- It aligns system behavior with stakeholder expectations.

- It supports requirement validation and scenario analysis.

Guidelines

The steps outlined below are typically applied in detail only after a system-level concept has been established. At this stage, do not attempt full correctness or completeness. Instead, use these steps solely to describe the sequence of events associated with the core functions the solution must perform.

The goal of the action diagram is to help you think clearly about what needs to happen, not how it will be implemented. A complete and exhaustive set of use cases will be developed later, once the system concept is finalized. For now, include only those scenarios or use cases that can be described without assuming a specific solution or design choice.

The following steps are followed depending on how detailed our system-level concept currently is:

- Develop behavioural descriptions for each of the high-priority use cases (optional)

Using the Use Case Behaviour Description template provided in Figure 7.1, describe actions performed by assets for each use case/scenario. These should include both system and human actions.

Note: This step is optional. You can skip this step if you would like to develop the functional model on Innoslate directly.

- Develop Behaviour models for each scenario on Innoslate using action diagrams for As-is and To-be Architecture

If use case behaviour descriptions are developed, use them to decompose scenario blocks in the high-level action diagram by opening as “Decomposition Diagram”. Otherwise, decompose without them.

While decomposing, follow the steps below:

    - Walk the column of “System” and create action blocks for the entries.

    - Walk the columns of the external entities who trigger any of the SoI’s action blocks or vice versa and implement their actions as parallel action streams

    - Use inputs/outputs as triggers between action streams. Refer to Figure 7.2.

    - Label these parallel action streams with performing assets for external entities and SoI.

  - Create relationship “satisfies” for every use case/scenario with the relevant functional requirements in the Stakeholder Requirements document.

Figure 7.1 Example Behavioural Description

To view an example on how to create an Action Diagram from a Use Case Behaviour Description, go to Appendix 2.

Appendix 2

Below is one of the use case behaviour description from the toy catapult example from Getting Design Right:

By walking the columns of the table above, the following action diagram in Figure 7.2 can be developed:

Figure 7.2 Action diagram for Parent Entertains Child Use Case

Note that Toy is the System of Interest (SoI). We walk the column of “System” and create action blocks for the entries. Parent, Train, and projectile are external entities. Walk their columns and create parallel streams for each performing external asset.

Reporting Instructions

- Download “Opaque Image (PNG)” for both the parent diagram and children diagrams.

- Fill the template with the images in step 1.

- Upload the filled template on Canvas.

### Student Checklist – Action Diagram

☐ A behaviour description exists for each high-priority use case/scenario

☐ An Action Diagram was created for each scenario

☐ Action diagrams exist for both As-Is and To-Be architectures

☐ All actions have performing assets (no unassigned actions)

☐ All interactions are connected with triggers

☐ All scenarios trace to requirements

# deliverable 5-requirements stage

# 8. Verification Requirements Document (for Stakeholder Requirements)

## What this deliverable is

This document defines how stakeholder requirements will be verified.

Verification requirements describe:

- what evidence is needed

- what method will be used (test, inspection, analysis, demonstration)

Not all stakeholder requirements need a verification requirement:

- Simple requirements may link directly to a test plan

- Complex or abstract requirements require verification requirements first

## Why this deliverable is important

- It ensures requirements are not just written, but provable.

- It prevents late-stage disputes about “how do we know this works?”

- It enables structured test planning.

- It enforces engineering accountability.

- It gives an opportunity to create preliminary test requirements.

Guidelines

- Create a new Requirements Document for the purpose of identifying verification requirements separately.

  - Navigate to “Documents” view.

  - Create a new document.

  - Select “Requirements Document”.

  - Set:

    - Number: “VR.1”.

    - Name: “Stakeholder Verification Requirements”

    - Template: “Blank Document”

- Identify Verification Requirements

  - Use the same format as the Stakeholder Requirements document

  - Replace ambiguous wording (e.g., at least, sufficient, adequate) with measurable values.

  - Convert qualitative statements into quantified performance criteria.

As an example, Figure 8.1 has two verification requirements that were traced from the original requirement (WMB.1.1.6.1. Extract Oxygen). These requirements attempt to define how much oxygen needs to be extracted to support life support and rocket fuel needs.

Obviously, “100%” and “50%” need to be refined into specific amounts. The quality checker caught another problem. The words “at least” are ambiguous and would make verification difficult. Words like “greater than or equal to” a specific amount would be better.

A requirement typically becomes verifiable only when measurable.

A quantifiable requirement is often called “metric” or technical performance measure (TPM).

- Handle Quantified Characteristics

  - For quantified verification requirements:

    - Create Characteristic entity

    - Create a relationship “specifies” with the relevant verification requirement.

  - For verification requirements yet to be quantified:

    - Create an Issue or Decision entity

    - Create a relationship “enables”  between verification requirement and Decision.

    - Create a relationship “causes”  between verification requirement and Issue.

This is to ensure that these decisions are made and issues are resolved  in the near future.

- Define Verification Methods

Consult domain experts and assign a verification method to each requirement using the Metadata labels on the sidebar:

- Analysis: Showing a requirement is met using calculations, logic, proofs, or reasoning—without physically running the system. For example, hand calculations, spreadsheet analysis, worst-case / margin analysis, tolerance stack-ups, standards-based reasoning, safety or reliability math, etc.

- Demonstration: Showing the requirement is met by operating the real system in a representative but informal way. No instruments, no precise measurements—just “watch it work.” For example, turn it on and observe behavior, drive the robot through a path, flip a switch and see the response, run a scenario once or twice, etc.

- Inspection: Showing compliance by looking at the system—its configuration, dimensions, labels, or properties—without operating it. For example, visual checks, measurements with calipers, part number verification, checklist comparison, document conformance, etc.

- Modeling & Simulation: Using a formal model of the system to simulate behavior under conditions that are too expensive, too dangerous, too rare, or not yet buildable. More formal than analysis; more abstract than demonstration. For example, MATLAB / Simulink models, physics simulators (Gazebo, ANSYS, Adams), control-system simulations, Monte-Carlo simulations, digital twins, etc.

Multiple methods may be assigned if appropriate.

For example, for the two verification requirements in Figure 8.1, we can verify them by analysis once the specific amounts of oxygen extracted have been identified. We can tag this method by using one of the built-in Innoslate labels.

- Check Requirement quality

  - In the Requirements Document dropdown , select and run Quality Check.

  - Review flagged issues from the tool and refine wording.

Note: The tool cannot evaluate Correctness (is it legal) and Feasibility (is it possible). Hence, a human check is required too.

- Trace to test cases (optional)

A “Test case” class, which is a subclass of the Action class:

- supports Innoslate’s Test Center view, where different test cases can be analysed.

- inherits all the attributes and relationships from the Action class, which means these test cases can be visualized using all the diagrams associated with the Action, including the Action Diagram.

- used directly in the project planning for the verification activities, which includes cost, schedule, and resource impacts.

For each verification requirement:

  - Create a test case.

    - On the left side-bar, under “Relationships”, use “verified by” relationship, and create a new test case.

    - Fill the following attributes:

      - Number: “TS.n”

      - Name: {name of the test case}

      - Description: {add description}

      - Set up

      - Expected Result

      - Status: “Not Run”

    - Save changes

You can at this point also start developing a test plan. Innoslate has a test plan template available, which you can use and/or tailor to your own. For more details on the test plan, refer to “Preliminary Verification Planning” section in Chapter 5 in Real-MBSE book and Lab 9 in the Real-MBSE Lab Manual.

This step is optional, but encouraged, because detailed planning of tests may not be feasible at the current level of clarity in the projects. But wherever the method of testing is well-understood, it should be documented in a test plan.

- Review and finalize

  - Review verification requirements with stakeholders.

  - Record outcomes

    - Create decisions entities

    - Create relationship “enables” between relevant verification requirement and decision.

Figure 8.1 Adding explicit verification requirements enables better traceability.

Reporting Instructions

- Download Verification Requirements document on Innoslate as “Basic Document Output (DOCX)”

- Create traceability matrix between Verification and Stakeholder Requirements

  - Follow the steps in this guide to create the traceability matrix.

- Download the traceability matrix as “Matrix Report (xlsx)”

- Convert to pdf

- Merge documents from step 1 and 4.

- Upload a single merged document on Canvas.

ConOps template

- Mission description ( to be incorporated in earlier deliverables)

  - Goals and objectives?

  - List of stakeholder template in conops

  - As-is gaps

- System operational context ..

  - Reference operational architecture has not been introduced to students yet.. Will be introduced during synthesis

- Remove section 4

- Operational scenarios

  - Add use cases and action diagram

- Remove section 6-8

Students Checklist

### Document Setup

☐ Created VR.1 – Stakeholder Verification Requirements document (Blank template)
☐ Format matches the Stakeholder Requirements document

### Verification Requirements

☐ Every verifiable stakeholder requirement has a corresponding verification requirement
☐ Ambiguous wording replaced with measurable values
☐ Quantified criteria defined as metrics / TPMs

### Characteristics & Open Items

☐ Characteristic entities created for quantified parameters
☐ Linked using specifies relationship
☐ Issues/Decisions created for undefined verification values

### Verification Method

☐ Each requirement labelled with at least one method:Analysis, Demonstration, Inspection, Modeling & Simulation

### Quality Check

☐ Quality Checker run and warnings addressed
☐ Human review completed for correctness & feasibility

### Traceability

☐ Each verification requirement linked to a Test Case
☐ Verified by / verifies relationships created

### Review & Decisions

☐ Reviewed with stakeholders
☐ Decisions recorded and linked to requirements using “enabled by”

# deliverable 1- system concept stage

# 1) Assumption Mapping & Design Space

### Purpose

This document captures the design space before commitment.
 You are not choosing a solution yet.

## B. Core System Functions

List what the system must do, not how. (add all core functions)

| Function ID | Function Description |
| --- | --- |
| F1 |  |
| F2 |  |
| F3 |  |

Functions should be solution-agnostic (e.g. “localize the vehicle” not “run LiDAR SLAM”).

## C. Design Space Exploration (Concept Fragments)

For each function, list fundamentally different mechanisms. You are encouraged to deliberate on radically different design concepts (don’t hold back)

| Function | Mechanism A | Mechanism B | Mechanism C |
| --- | --- | --- | --- |
| F1 |  |  |  |
| F2 |  |  |  |

Differences must be architectural or physical, not parameter tuning.

For example:

| Function ↓ / Mechanism → | Option 1 | Option 2 | Option 3 | Option 4 |
| --- | --- | --- | --- | --- |
| Localization | LiDAR SLAM | Vision SLAM | Magnetic Tape | Infrastructure Markers |
| Actuation | Differential Drive | Ackermann | Omnidirectional | Rail-Guided |
| Power | Battery | Solar | Wired | Swappable Packs |

## D. Assumption Mapping

List assumptions that must be true for a design to succeed.

| Assumption ID | Assumption | Why It Matters | What Breaks if False |
| --- | --- | --- | --- |
| A1 |  |  |  |
| A2 |  |  |  |

Include at least:

- one environmental assumption

- one user/operator assumption

- one performance/scaling assumption

Another thing that you can consider evaluating is how each possible mechanism operates under the stated assumptions:

For example:

| Assumption ↓ / Mechanism → | Mechanism A | Mechanism B | Mechanism C |
| --- | --- | --- | --- |
| Environment is structured | ✓ | x | ✓ |
| Lighting is stable | x | ✓ | ✓ |
| Infrastructure allowed | ✓ | ✓ | x |
| Human intervention possible | x | ✓ | x |

## E. Known Unknowns

| Unknown | Why It’s Uncertain | Potential Impact |
| --- | --- | --- |

# deliverable 2- system concept stage

# Narrative Description of Functional Concept Fragments

In addition to matrix-based comparison, all design alternatives must be supported by a concise, well-referenced narrative description. Matrices summarize trade-offs; they do not, by themselves, justify the inclusion of an alternative in the design space.

A functional concept fragment is a partial design concept that describes one plausible way to realize a specific system function, independent of the complete system architecture. Functional concept fragments are later combined to form integrated system concepts.

Each option appearing in any design-space table or comparison matrix must be traceable to a corresponding functional concept fragment.

### Required Content

For each retained concept fragment, the following shall be included:

- Mechanism Overview
 A clear description of how the function is achieved, including the sequence of actions, transformations, or information flow involved. The emphasis shall be on how the mechanism works, not on why it is chosen.

- Illustrative Material
 Diagrams, sketches, block diagrams, or annotated figures that clarify operation and interfaces. These need not be detailed designs but must accurately convey functional behavior.

- Technical Basis and References
 Citations to relevant research papers, textbooks, standards, patents, or existing systems that demonstrate the mechanism is grounded in established practice or theory.

- Key Operating Conditions and Limits
 Identification of operating ranges, performance drivers, or known constraints inherent to the mechanism (e.g., sensitivity to environment, scaling behavior, latency sources).

In summary, we are expecting you to elaborate on your competing mechanisms i.e. details of how they work. A good example for this is given in the sample for system level design concept.pdf in the module “system level design concept” on LMS.

# 2) Preliminary Concepts Document

### Purpose

To define candidate architectures clearly enough to be attacked.

## A. Candidate Architectures Overview

List 2–3 integrated system concepts.

| Concept ID | One-Line Description |
| --- | --- |
| C1 |  |
| C2 |  |
| C3 |  |

## B. Architecture Descriptions

For each concept:

Concept ID:

High-Level Architecture Diagram:
 (block diagram or sketch)

Key Components:

- sensing

- actuation

- computation

- communication

- control logic

Key Assumptions Used:
 (list Assumption IDs)

## C. Initial Risk Identification

| Risk ID | Description | Source (Assumption / Interface / Environment) |
| --- | --- | --- |
| R1 |  |  |
| R2 |  |  |

## D. Decision Criteria (Pre-Commit)

Define criteria before any scoring.Weightage is supposed to be distributed across the criteria according to the relative importance.

| Criterion | Weightage | Derived From (Req / Objective) | Why It Matters |
| --- | --- | --- | --- |
|  |  |  | Add weight for each criterion as well |

No scores yet. This locks the decision logic.

Instructions for uploading the trade studies on Innoslate:

- Document your trade studies as Pugh matrix on excel or any other format of your liking.

- Download that document as a pdf or docx file

- On Innoslate, create an Artifact with the name “Trade study for xyz” and upload the aforementioned document there.

- Create a decision entity on Innoslate. Name it according to whatever decision was made in the trade study.

- Create a “enables” relation between the artifact and decision entity.

For reference a pugh matrix is attached below that you can use to understand how to make one for your design choices:

Detailed steps for making this can be found in “getting design right” chapter 5.

# deliverable 3- system concept stage

# 3. System Requirements

## What this deliverable is

The System Requirements Document (SRD) translates the selected system architecture and trade study decisions into solution-dependent, verifiable system requirements.

Unlike Stakeholder Requirements (which define what the system must achieve), System Requirements define:

- The performance the chosen solution must meet

- The interfaces it must support

- The constraints it must operate under

- The architectural decisions it must implement

These requirements reflect how the selected system concept will satisfy stakeholder requirements.

## Why this deliverable is important

- It bridges architecture and implementation.

- It formalizes trade study outcomes into enforceable requirements.

- It defines measurable system performance.

- It provides the basis for subsystem design and verification.

- It prevents architectural decisions from remaining informal or undocumented.

If trade studies are not captured in system requirements, decisions become assumptions.

## Key Characteristics of System Requirements

System Requirements must be:

- Solution-dependent (reflect chosen architecture/components)

- Traceable to Stakeholder Requirements

- Derived from trade studies and decisions

- Quantified where applicable

- Verifiable

- Technically feasible

They should describe system-level behavior and performance, not detailed part specifications (those belong to subsystem/component requirements later).

## Guidelines

### 1. Create System Requirements Document

a. Create a new Requirements Document using “Create Document” in Innoslate.
 b. Name the document: SYS.1 – System Requirements Document
 c. Create requirements using “New Requirement”
 d. Number them as: SYS.1.N

### 2. Derive Requirements from Architecture & Trade Studies

System Requirements should come from:

- Approved Final System Architecture

- Trade Study outcomes

- Performance analyses

- Interface definitions

- Integration constraints

For each trade study decision:

- Identify the architectural implication

- Convert that implication into a requirement

- Ensure it is measurable and testable

### 3. Create Required Relationships in Innoslate

For each System Requirement:

- Create relationship “refines” or “satisfies” → Stakeholder Requirement

- Create relationship “enabled by” → Decision entity (if applicable)

- Create relationship “derived from” → Trade Study (Artifact)

- Create relationship “allocated to” → Action, Asset, or Subsystem (if defined)

This ensures:

Stakeholder Req → Trade Study → Decision → System Req → Architecture

### 4. Include Performance & Interface Requirements

System Requirements should now include:

- Quantitative performance values

- Interface definitions

- Throughput limits

- Timing constraints

- Environmental tolerances

- Reliability or availability targets (realistic ones)

Unlike stakeholder requirements, numbers are expected here.

### 5. Identify System-Level Constraints

Include:

- Regulatory constraints

- Physical constraints

- Environmental limits

- Budget-driven architectural constraints

- Integration constraints

These are no longer abstract — they must reflect the chosen concept.

### 6. Address Critical Issues

- (a. Identify unresolved risks or architectural limitations
 (b. Create Issue entities if necessary
 (c). Link requirements using “causes”
 (d). Link Trade Studies using “resolves”
 (e). Create Decision entity with rationale

- For a specific entity, if you haven’t decided on an empirical value yet (e.g the total compute power requirements for the MCU), create an issue against it.

System Requirements must reflect resolved architectural choices.

### 7. Quality Check Using Innoslate Quality Checker

Each System Requirement must be:

- Clear

- Complete

- Consistent

- Correct

- Feasible

- Traceable

- Verifiable

Unlike Stakeholder Requirements, they are not required to be design-independent — they are intentionally architecture-dependent.

## Reporting Instructions

- Download System Requirements document from Innoslate as “Basic Document Output (DOCX)”

- Create traceability matrix:

  - Stakeholder Requirements ↔ System Requirements

- Download matrix as “Matrix Report (xlsx)”

- Convert to PDF

- Merge:

  - System Requirements Document

  - Traceability Matrix

- Upload merged document

## Student Checklist – System Requirements

System Requirements must be:

✔ Clear and unambiguous
 ✔ Singular (one idea per requirement)
 ✔ Quantified where appropriate
 ✔ Traceable to Stakeholder Requirements
 ✔ Linked to trade studies and decisions
 ✔ Feasible with chosen architecture
 ✔ Verifiable
 ✔ Consistent with final system architecture

## Common Pitfalls to Avoid

DO NOT:

- Write subsystem-level requirements too early

- Copy stakeholder requirements without refinement

- Include vague performance language (“fast”, “robust”)

- Leave trade study decisions undocumented

- Introduce new functionality not traced to stakeholders

- Use “may”, “should”, or ambiguous language

- Write multi-clause requirements

## Balanced Modeling Guidance

At System Requirements stage:

Be precise where:

- Performance drives architecture

- Interfaces impact integration

- Trade studies forced a measurable decision

Be restrained where:

- Details belong to subsystem/component design

- Part numbers are not yet finalized

- Implementation details do not affect system-level performance

# deliverable 4- system concept stage

# Verification Requirements Document (for System Requirements)

## What this deliverable is

This document defines how system requirements will be verified.

System verification requirements describe:

- What evidence is needed to prove the system requirement is satisfied

- What verification method will be used (test, inspection, analysis, demonstration, modeling & simulation)

Unlike stakeholder requirements, system requirements are solution-dependent.
 They are derived after trade studies and architectural design decisions.

Because of this:

- Most system requirements must be verifiable.

- Verification requirements help ensure the designed solution can actually be validated once implemented.

Not all system requirements need a separate verification requirement:

- Straightforward, measurable requirements may link directly to a test case.

- Complex or derived technical requirements should have explicit verification requirements defined first.

# Why this deliverable is important

This deliverable ensures that the designed system can be objectively validated.

It helps:

- Ensure system requirements are testable and measurable

- Prevent ambiguity about how the final system will be validated

- Enable structured verification planning

- Ensure the engineering design decisions are accountable

- Identify metrics and technical performance measures (TPMs) early

- Prepare the project for system-level testing and validation

# Guidelines

## Create a Verification Requirements Document

Create a separate Requirements Document for system verification requirements.

- Navigate to “Documents” view

- Create a new document

- Select “Requirements Document”

Set:

Number: “VR.2”
 Name: “System Verification Requirements”
 Template: “Blank Document”

# Identify Verification Requirements

Use the same format as the System Requirements document.

Each verification requirement should clearly state:

- what performance metric will be verified

- how the system requirement will be evaluated

When writing verification requirements:

- Replace ambiguous wording such as:

  - sufficient

  - adequate

  - at least

  - minimal

  - efficient

- with measurable values.

- Convert qualitative requirements into quantified technical criteria.

Example:

If the system requirement states:

The robot shall move efficiently across rough terrain.

A verification requirement should define measurable performance:

The robot shall maintain a forward velocity of ≥ 0.5 m/s on terrain slopes up to 15°.

A requirement typically becomes verifiable only when measurable.

These measurable quantities are often called:

- Metrics

- Technical Performance Measures (TPMs)

# Trace Verification Requirements to Test Cases (Optional)

A Test Case is a subclass of the Action class.

It is useful because it:

- Supports the Innoslate Test Center

- Allows visualization using Action Diagrams

- Helps plan verification cost, schedule, and resources

For each verification requirement:

Create a Test Case.

Steps:

- On the left sidebar under Relationships

- Use “verified by”

- Create a new Test Case

Fill attributes:

Number: TS.n

Name: Test Case Name

Description: Description of the test

Set Up: Test preparation steps

Expected Result: Expected outcome

Status: Not Run

Save changes.

# Review and Finalize

Review the verification requirements with the engineering team and domain experts.

Record outcomes.

If design decisions are required:

Create Decision entities

Create relationship:

Verification Requirement → enables → Decision

# Reporting Instructions

- Download the Verification Requirements document from Innoslate as:

Basic Document Output (DOCX)

- Create a traceability matrix between System Requirements and Verification Requirements

- Download the matrix as:

Matrix Report (xlsx)

- Convert the matrix to PDF

- Merge:

- Verification Requirements document

- Traceability matrix

- Upload the single merged document on Canvas.

# Student Checklist

## Document Setup

☐ Created VR.2 – System Verification Requirements document (Blank template)
 ☐ Format matches the System Requirements document

## Verification Requirements

☐ Every system requirement has a corresponding verification requirement (or direct test case)
 ☐ Ambiguous wording replaced with measurable values
 ☐ Performance metrics defined as technical measures (TPMs)

## Traceability

☐ Verification requirements linked to System Requirements
 ☐ Test cases created where appropriate
 ☐ verified by / verifies relationships created

## Review & Decisions

☐ Reviewed with engineering team
 ☐ Decisions recorded and linked to verification requirements using enables

# Red Review Team Instructions

# Red Team Review Instructions

Role: Adversarial Design Auditor

You are not collaborators for this stage.
You are independent reviewers whose job is to expose weaknesses in another team’s concept before it reaches the client.

Your marks depend on the quality of your criticism, not politeness and not whether you are “correct”.

Your responsibility:

Help prevent a team from building a system that fails in the real world.

Do not redesign their system.
Do not suggest improvements unless needed to explain a failure.
Your job is to identify where their reasoning may break.

## What You Will Receive

From the assigned team you will see:

- Assumptions & design space

- Preliminary architectures

- Intended sensing / actuation / control approach

You are evaluating the reasoning, not presentation quality.

## Your Deliverable

Submit a document titled:

Top 5 Ways This Design Could Fail

For each failure include:

- The hidden assumption being violated

- The scenario where failure occurs

- The mechanism of failure

- The observable consequence

Use this structure:

| Hidden Assumption | Failure Scenario | Failure Mechanism | Consequence |
| --- | --- | --- | --- |

## What Counts as a Strong Critique

You must include at least:

- one physics or scaling constraint

- one operational environment case

- one integration interaction

### Weak (low marks)

Opinion or preference
“Camera may not be accurate”
“This seems complicated”

### Medium

Scenario-based
“Forklift may block view”

### Strong

Constraint-based
“Stopping distance exceeds sensing range at max speed”

### Excellent

Falsifiable and measurable
“At 1 m/s, braking distance is 1.2 m but detection range is 0.8 m → collision inevitable”

## Important Rules

You are NOT penalized if the other team rejects your critique with good evidence.

You ARE penalized if:

- critiques are vague

- critiques are stylistic

- critiques only target presentation quality

## What Not To Do

- Do not propose a better design

- Do not help them fix it

- Do not debate socially

- Do not evaluate effort

You are auditing logic.

Your grade depends on:

- specificity of assumptions identified

- realism of failure scenario

- technical reasoning quality

- testability of claim

The goal is not to win an argument.

The goal is to reveal uncertainty before the system is built.

# Stage 2 Overview Guidelines

# System-Level Concept Design Stage (4 Weeks)

Weight: 12% total

- Trade Studies and Risk Reduction: 8%

- System Requirements: 2%

- System Verification Requirements: 2%

## Purpose of This Stage

In this stage, your objective is to systematically explore the system design space and justify a concept choice using structured reasoning. You are expected to make alternatives explicit, compare them along relevant attributes, and select a concept because it reduces risk and uncertainty, not because it was the first idea or easiest to defend.

Concept selection follows three principles:

- Enumerate before evaluating
 Identify all fundamentally different system concepts before any scoring occurs.

- Compare only along relevant attributes
 Concepts are compared using attributes derived from stakeholder and system objectives. If an attribute does not distinguish between concepts, it should not influence the decision.

- Use structure to guide discussion
 The purpose of trade-study matrices is not numerical accuracy, but disciplined reasoning and traceable decisions.

Engineering failures frequently arise not from lack of effort but from premature commitment to an appealing solution followed by selective justification. Therefore, this stage evaluates the quality of reasoning used to arrive at a system concept rather than the apparent quality of the concept itself.

The activities in this stage are designed to encourage five specific forms of engineering behavior.

For more detail on this process you can refer to Peter L Jackson’s “Getting design right”’ following chapters:

- Chapter 4: Explore the Design Space (pg 103-128) to

  - Discover concepts relevant to the design problem at hand.

  - Combine the concepts and generate integrated solutions.

- Chapter 5: Optimize Design Choices (pg 131- 146) to

  - Identify the alternative design concepts;

  - Identify the relevant attributes (product objectives);

  - Perform an initial screening of alternatives;

  - Rate the alternatives in each attribute;

  - Weight the attributes;

  - Score and rank the alternatives; and

  - Select an alternative.

### Exploration Completeness

Teams must demonstrate that the design space was explored before committing to a solution. Alternatives should be derived from system functions, constraints, and operating context rather than informal brainstorming. The submission should provide evidence that multiple fundamentally different approaches to performing the required functions were considered.

### Meaningful Alternatives

Alternatives must differ in operating principle, architecture, or mechanism. Variations in parameters or components within the same mechanism do not constitute meaningful alternatives. The intent is to compare competing approaches rather than incremental modifications of a single idea.

### Justified Decision Rule

The criteria used to compare alternatives must be derived from stakeholder and system needs and must be defined before selecting a concept. The comparison method should therefore exist independently of preference for any specific alternative.

### Falsification Effort

Teams are expected to actively attempt to invalidate their own assumptions. Evidence of examining failure modes, constraints, unrealistic operating conditions, and external critique will be evaluated positively. Discovering weaknesses in a concept is considered progress rather than error.

### Risk-Reducing Convergence

The purpose of concept selection is to reduce uncertainty in the system. The final concept should be justified in terms of elimination or reduction of major risks rather than numerical scoring alone.

Changing a design in response to credible evidence will be rewarded. Defending an assumption without supporting evidence will be penalized.

The central question addressed in this stage is:

What system architecture should be built, and why does it reduce the most significant risks?

## Timeline Overview

| Week | Activity |
| --- | --- |
| Week 1 | Exploration of design space |
| Week 2 | Commitment to candidate concepts |
| Week 3 | Red Team review |
| Week 4 | Evidence-based convergence and formalization |

## Week 1 — Assumption Mapping and Design Space Exploration

Objective: Establish understanding of the problem and possible solution mechanisms before committing to a concept.

Submission: Assumption and Design Space Sheet

The document must include:

- Core system functions

- At least three fundamentally different mechanisms for each major function

- Environmental and operational assumptions

- Unknowns that could invalidate a concept

No concept selection should occur at this stage. Evaluation will focus on breadth and relevance of exploration.

## Week 2 — Preliminary Concepts (Commitment Phase)

Objective: Establish candidate architectures and the method for evaluating them.

Submission: Preliminary Concept Document

The document must include:

- Two to three candidate system architectures

- Subsystem decomposition (sensing, actuation, control, computation, interaction)

- Decision criteria derived from stakeholder requirements

- Known risks and uncertainties

The comparison criteria must be defined before Red Team review. This submission represents commitment to an evaluation framework rather than a final decision.

## Week 3 — Red Team Review

Objective: Subject reasoning to adversarial evaluation.

Each team will receive critique from another team in the form of a document identifying major failure possibilities. Teams must analyze the critique but should not yet submit responses.

Evaluation in this stage will depend on how the critique is later addressed, not on the absence of critique.

## Week 4 — Evidence-Driven Convergence and Formalization

Teams refine and finalize the system concept using evidence.

### Submission 1: Attack–Response Table (Trade Study Evidence)

| Claim | Red Team Attack | Response | Evidence | Status |
| --- | --- | --- | --- | --- |

For each critique, the team must:

- Accept and modify the design, or

- Reject with justification, or

- Mark unresolved and bound the risk

Evidence may include calculations, references, experiments, or engineering reasoning.

The final concept must demonstrate reduction of major risks.

### Submission 2: Final Concept Selection Justification

The document must clearly explain:

- The most critical threatening assumption

- Evidence that affected the decision

- Why the final architecture reduces risk relative to alternatives

## System Requirements (2%)

Create a System Requirements Document after finalizing the concept.

Requirements must:

- Describe system behavior rather than implementation

- Be testable

- Trace to stakeholder requirements

Traceability:
Stakeholder Requirement → System Requirement

## System Verification Requirements (2%)

Create a Verification Requirements Document.

Each verification requirement must specify:

- Verification method (test, analysis, inspection, or demonstration)

- Measurable acceptance criteria

Traceability:
System Requirement → Verification Requirement

## Grading Principle

Evaluation is based on the quality of reasoning demonstrated through exploration, evaluation criteria definition, response to critique, and risk-based convergence. Confidence without supporting evidence will receive low credit, while identification and correction of incorrect assumptions will receive high credit.

# Red Team Attack Response

# Red Team Attack Response

Goal: Reduce uncertainty and strengthen your selected concept through structured critique and evidence-based responses.

Deliverable:
Submit an Attack–Response Table that documents how your concept withstands critical scrutiny.

| Claim | Red Team Attack | Your Response | Evidence | Status |
| --- | --- | --- | --- | --- |

Instructions:

For every critique you must:

- Clearly state the claim or assumption being challenged.

- Describe the red team attack, identifying potential weaknesses, risks, or failure modes.

- Provide a reasoned response explaining how the concern is addressed, mitigated, or accepted.

- Support your response with evidence, such as calculations, simulations, references, experiments, or authoritative sources.

- Assign a status (e.g., Resolved, Partially Resolved, Open) indicating whether further work is required.

The purpose of this deliverable is not to defend the design at all costs, but to expose and resolve critical uncertainties. Claims that cannot be supported with evidence should remain open and inform future design decisions or risk mitigation plans.

- Accept and modify design

- Reject with justification

- Mark unresolved and propose test/calculation

Evidence may include:

- back-of-envelope calculations

- reference systems

- physics reasoning

- small experiments

- literature

Add about convergence of the idea

# Operational Concept Description (OCD)

Operational Concept Description (OCD)

This document describes the operational concept for the proposed system. Its purpose is to explain, in clear and plain language, how stakeholders expect the system to operate within its intended environment. The document integrates the stakeholder needs, requirements, scenarios, and verification planning developed during the requirements analysis phase.

This document shall remain solution-agnostic. It shall describe what the system must accomplish operationally, not how it will be implemented. Architectural decisions, hardware selections, software design, and technical solutions are outside the scope of this document and will be addressed during later development phases.

1.0 Introduction

1.1 Background

Summarize the current situation that motivates the development of the system. Describe the operational challenges, limitations, or gaps in existing processes and explain the rationale for pursuing a new or improved solution. The discussion shall establish the context in which the system will operate and clarify the mission objectives that the system is intended to support.

Key stakeholder needs that justify the project may be summarized here in narrative form. Detailed lists of needs shall be provided in Appendix A.

1.2 Assumptions and Constraints

State the major assumptions and constraints that influence the concept of operations. These may include environmental limitations, policy or regulatory constraints, schedule considerations, resource limitations, or dependencies on external systems.

Only high-level assumptions and constraints shall be described; the complete list shall be provided in Appendix B.

2.0 Stakeholders and Operational Actors

Identify and describe the stakeholders, users, operators, and external entities that interact with the system. For each major actor, explain the role they play, their responsibilities, and the nature of their interaction with the system.

Descriptions shall focus on behavior and interaction rather than internal design. The intent is to clarify who uses the system, who is affected by it, and what each party expects from it.

The detailed stakeholder list shall be included in Appendix C.

3.0 Operational Overview

Provide a high-level narrative description of how the system is expected to function during typical use. The description shall explain, from an operational perspective, how the system is initiated, how it performs its mission, how stakeholders interact with it, and what outcomes are produced.

The overview shall be written as a coherent story of use and shall avoid reference to specific technologies, components, algorithms, or architectural decisions. The goal is to communicate operational behavior rather than implementation details.

3.1 System Context Diagram

Present a context diagram that defines the system boundary and illustrates the external entities that interact with the system. The diagram shall identify major actors and the high-level information, material, or control flows exchanged with the system. The purpose of the diagram is to clarify the operational environment and scope of the system. The diagram shall remain implementation-agnostic and shall not depict internal subsystems or architectural components.

4.0 Physical and Environmental Context

Describe the physical environment in which the system is expected to operate. The discussion shall address relevant environmental conditions such as lighting, weather, terrain, temperature, indoor or outdoor conditions, and the presence of people or other equipment.

The description shall indicate whether the system must operate normally, operate with degraded performance, or merely survive under these conditions. The intent is to capture environmental expectations that influence system behavior and requirements.

5.0 Operational Scenarios

Present representative operational scenarios that illustrate how the system behaves in realistic situations. Scenarios shall include both nominal conditions, in which the system operates as intended, and off-nominal or abnormal conditions, in which disturbances, failures, or unexpected events occur.

Each scenario shall describe the initiating conditions, the sequence of events, the interactions among actors and the system, and the expected outcomes. Scenarios shall be written narratively and shall reference the corresponding use cases or action diagrams developed during requirements analysis.

Implementation details shall not be included. The purpose of these scenarios is to demonstrate system behavior and validate that stakeholder needs are addressed across a range of operational contexts.

All detailed scenarios and diagrams shall be provided in Appendix D.

6.0 Verification Methods

Describe, at a high level, how the operational behaviors described in this document are expected to be verified and validated. The intent of this section is to summarize the overall verification approach rather than to define specific tests or procedures.

Detailed stakeholder and verification requirements shall be provided in Appendix E and F respectively.

7.0 Risks and Open Issues

Identify significant risks, uncertainties, or unresolved issues that may affect successful system operation. These may include technical challenges, environmental uncertainties, safety concerns, or operational limitations.

Each risk or issue shall be briefly described along with its potential impact. The purpose of this section is to encourage early awareness of concerns that may influence requirements or future design decisions.

8.0 Candidate System Concepts

This section shall describe the different system concepts considered during the design process. Each candidate concept should be described briefly along with its key characteristics.

The purpose of this section is to demonstrate that multiple solution approaches were explored before selecting a preferred concept.

9.0 Trade Study Results

This section shall summarize the evaluation of candidate concepts. Students should describe the criteria used to compare alternatives and explain the reasoning used to evaluate the options.

Detailed trade study matrices and supporting analysis shall be provided in Appendix G.

10.0 Selected System Concept

This section shall describe the selected system concept and explain why it was chosen over the alternatives. The explanation should reference the evaluation criteria and trade study results.

The description should focus on the conceptual structure of the system rather than detailed engineering design.

11.0 Risks

Identify significant risks, uncertainties, or unresolved issues that may affect the chosen design concept. These may include technical challenges, environmental uncertainties, safety concerns, or operational limitations.

11.0 Appendices

The appendices contain the detailed artifacts developed during requirements analysis. These materials are referenced throughout the document but are not repeated in the main narrative to avoid duplication.

Appendix A – User Needs
Appendix B – Assumptions and Constraints

Appendix C – Stakeholder List
Appendix D – Operational Scenarios and Action Diagrams
Appendix E – Stakeholder Requirements

Appendix F – Verification Requirements

Appendix G — Trade Study Tables

Appendix H — System Architecture Diagrams

Appendix I — Concept Evaluation Matrices

Appendix J — System Requirements

Appendix K — Verification Requirements

# overview - stage 3

Initial System Architecture

Stage Overview — Synthesis Phase of MBSE

What is Initial System Architecture? Initial System Architecture is the first major technical output of the Synthesis phase. It is the stage in which the functional model — built during Functional Analysis — is transformed into a physical design by identifying subsystems, allocating functions to those subsystems, verifying the design's feasibility through simulation, and producing the specifications that enable procurement or build decisions. Dam describes the overall goal of Synthesis as a process that "must transform [requirements and functional analysis] information into concrete designs" (Ch. 6). Initial System Architecture is where that transformation begins in earnest.

# Position in the MBSE Lifecycle

Initial System Architecture sits on the left-hand descent of the V-model, after Requirements Analysis and Functional Analysis & Allocation, and before the finalised System Architecture baseline. Dam places this work within three overlapping processes — Functional Analysis (Ch. 5), Solution Synthesis (Ch. 6), and Systems Analysis and Control (Ch. 7) — all executed concurrently in the Middle-Out approach.

| Precondition | Functional model (Action Diagrams) completed; scenarios defined; context diagram established. |
| --- | --- |
| Stage output | Subsystem Asset Diagram, Physical I/O Diagram, granular Action Diagrams, Functional Requirements Document (FRD), Verification Requirements Document, trade study results, initial BOM, and project plan. |
| Governing process | Middle-Out Steps 7–15, Figures 51 and 74 (Dam, Real MBSE, 2020). |

# Sub-Stage 1: Subsystem Decomposition and Interfaces

| MO 7–10 | Derive subsystem behaviour, identify assets, prepare interface diagrams |
| --- | --- |

## 1.1  From Scenarios to Integrated Behaviour Model

The foundation of subsystem decomposition is the set of operational scenarios constructed during Functional Analysis. Dam recommends starting with the simplest scenario and building toward the most complex, producing Action Diagrams for each and reusing actions across scenarios. As the textbook states, the approach "starts with the simplest scenario that the team can dream up, then the most difficult. These two scenarios form the bounds we want to work within" (Ch. 5). The accumulated set of scenario Action Diagrams is then integrated into a single top-level behaviour model, with the most complex scenario (Scenario 9 in the Moonbase case study) becoming the integrated behaviour model for the system.

This integrated model is not a static document — the textbook explicitly states that it will be "updated" as verification data is gathered, calibrating predictions against reality throughout the lifecycle.

## 1.2  Action Diagram Decomposition Rules

The textbook provides clear guidance on how deep to decompose. Decomposition continues until actions can be implemented by hardware, software, or people — the textbook's own definition of functional analysis:

Functional Analysis "The process of describing the transformation of inputs to outputs by decomposing the actions to a level where those actions can be implemented by hardware, software, or people." — Dam, Real MBSE, Ch. 5

Two additional stopping criteria follow from this definition:

- COTS/GOTS identification: Once a class of commercial or government off-the-shelf product can be identified to fulfil an action, decomposition should stop. Going further risks over-specifying a particular solution and constraining procurement.

- Functional wording discipline: If actions begin to describe implementation detail rather than capability, the model has gone too deep. The textbook advises: "roll back up a level (or more) … make sure you use functional wording to avoid over specification" (Ch. 6).

## 1.3  The Three Diagram Products

Initial System Architecture at the subsystem decomposition level produces three distinct but concordant diagram types, all of which are automatically linked in Innoslate through the concordance principle:

### Granular Action Diagrams

Each scenario produces its own Action Diagram decomposed at least two levels below each identified subsystem. Actions in these diagrams directly become the functional requirements in the FRD. The textbook is explicit: "Note that all the actions in Figure 64 represent the functional requirements for the rover. Here is how we derive the requirements for the different components of our system" (Ch. 5). Resources (people, data stores, physical assets) are modelled as hexagram nodes within the Action Diagram to constrain performance during simulation.

### Physical I/O Diagram

The Physical I/O Diagram is the integrating artefact between the functional and physical models. As the textbook states, it "provides a mechanism for linking these functional and physical models together into a single, integrated model of the system" (Ch. 6). It is constructed by connecting Asset nodes through Conduits, where each Conduit creation dialog simultaneously defines the Input/Output entity, the generating Action, and the receiving Action — automatically building both functional and physical relationships in a single modelling step.

### Asset Diagram

The Asset Diagram is the physical view of the system, showing subsystems as boxes and Conduits as the interfaces between them. It is generated directly from the Physical I/O Diagram through Innoslate's concordance. Per MO Step 8, subsystems are derived from the functional behaviour description as Asset class entities. The Asset Diagram also serves as the entry point for generating the FRD: "Open the Asset Diagram. Use the wrench at the top-right to select Generate SRD" (ASEPD Deliverables guidance, drawing directly on the textbook process).

# Sub-Stage 2: Analysis — Discrete Event, Monte Carlo Simulation, Kinematic, and many more!

| MO 12 | Verify logic, derive performance characteristics, quantify risk |
| --- | --- |

Simulation is the mechanism by which the functional model is proven feasible before any physical commitment is made. The textbook treats it not as an optional enhancement but as an integral step of Functional Analysis and Systems Analysis & Control. The textbook defines the goal plainly: "Simulation provides a means for early verification of the process models and derivation of the performance requirements needed" (Ch. 5). Two techniques are used in combination.

## 2.1  Discrete Event Simulation (DES)

DES executes the Action Diagram as an ordered sequence of events over time. Because functional models are "an ordered sequence of well-defined events", the technique maps directly onto the action diagram structure. The textbook describes what DES checks:

- Logic correctness — are there unresolved decision paths or deadlocks?

- Timing — how long does the system take to transform inputs to outputs end-to-end?

- Resource constraints — "availability or lack of resources will constrain the system performance, often impacting timing" (Ch. 5). Resources modelled as hexagram nodes in the Action Diagram feed directly into the DES.

- Failure modes — the simulation can track bottlenecks and resource exhaustion that would not be visible by inspection.

Why timing is not schedule The textbook draws an important distinction that students frequently conflate: "This kind of time is not to be confused with schedule. Schedule is the time we need to build the system. Timing is a performance metric that indicates how long the system will take to transform inputs to outputs" (Ch. 5). DES produces timing performance data; the project plan (Sub-Stage 4) addresses schedule.

## 2.2  Monte Carlo Simulation

DES alone is deterministic given fixed input values. Real systems have uncertainty in durations, resource availability, and decision outcomes. Monte Carlo simulation addresses this by running the DES repeatedly, each time sampling from distributions of values rather than using fixed points:

Monte Carlo Simulation "Monte Carlo simulations are used to model the probability of different outcomes in a process that cannot easily be predicted due to the intervention of random variables. It is a technique used to understand the impact of risk and uncertainty in prediction and forecasting models." — Dam, Real MBSE, Ch. 5, citing Investopedia

In practice, each Monte Carlo run picks a random seed from the distribution of each uncertain parameter — duration, capacity, latency, decision point probability — and executes the full DES. By repeating this hundreds or thousands of times, the simulation produces a distribution of outcomes rather than a single-point estimate. The textbook states:

What Monte Carlo reveals "By repeating this approach a large number of times, we execute all (or at least most) of the possible paths and parameters for the system operation. As we explore these paths through the system model, we will likely run into problems and find that some paths do not work as expected. Perhaps we didn't account for resources running out, or have included a logic error, or some other problem. By detecting these problems early in the design process, we can eliminate them from occurring in the actual system." — Dam, Real MBSE, Ch. 7

## 2.3. Physics Simulation

A Kinematic Simulation can be in CAD, Blender, any 3D or 2D visualization tool, a Python script, or even an excel sheet. The goal is to represent all objects (moving or static) as bluff bodies (approximate or generic shape bodies) and/or point masses (no geometry, only forces acting on the center of gravity)

- Collisions between different parts.

- Calculate motion ranges for different parts so that you can check sizes and make appropriate part/material choices.

- Calculate speeds of various components which you can use to find acceleration, and then force input required.

For example: say you have to design a toy car powered by a shaken soft drink bottle. We can assume the car as point mass, and the forces acting on it would be thrust (from the soda bottle, gravity, wind resistance, wheel friction, etc) . You can use kinematic equations and Newton's laws of motion to figure out how fast the car will go for varying soda bottle sizes. Then for each bottle size you can make a rough sketch to see how big your car should be to accommodate varying soda bottle sizes. Then depending on your user’s needs you can make a selection on specifications of the car.

## 2.4  What Simulation Produces for the Architecture

The outputs of these feed directly into the downstream sub-stages of Initial System Architecture:

- Performance requirements quantification: Simulation-derived timing distributions become the numerical thresholds in the FRD's System Capability Requirements (Section 3.2) and System Quality Factors (Section 3.11). The textbook confirms: "the simulation helps us determine what the ultimate requirements set should be" (Ch. 7).

- Trade study inputs: Distributions over O2 extraction rates, resource consumption, and scenario timing provide the quantitative basis for trade studies in Sub-Stage 3.

- Risk quantification: The probability dimension of the Monte Carlo output directly feeds the risk matrix — high-variance paths in the simulation correspond to high-risk design areas.

- Verification requirements seed: Performance metrics derived from simulation become the initial basis for the Verification Requirements Document in Sub-Stage 3.

| DES timing & resource analysis | Monte Carlo performance distributions | Simulation-derived performance thresholds |
| --- | --- | --- |

# Sub-Stage 3: Functional Allocation and the Functional Requirements Document

| MO 8 / Fig. 74 Step 3 | Allocate actions to assets; generate the FRD |
| --- | --- |

## 3.1  Functional Allocation

Functional allocation is the bridge between the logical architecture (Action Diagrams) and the physical architecture (Asset Diagram). The textbook's Figure 74, Step 3 defines it precisely: "we relate the actions to the assets and the input/outputs to the propagation mechanisms" (Ch. 6). This relationship is the Allocate relation in LML, and it provides the traceability needed to make the architecture modular — if an asset changes, the engineer can immediately see which actions are affected.

The textbook advises that the best packaging of actions into assets minimises interface requirements between them: "You can determine best ways to package actions into assets to minimise the interface requirements (i.e. input/output) between assets" (Ch. 5). This is not a purely mechanical mapping — it is a design decision with architectural consequences.

## 3.2  The Functional Requirements Document (FRD)

The FRD is the primary document product of the allocation step. The textbook identifies it explicitly as an output of the Synthesis process: "Another interesting product from this process is the Functional Requirements Document (FRD). The FRD provides a functional (including performance) specification for each of the component assets of the system" (Ch. 6).

The FRD serves two simultaneous purposes:

- Technical: It provides testable, asset-grouped functional and performance requirements that are traceable to the actions in the model.

- Programmatic: By grouping requirements by asset, the FRD makes the build-vs-buy decision tractable. As the textbook states: "you can then go out with a competitive procurement for those assets, since not only are the actions (capabilities) of the assets part of this document, they also contain a description of the links between assets. Now the programmatic decision of build or buy becomes much easier" (Ch. 6).

### What Innoslate Auto-Generates vs. What Must Be Added

Innoslate generates the FRD from the Asset Diagram, but only captures what is explicitly in the model. The capability requirements (FRD Section 3.2) and partial interface requirements (Sections 3.3–3.5) are auto-populated from allocated actions and named I/O flows. Non-functional, safety, security, and quality requirements — Sections 3.7, 3.8, and 3.11 — must be manually authored from engineering judgement, threat modelling, and applicable standards. Performance thresholds from the simulation (Sub-Stage 2) must also be manually added to the auto-generated capability statements.

## 3.3  Verification Requirements Document

The Verification Requirements Document is generated concurrently with the FRD. The textbook calls this a best practice: "We recommend developing the verification requirements at the same time as the [system] requirements so that you don't get backlogged" (Ch. 4). Each functional requirement is traced to one or more verification requirements, which are in turn traced to test cases in Innoslate's Test Center. Verification methods — analysis, demonstration, inspection, modelling and simulation, or test — are assigned using Innoslate labels.

The textbook emphasises the quantification imperative: requirements only become verifiable when they can be quantified. "We often call a quantifiable requirement a metric or technical performance measure (TPM)" (Ch. 4). The simulation-derived performance thresholds from Sub-Stage 2 are the primary source for these TPMs.

| Functional Requirements Document (FRD) | Verification Requirements Document | Allocated Asset Diagram |
| --- | --- | --- |

# Sub-Stage 4: Derive Technical Specification — Trade Studies and Subsystem Requirements

| MO 14–15 / Fig. 74 Steps 1–2 | Identify options, conduct trade-offs, select assets |
| --- | --- |

With the FRD established, the architecture team evaluates alternative implementations for each subsystem asset. The textbook dedicates Chapter 7 to this process under Systems Analysis and Control, rooted in MIL-STD-499B and framing trade studies as inseparable from the synthesis process: "all through this process, you will perform [trade-off analyses]" (Ch. 6, Figure 74 annotation).

## 4.1  Types of Trade Studies Conducted

- Requirements trade studies: The most commonly skipped category. Requirements are often set by engineering judgement rather than analysis. A trade study against scenario characteristics (e.g., minimum O2 extraction rate across mission scenarios) determines whether a stated threshold is actually the right one. The textbook states: "Conducting an explicit trade-off on requirements is crucial to optimisation and ensures that you have the right set of requirements" (Ch. 7).

- Asset selection trade studies: When multiple COTS/GOTS or internally developed options exist for an asset, a formal trade study evaluates them against the scenario-derived selection criteria. The textbook warns against selecting the first candidate: "Rarely is this a good idea in the beginning of a program. Too often people jump on the first solution and then find it was not the best option" (Ch. 6).

- Performance allocation trade studies: System-level performance budgets (power, mass, bandwidth, timing) must be allocated to subsystems. The textbook provides an extended worked example on power allocation, showing that rigid per-subsystem budgets can significantly increase cost: "Work with the program management to ensure that all contracts enable you to trade off between contractor performance goals" (Ch. 6).

- Technology insertion trade studies: Emerging technologies that could reduce cost, schedule, or performance risk are evaluated. These may result in Pre-Planned Product Improvement (P3I) provisions in the architecture.

## 4.2  Subsystem Requirements

The output of the trade studies, combined with the FRD, produces subsystem-level specifications. These specifications give design engineers the inputs they need for detailed design. The textbook frames this relationship precisely: "the overall design and analysis phase process results in a set of requirements for the next level of decomposition. We sometimes call these specifications, in an attempt to distinguish them from the originating requirements set. So, you might say one person's set of specifications is the next decomposition level's set of requirements" (Ch. 4).

Each subsystem requirement must satisfy the standard quality criteria carried throughout the textbook: clear, complete, consistent, correct, design-independent, feasible, traceable, and verifiable.

| Trade Study Reports (with decisions & rationale) | Risk register updates | Subsystem specifications |
| --- | --- | --- |

# Sub-Stage 5: Analysis of Cost, Performance, Schedule, and Risk

| Ch. 6 + Ch. 3 | BOM, design analysis, project plan, and risk register |
| --- | --- |

The textbook's governing theme — "optimizing cost, schedule, and performance, while mitigating risk" — is not a post-synthesis activity. It is a concurrent obligation throughout Initial System Architecture. Chapter 6 devotes a full section to this under the heading Cost is an Engineering Problem, making explicit that program management cannot perform this work without engineering inputs.

## 5.1  Initial Bill of Materials (BOM)

The BOM is the material-cost counterpart to the labour cost estimate. As the textbook states: "you need to give them the information they need to do the cost right configuration of the software or other materials. In either case, the contracts personnel will go out for quotes on the BOM, so they need that draft as soon as possible" (Ch. 6). The BOM is directly derived from the asset selection decisions made in the trade studies — each selected asset (COTS, GOTS, or new development) becomes a BOM line item.

COTS/GOTS lifecycle costs must be included, not just acquisition costs. The textbook specifically warns: "the cost of continued maintenance … must be built into your trade-off analysis as part of asset selection. Not including this information in the original design decision can cause you to overly favour a COTS/GOTS solution, thus significantly increasing overall project cost" (Ch. 6).

## 5.2  Design Analysis Report

The Design Analysis Report captures the results of any domain-specific analyses — structural, thermal, electromagnetic, fluid dynamics — that characterise how the selected physical architecture will perform under operational conditions. In the textbook's framework these analyses are conducted by design engineers using specialist tools, with the results fed back to the systems engineering simulation in Innoslate. The textbook refers to this as "vertical integration", where: "the specific outputs from each [design engineering] tool [identify] how they affect the decision-making process at the higher levels" (Ch. 7). The Design Analysis Report records the simulation inputs provided to the specialist tools, the results obtained, and the decisions made as a consequence.

## 5.3  Project Plan

The project plan is built from the WBS, which the textbook derives directly from the SE process steps. Systems Engineering (WBS 1) is decomposed into Requirements Analysis (WBS 1.1), Functional Analysis (WBS 1.2), and so on, with each step in the process becoming a WBS element with an associated duration and resource estimate. Labour costs are estimated from the duration and staffing level of each step; material costs from the BOM. The textbook notes: "both have the goal of minimising the cost and schedule, while maximising the performance to an agreed upon threshold" (Ch. 2).

Risk mitigation tasks must be included in the schedule explicitly, as the textbook states: "these become tasks in the schedule chart and should be dealt with like any [other task]" (Ch. 2). This connects the risk register — updated continuously throughout Initial System Architecture — directly to the project plan.

| Initial Bill of Materials (BOM) | Design Analysis Report | Project Plan (WBS, schedule, cost estimate) | Updated Risk Register |
| --- | --- | --- | --- |

# Summary: Initial System Architecture at a Glance

| Sub-Stage | What Happens | Textbook Source | Key Deliverables |
| --- | --- | --- | --- |
| 1. Subsystem Decomposition & Interfaces | Scenarios → granular Action Diagrams → Physical I/O Diagram → Asset Diagram. Actions decomposed until hardware/software/people can implement them. | Ch. 5, Fig. 51, MO Steps 7–10 | Action Diagrams, Physical I/O Diagram, Asset Diagram |
| 2. Dynamic Analysis (Simulation) | DES verifies logic and timing. Monte Carlo propagates uncertainty through distributions, producing performance ranges and revealing failure paths. | Ch. 5 (intro); Ch. 7, MO Step 12 | Performance distributions, timing data, simulation-derived TPMs |
| 3. Functional Allocation & FRD | Actions allocated to assets (Allocate relation). FRD and Verification Requirements Document generated from the Asset Diagram. | Ch. 5 (Step 6); Ch. 6, Fig. 74 Step 3; Ch. 4 | FRD, Verification Requirements Document, Allocated Asset Diagram |
| 4. Technical Specification & Trade Studies | Options identified for each asset; trade studies select best option. Subsystem specifications derived from FRD + trade study outcomes. | Ch. 6 (COTS/GOTS, cost); Ch. 7, MO Step 15 | Trade Study Reports, Subsystem Specifications, Risk Register |
| 5. Cost, Schedule & BOM Analysis | WBS built from process steps; BOM from asset selection; project plan integrates schedule, cost, and risk mitigation tasks. | Ch. 6 (Cost is an Engineering Problem); Ch. 3 | BOM, Design Analysis Report, Project Plan |

Concurrency — the most important architectural point None of these five sub-stages runs in a strict waterfall sequence. The Middle-Out process is explicitly iterative: simulation results revise requirements, trade study outcomes trigger re-decomposition, and risk findings update cost estimates. The textbook's Figure 74 shows feedback arrows at every step of Synthesis. A student who completes Sub-Stage 1 before starting Sub-Stage 2 has misunderstood the methodology. All five sub-stages execute in overlapping spirals, converging on the Final System Architecture at the SDR milestone.

# Source Reference

| Primary source | Dam, Steven. Real MBSE: Optimizing Cost, Schedule, and Performance, While Mitigating Risk. SPEC Innovations, 2020. |
| --- | --- |
| Chapters used | Chapter 5 — Functional Analysis, Allocation, and Simulation; Chapter 6 — Synthesizing Solutions; Chapter 7 — Systems Analysis and Control. |
| Standards cited | MIL-STD-499B (Draft, 1994); EIA-632; INCOSE SE Handbook (4th ed., 2015, INCOSE-TP-2003-002-04). |

# refined del 1 + 2

Subsystem Identification

Pre-requisite to Deliverables 1 & 2 - Stage Synthesis

# 1. What This Is

By this stage in the process, a set of integrated design concepts has been created. Before moving into concept selection, it is useful to organise what you have built so far.

The appropriate step at this stage is to identify and label the subsystems of the product.

What is a Subsystem? A subsystem is a collection of elements of a system that has an identifiable function of its own.

If subsystems are identified too early in the design process, the team becomes trapped into thinking about the design problem using only the first design concept.

Now that a number of very different integrated design concepts have been generated, that concern no longer applies. Think of this as surfacing after a deep-dive: you have just completed a dive that produced detailed integrated concepts, and you now rise back up and organize all of the detail into a smaller number abstract, named groups.

# 2. Why This Matters

- Going through this process forces you to look at every component and ask: what job does this actually do? That functional thinking often reveals things you missed — components that serve the same function in different concepts, or functions that nobody has designed for yet.

- You may discover a function during this step that none of your current concepts addresses. That is a signal to go back and expand your concept generation before continuing.

# 3. Step-by-Step Instructions

## Step 1 - Collect Functions and Components

Create an unordered list of every function and component that has appeared in the integrated concept diagrams. Include existing and legacy components, because these represent external elements you may want to interface with or subsume into the design. Each item should occupy its own cell in a spreadsheet so it can be moved freely. Figure 1 in Appendix shows a toy catapult example.

Note: You do not need to "own" a product to include it in your design. Incorporating COTS/GOTS or another team's development is common, but always flag the dependency risk: you do not control their development schedule, and even mature products can change unexpectedly. These dependencies are inputs to later risk analysis.

## Step 2 - Organize Functions and Components into Subsystems

Using the drag-and-drop affinity process:

- Parse the list and create a new column whenever a cell does not clearly belong to an existing column — that is, when it performs a distinctly different function.

- After all cells have been parsed, devise a column heading that captures the overall functionality of each column. These headings name the subsystems of the product.

- As a useful cross-check, examine each component and classify it by function rather than by the concept it came from. Components from different integrated concepts that serve the same function belong in the same subsystem column.

- Create Asset entities for all identified subsystems in Innoslate. Add attributes (mass, power, cost, etc.) as needed. If hardware-specific attributes are not appropriate for all entity types, consider creating a hardware Asset subclass rather than adding the attributes to the parent class.

Figure 2. in Appendix illustrates this with the toy catapult example.

Note: It is possible during this abstraction step to discover a function that was not addressed during concept generation. When this happens, expand the concept classification tree to explore that new functionality before proceeding. A common example: what first appeared to be a single "trigger" function may decompose into a detection sub-function and an actuation sub-function, each warranting separate treatment.

4. Appendix

Figure 1. Example of list of functions and components

Figure 2. Subsystems for toy catapult example

Low Level Action Diagram

Deliverable 1 - Stage Synthesis

# 1. What This Deliverable Is

A low-level action diagram is a detailed breakdown of how your system actually carries out a specific function — showing not just what needs to happen, but which part of the system is responsible for each step, and what triggers the next step to begin.

Think of it this way: in Stage 1, you created a high-level action diagram that described your system's behaviour from a bird's-eye view — broad actions like "detect the command to release" or "eject the contents of the receptacle."

At that point, you didn't yet know enough about your design to go deeper.

Now that you have identified your subsystems, you can open up each of those high-level action blocks and show the finer sequence of events happening inside.

# 2. Why This Deliverable Matters

The key purpose of this deliverable is to help you think rigorously and clearly about the behaviour of your system at a level of detail where real design decisions begin.

Every action you capture here will eventually become a testable requirement that your design must satisfy.

# 3. Step-by-Step Instructions

Remember! The goal of the action diagram is to help you think clearly about what needs to happen, not how it will be implemented. Keep language functional and abstract.

### 3a. Review High-Level Action Diagrams

Before decomposing, review the high-level action diagrams and the functional requirements from Stage 1 against the priority use case behaviors. Verify that each high-level action block still correctly represents the behavior of the system at the current stage of understanding. Correct and extend the high-level diagrams as needed.

Depending on the nature and complexity of your system, you may require diagrams that go to 3, 4 or maybe more decomposition levels. Some may suffice with 1 or 2 decompositions. Use your understanding and practices from programming to make a decision. Similar to how you would make a decision on whether something should be in the main() function or need a function of its own. As said earlier, the goal is to help understand the system.

Prioritize the use cases: focus decomposition effort on the use cases with the greatest functional complexity, the highest operational risk, or the most cross-subsystem activity.

### 3b. Build the Decomposition Diagram

For each action block being decomposed, consider these steps:

- Label parallel action streams with the performing subsystem (or asset).

  - Each stream represents one subsystem's thread of behavior within the scenario.

  - You can use the “Branch Asset” entity by drag-and-dropping it to the concerned branch.

  - By naming this as your performing asset, Innoslate will create an asset entity of that name and assign it a “performs” relationship to the actions in the branch.

  - Alternatively, you can create assets separately and assign them relationships.

Note that subsystems created after this step do not have the System in the “decomposes” relationship. This will be explicitly done when decomposing the system using the Physical I/O diagram.

- Use inputs/outputs entities to connect action streams.

  - These are triggers that pass control between action streams.

- Model materials and physical flow using “Resources”

  - Use “Resources” to model raw materials, semi-finished, or finished goods that can be generated by actions or used by actions.

  - You can assign initial, minimum, and maximum amounts to resources to model how a real-world process flow might work.

- Use Loops for repeated operations

  - Use Loops for recurring operations, think of the logic in the following way:
	for <Loop Statement> = true
		continue
		Else exit

  - You can use the script feature in the top ribbon to program conditions for loops or set a count of iterations. You can learn more about them here, though these are advanced features and you are not necessarily expected to use them.

- Use OR branches for decision-making

  - Use OR for situations where your system has to take a decision for future actions.

  - In the example case below, the system has to make a decision where one path will consume more time and resources, but that action may be required to meet a user's need.

- Add duration to actions (for analysis later)

  - For every un-decomposed action unit, enter what time that action will take in the duration option in the attributes section.

  - This will enable you to perform a time-motion study to analyse bottlenecks in your system.

- Maintain hierarchical numbering

  - Number the decomposed actions hierarchically (e.g., action 1.4 decomposes into 1.4.1, 1.4.2, etc.) to maintain traceability to the parent diagram.

- Keep descriptions functional, not implementation-specific

  - Keep action descriptions functional: use "the system shall detect the release" rather than "the sensor reads the voltage."

  - Implementation language belongs in design documentation, not in action diagrams.

Note: Do not limit decomposition diagrams to the nominal (happy-path) scenario. Non-ideal paths — failures, timeouts, user errors — are often where the most important functional requirements live. Capturing them in the action diagrams ensures they enter the requirements baseline rather than being discovered during integration.

# 5. References

- Jackson, P. L. (2009). Getting Design Right: A Systems Approach. CRC Press. — Primary source for subsystem identification (Ch. 4), ODT development, interface identification, interface matrix, and DSM (Ch. 6).

- Dam, S. H. (Real MBSE: Model-Based Systems Engineering Using LML and Innoslate). — Source for functional analysis and allocation process, COTS/GOTS decomposition stopping criteria, interface diagram preparation, and action-to-asset allocation methodology.

Physical I/O and Asset Diagram

Deliverable 2 - Stage Synthesis

# 1. What This Deliverable Is

The Physical I/O Diagram is a formal diagram in Innoslate that integrates your functional model (action diagrams) and your physical model (subsystems/assets) into a single, connected picture. It shows:

- Assets — the physical subsystems and external entities of your design, shown as labelled boxes.

- Conduits — the physical or electronic pathways through which information, energy, or material flows between assets, shown as connecting lines.

- Input/Output (I/O) entities — the specific items that flow along each conduit, shown as labelled parallelograms on or beside the connecting lines.

Think of it as a wiring diagram for your entire system — but instead of electrical wires, the connections represent every type of flow your system needs to support.

You are also optionally going to generate an Asset diagram using the Physical I/O Diagram.

The Asset Diagram is a simplified, companion view of the same information in the Physical I/O Diagram. Where the Physical I/O Diagram includes I/O entities on the conduit lines, the Asset Diagram shows only:

- Asset boxes (your subsystems and external entities)

- Conduit lines between them (labelled with the conduit type or name, without the detailed I/O entities shown inline)

# 2. Key Concepts

These three entity types work together. Understanding the distinction between them is essential before you start drawing.

| Entity | What it is | How it appears in Innoslate |
| --- | --- | --- |
| Asset | A physical component, subsystem, or external entity. Anything that does something or that something flows through. | Box (rectangle). Each subsystem you identified in Stage Synthesis is an Asset. External actors (operator, environment) are also Assets. |
| Conduit | The physical or electronic pathway through which something flows. The conduit itself does not perform actions — it only carries things. | Line connecting two Asset boxes. Examples: a mechanical linkage, a data bus, a pipe, a wireless channel, a cable. |
| Input / Output (I/O) | The specific thing flowing along a conduit: a signal, a command, a material, a force, an energy transfer. This is what the conduit carries. | Parallelogram on or beside the conduit line. This is where you name the interface — e.g., "release command," "energy out," "projectile." |

The critical distinction: Conduit vs. I/O A conduit is the channel; an I/O is what travels through it. A single conduit can carry multiple I/O entities. For example, a mechanical linkage (conduit) between the Trigger System and the Locking System might carry both a "release command" (I/O) and a "receptacle secured" confirmation (I/O). Name both separately. In Innoslate, you link each I/O to its conduit using the transferred by / transfers relationship.

# 3. Why This Deliverable Matters

- It is simultaneously a functional and physical model. Functional model and physical model stay in sync from the start, rather than being developed separately and reconciled later — a common source of inconsistency in large projects.

- It is the foundation for simulation. Physical I/O Diagram lets you verify that your functional logic actually works before any hardware is built, and derive performance requirements (timing, throughput, latency) from the simulation rather than guessing at them.

- It drives interface capacity and latency requirements. Once conduits are defined, you can attach performance attributes to them — bandwidth, latency, force, flow rate. These become the non-functional interface requirements that constrain how each conduit must be designed. Without a conduit entity to attach them to, these requirements tend to get lost or never written down at all.

- It enables the "bottom-up" recovery of requirements from legacy systems. If you are working with an existing system that has no original requirements documentation, you can model the physical architecture first in the Physical I/O Diagram — placing what exists as Assets and connecting them with Conduits — and then work backwards to identify the functional requirements each connection implies.

- It explicitly represents the system boundary. External entities (the operator, the environment, other systems) appear on the diagram alongside internal subsystems. This makes the boundary of your design responsibility visible and reviewable, reducing scope disputes with stakeholders.

- The FRD in Innoslate is generated from the Asset Diagram of the system or subsystem of interest. A well-structured Asset Diagram with clear hierarchical decomposition directly determines the quality and completeness of the auto-generated FRD.

# 4. Step-by-Step Instructions

### 4a. Review Physical I/O Diagram

Before decomposing, review the “To-be Architecture’s” high-level physical i/o diagram from Stage 1. Verify that the top-level system Asset is placed at the centre. This is your system boundary. Every other asset placed on the diagram is either a subsystem of this system or an external entity that interacts with it.

### 4b. Add All Assets

- Open Decomposition Diagram for the System and add one Asset box for each subsystem you identified in the Subsystem Identification step.

- While creating Assets for subsystems, name and number them as “SUBSYS.1” and add a description.

- Verify Assets for all external entities in your context (operator, environment, any external systems). Arrange them spatially so that assets that exchange many I/Os are placed near each other — this will reduce crossing lines and make the diagram more readable.

Note: Do not try to put every detail into a single diagram. If a subsystem is complex, you can decompose it into a child diagram. Keep the top-level Physical I/O Diagram to a readable number of assets — aim for no more than 10 to 12 boxes before you consider decomposing.

### 4c. Define Conduits Between Subsystem Assets

Select an Asset, drag the green connection circle to the second Asset, and the I/O creation dialogue will appear. Use the same instructions given in Stage 1 for specifying conduits.

At this point you must decide what kind of conduit this is. Be as specific as you can:

- Mechanical linkage (e.g., a latch-and-pin connection)

- Electrical signal line (e.g., a serial data bus)

- Wireless channel (e.g., RF, optical)

- Fluid or pneumatic pathway

- Gravitational / kinetic energy transfer

The conduit type matters because it constrains the I/O entities it can carry and the performance attributes (latency, bandwidth, force, flow rate) that will eventually become non-functional requirements.

### 4d. Create and Name I/O Entities

When the I/O creation dialogue appears (triggered by drawing a conduit), name each I/O entity that flows along that conduit. This is the moment where your action diagram interfaces and your physical model are linked together.

For each I/O entity, specify:

- Name: Use existing I/O entities created during development of Action diagram (e.g., "release command," "energy out," "projectile").

- Type: Information event, energy transfer, or material transfer — consistent with your action diagram.

- Direction: Which asset generates this I/O (source) and which receives it (destination). Set the arrow direction in the conduit accordingly.

- Key attributes (where known): For information events: data type, timing constraints. For energy transfers: magnitude, units. For material transfers: mass, dimensions. These attributes feed directly into performance budgets in the FRD.

Each I/O you create here is automatically linked to the actions that generate and receive it Innoslate uses the Physical I/O Diagram dialogue to establish the generates / receives relationships between Actions and I/O entities, and the transferred by / transfers relationship between I/O entities and Conduits. This means every I/O you define here appears automatically in the functional requirements trace. Do not skip naming the generating and receiving actions in the dialogue — these links are how Innoslate knows which subsystem is responsible for each interface requirement.

### 4e. Decompose Where Needed

If any asset in the diagram is itself composed of sub-assets (for example, the Trigger System contains a Trigger Detection sub-asset and a Trigger Communication sub-asset), open a child Physical I/O Diagram for that asset and repeat Steps 2 through 6 at the lower level. You can repeat this process for each level of decomposition, stopping when you reach a level where a specific COTS/GOTS product or component can be identified.

Note: You do not need to decompose all assets to the same depth. Decompose where functional complexity or interface risk is highest. Assets that map directly to mature COTS components may not need further decomposition at all.

### 4f. Generate Asset Diagram (Optional)

The easiest way to create the Asset Diagram is to open it directly from the Physical I/O Diagram in Innoslate. Click the 'open' menu button in the Physical I/O Diagram and select Asset Diagram. Innoslate will generate a matching Asset Diagram from the assets and conduits already defined. Review the generated diagram and adjust the layout for readability.

### 4g. Verify the Asset Hierarchy (Optional)

Check that the decomposition hierarchy of your assets correctly reflects your subsystem structure:

- Your top-level system asset should be at the root.

- Each subsystem is a child of the top-level asset.

- Any sub-assets (components within a subsystem) are children of their parent subsystem.

Use the decomposed by / decomposes relationship in Innoslate to establish parent-child links between assets. This hierarchy is what drives the FRD section structure.

### 4h. Check Attribute Completeness (Optional)

For each asset, confirm that the following attributes are populated where relevant. These attributes feed into the non-functional requirements sections of the FRD:

- Mass (for hardware assets)

- Power consumption

- Cost estimate (even rough order of magnitude)

- COTS/GOTS label (if the asset is an off-the-shelf component)

- External system label (if the asset is outside your design boundary)

Note: If adding mass or power attributes to a general Asset class causes them to appear inappropriately on non-hardware entities, create a hardware Asset subclass and add the attributes there. This is a known Innoslate practice.

# 5. References

- Jackson, P. L. (2009). Getting Design Right: A Systems Approach. CRC Press. — Primary source for subsystem identification (Ch. 4), ODT development, interface identification, interface matrix, and DSM (Ch. 6).

- Dam, S. H. (Real MBSE: Model-Based Systems Engineering Using LML and Innoslate). — Source for functional analysis and allocation process, COTS/GOTS decomposition stopping criteria, interface diagram preparation, and action-to-asset allocation methodology.

# del 3 - FRD

Functional Requirements Document (FRD)

Deliverable 3 - Stage Synthesis

# 1. What This Deliverable Is

The Functional Requirements Document (FRD) translates your functional architecture — specifically the assets and the actions allocated to them — into clear, structured, and testable requirements. It provides a functional and performance specification for each component asset in your system.

Think of the FRD as answering a precise question:

Core Question "What must each subsystem do, and how well must it do it?"

The FRD sits at a specific point in the MBSE process:

- It is derived after subsystem identification and functional allocation are complete.

- It is solution-aware at the subsystem level, but does not yet prescribe detailed design decisions.

- In MBSE terms– actions become functional requirements, and assets define which subsystem performs each function.

# 2. Why This Deliverable Matters

By grouping requirement statements by the individual subsystems of your system architecture, you enable the programmatic decision of build vs. buy. Because the FRD captures not only what each asset must do (its capabilities) but also how assets connect to one another (their interfaces), it is the foundation for competitive procurement.

Without a well-formed FRD:

- Subsystems cannot be independently developed or procured.

- Integration risks remain hidden until late in the project.

- Verification activities have no clear basis for acceptance criteria.

# 3. Understanding What Innoslate Auto-Generates vs. What You Must Provide

This is a critical distinction that many frequently misunderstand. The "Generate SRD" function in Innoslate does not produce a complete FRD. It produces a structured template populated with data it can derive from your model. You are responsible to manually enter the rest.

## 3.1 What Innoslate Generates Automatically

When you run "Generate SRD" from the Asset Diagram, Innoslate can automatically populate sections that are directly traceable to your model's data:

| FRD Section | Auto-populated? | Source in Your Model |
| --- | --- | --- |
| 3.2 System Capability Requirements | Yes — from actions allocated to assets | Action nodes + Allocate relations in your Asset Diagram |
| 3.3 External Interface Requirements | Partially — from I/O flows on boundary | Conduits / I/O between assets and external actors |
| 3.4 Internal Interface Requirements | Partially — from inter-asset conduits | Conduits linking internal assets to each other |
| 3.5 Internal Data Requirements | Partially — from named flows | Data items modelled on conduits |
| 3.1 Required States and Modes | No — must be manually entered | Scenarios in your parent action diagram (use as input) |
| 3.6 Adaptation Requirements | No — must be manually entered | Domain knowledge / stakeholder input |
| 3.7 Safety Requirements | No — must be manually entered | Hazard analysis, safety standards |
| 3.8 Security & Privacy Requirements | No — must be manually entered | Threat model, applicable regulations |
| 3.9 System Environment Requirements | No — must be manually entered | Operational context, environment constraints |
| 3.10 Computer Resource Requirements | No — leave empty at this stage | Architecture/implementation (deferred) |
| 3.11 System Quality Factors | No — must be manually entered | NFRs: reliability, availability, maintainability, etc. |
| 3.12 Design & Construction Constraints | No — must be manually entered | Standards, physical constraints, materials |
| 3.13–18 Personnel, Training, Logistics, etc. | No — must be manually entered | Stakeholder requirements, logistics analysis |

Key Insight Innoslate auto-populates requirements that are explicitly modelled — primarily functional capabilities (Section 3.2) and interface flows (Sections 3.3–3.5). Non-functional, safety, security, quality, and constraint requirements are engineering judgements that no tool can derive from an action diagram alone. These must be written by you, informed by your system's operational context and applicable standards.

## 3.2 Maximising Auto-population Quality

The richness of what Innoslate generates is directly proportional to the quality of your action diagram and physical I/O diagram. Before running "Generate SRD", verify the following:

- Your parent action diagram is decomposed to at least one level below each identified subsystem.

- Multiple scenario blocks exist in the parent diagram to capture distinct operational modes.

- Every action node has an asset allocated to it or performing it (no unallocated functions).

- All conduits carry named inputs and outputs.

- Actions use “satisfies” traceability link with parent system requirement or a stakeholder need. It means this Action is what makes the system satisfy that requirement or need.

Common Mistake Students often run "Generate SRD" on a shallow model with few allocations, then wonder why the document is nearly empty. The tool reflects your model — it cannot invent content that was never modelled. Build a rich model first.

# 4. Step-by-Step Instructions

## Step 1 — Pre-flight Checks

- Confirm your model satisfies the prerequisites in Section 3.2 above.

- Review your physical i/o diagram or asset diagram (if you did generate one from Deliverable 2) for completeness.

Step 2 - Allocate Assets and Conduits

Ensure all assets are allocated to actions and conduits to input/outputs. There are two ways to do it:

- Using Physical I/O Diagram

  - Select each Asset, then open the “Relationships” tab in the sidebar. Review the Action(s) assigned to “performs”.

  - Select each Input/Output, and select “Repair” on the top bar.

  - Review the Conduit and its attributes.

- Using Entity View

  - Open Database View.

  - On the left  side bar under “Classes”, select “Asset”.

    - Select each Asset and review its “performs” relationship with Actions.

    - To add a new relationship, click the arrow next to “Add”:

      - Choose “Relate Existing Entities” to link an existing Action, or

      - Create a new Action if needed.

  - On the left side bar under “Classes”, select “Conduit”.

    - Select each conduit and open “Relationships” tab and review:

      - “connects to” relationships with Assets

      - “transfers” relationships with Inputs/Outputs

    - Use the “Add” option to create or modify these relationships as needed.

## Step 3 — Create the Asset Diagram

If already done in Deliverable 2, skip this step.

- Click the 'open' menu button in the Physical I/O Diagram and select Asset Diagram. Innoslate will generate a matching Asset Diagram from the assets and conduits already defined.

- Review the generated diagram and adjust the layout for readability. Confirm that all subsystems appear as asset nodes and that interfaces (conduits) are visible between them.

Step 4 — Verify the Asset Hierarchy

Check that the decomposition hierarchy of your assets correctly reflects your subsystem structure:

- Your top-level system asset should be at the root.

- Each subsystem is a child of the top-level asset.

- Any sub-assets (components within a subsystem) are children of their parent subsystem.

Use the decomposed by / decomposes relationship in Innoslate to establish parent-child links between assets. This hierarchy is what drives the FRD section structure.

## Step 5 — Generate the FRD

- Open the Asset Diagram (created in Step 2).

- Click the wrench icon at the top-right.

- Select "Generate SRD".

- When prompted for a baseline name, enter exactly: Functional Requirements Document (FRD).

## Step 6 — Define Scope (Section 1 of FRD)

Clearly define the system boundary and operational context. Your scope statement should answer:

- What is the system called, and what is its identification number?

- What is the system intended to do at a high level?

- What is explicitly inside the system boundary, and what is outside?

- Who are the primary users and operators?

## Step 7 — Add Applicable Documents (Section 2)

List all standards, regulations, and reference documents that apply to your system. Examples include applicable ISO standards, institutional guidelines, and any parent system specifications. Include document number, title, revision, and date.

## Step 8 — Complete the Requirements (Section 3)

Work through subsections 3.2 to 3.5 in order, one at a time.

Refer to the table in Section 3 of these guidelines to identify which parts are already pre-populated by Innoslate and which ones require you to write content manually.

For this stage, focus only on the subsections that are pre-populated by Innoslate. These sections are automatically generated based on your Action Diagram, Physical I/O Diagram, and Asset Diagram, and together they capture the system’s functional requirements.

You do not need to work on the remaining subsections right now—they will be completed in later deliverables.

### 3.2 System Capability Requirements

These are the core of the FRD. Innoslate will have pre-populated requirements from your allocated actions, grouped by asset (subsystem). Review each auto-generated requirement and ensure it is:

- Stated in "shall" language ("The [subsystem] shall...").

- Testable — you must be able to define an objective pass/fail criterion.

- Complete — covering both the function and its performance threshold where applicable.

- Traceable — linked back to the action in the functional model.

Note: Add performance attributes (rate, accuracy, latency, capacity) manually. Innoslate generates the functional statement but not the quantitative threshold.

### 3.3 External Interface Requirements

Describe how the system interacts with external entities (users, other systems, the environment). For each external interface specify: what data or energy crosses it, in which direction, at what rate, and in what format.

### 3.4 Internal Interface Requirements

Describe interfaces between internal subsystems. Include the interface control data: signal type, protocol, data format, timing, and error handling. Innoslate will partially populate this from inter-asset conduits; review and add detail.

### 3.5 Internal Data Requirements

List internal data structures, signals, and storage elements that the system must manage. Specify data types, ranges, retention requirements, and update rates. Do not describe implementation (e.g., no database schema detail).

## Step 9 — Establish links

## Step 9 — Verification Requirements  (Section 4)

Section 4 of FRD describes the verification methods for each requirement.

Since this is part of the verification plan, we leave this out.

## Step 10 — Requirements Traceability (Section 5)

5. Requirements Traceability

Section 5 describes the traceability between different levels of the system and the requirements in this document. At the system-level, each requirement must connect to a Stakeholder Need and a subsystem-level requirement. Fill subsection 5.1 only.

5.1 Traceability to Capability Document

Describe the traceability of subsystem functional requirements populated in this document with the parent system requirements. Make sure to have created a traceability matrix between the two entities so it can automatically be included.

## Step 11 — Review Appendix (Section 6)

Review sections 6.1-6.3.

# del 4 - trade studies

Trade Studies and Associated Risks

Deliverable 4 - Stage Synthesis

# 1. What This Deliverable Is

This deliverable translates subsystem functional requirements from the FRD into preliminary technical requirements. It does this by combining analytical worst-case reasoning, a structured technology class trade study, and risk identification. It sits between two milestones: after subsystem identification and the FRD, and before detailed component selection.

It answers three questions in sequence:

- What must each subsystem do, in technical terms — and how well?

- What technology classes exist that can provide that capability?

- Which technology class best satisfies the derived requirements, and what risks does that choice carry?

The goal is an initial system architecture with a rough-cut BOM and a preliminary performance analysis.

When to Stop Decomposing

Knowing when to stop is one of the hardest judgement calls in systems engineering. Dam gives three clear signals:

- You can point to a technology class that exists. You do not need a part number. You need to be able to say: "a technology of this type exists and is procurable." If you cannot point to anything real that performs the function, go deeper. If you are specifying how a component works internally, you have gone too far.

Dam: "When you can identify potential products or at least classes of products, you're done."

- You are specifying performance end-to-end, not per component. The performance budget belongs to the subsystem as a whole — not to individual components within it. If you find yourself splitting a budget between a sensor, a processor, and a communication link, stop. That belongs to detailed design.

Dam: "define end-to-end performance factors, not detailed ones for each asset."

- You have not accidentally specified a solution. Read your Technical Requirements Table entry and ask: could more than one technology class satisfy this? If only one specific product could satisfy it, you have over-specified. Roll back up a level and use functional wording.

Dam: "make sure you do not over-specify or specify a particular solution. If necessary, roll back up a level."

# 2. Why This Deliverable Matters

Technical requirements at the subsystem level are not given — they must be derived. The functional requirements in the FRD tell each subsystem what it must do; they do not tell it how well it must do it, or which engineering parameters govern the ability to do it.

Without a systematic method for making that translation, technical requirements become arbitrary — set by engineering intuition, copied from datasheets of familiar products, or simply left unspecified. This causes serious problems during integration and verification.

Dam [1] makes this point explicitly in the context of requirements trade studies: "Conducting an explicit tradeoff on requirements is crucial to optimisation and ensures that you have the right set of requirements" (Ch. 7). This deliverable enforces that discipline.

Completing this deliverable correctly achieves four things:

- It provides evaluation criteria for technology selection that are traceable to functional requirements, not to product preferences.

- It makes the rationale for each technical requirement explicit and reviewable, so that stakeholders can challenge assumptions rather than accept numbers on faith.

- It surfaces risks associated with each technology class before a selection is committed — consistent with Dam’s guidance that "COTS/GOTS comes with a risk: you do not control their development schedule."

- It keeps the functional architecture abstract, preventing over-specification, as Dam warns: "Make sure you do not over-specify (or specify a particular solution). If necessary, roll back up a level."

# 3. Step-by-Step Instructions

Work through the following steps in order:

Step 1 - Create a Technical Requirements Table

- Create an Excel sheet

- Name the column headings the following:

  - System Functional Requirement

  - Subsystem functional requirement

  - Technical parameter

  - Rationale for parameter (including citations)

  - Worst-case scenario

  - Derivation method

  - Derived value

  - Margin applied

  - Final specified value

  - Open Item (yes/no)

Step 2 - Review Literature

### 2a. Conduct a Literature Review of Subsystem Functionality and Technology Classes

For each subsystem functional requirement, conduct a literature review that answers the following three questions in order:

Question 1 — What do practitioners measure to characterise this function?

Start with review or survey papers — not datasheets. Review papers synthesise the state of the art and will tell you what performance quantities the field uses to compare approaches, which is what you need before anything else.

| Search Strategy | Use Google Scholar or Scopus with terms like "[subsystem function] review" or "survey of [subsystem function] technologies." Prioritise papers from the last five years. |
| --- | --- |

A good review paper will identify:

- The quantities used to compare technology classes (e.g., detection range, update rate, angular resolution) → these become candidate technical parameters for Step 2a.

- The conditions under which performance degrades → these become the raw material for Step 2b.

- How technology classes compare on those quantities → this feeds the technology comparison table.

Once review papers have established the relevant quantities, use datasheets and standards as a second layer to find specific performance numbers.

Question 2 — What operating conditions are known to stress this function?

From the literature, identify the environmental conditions, geometric edge cases, and operational states that limit performance → these become the worst-case scenario assumptions for Step 2b.

Question 3 — What technology classes are used to provide this function?

For each technology class identified, note:

- Its operating principle.

- Its typical performance envelope on the quantities identified in Question 1.

- Its known limitations under the stressing conditions identified in Question 2.

These become the candidate technology classes for the trade study in Step 3.

### 2b. Document findings

For each subsystem functional requirement, write a short structured passage covering:

- What physical quantities practitioners use to characterise this function, and why those quantities matter.

- What operating conditions are known to stress this function.

- What technology classes are used to provide this function, their operating principles, their typical performance ranges, and their known limitations under the worst-case conditions identified in point 2.

### 2c. Create Pugh Matrix

Distill the information in step 2b into a Pugh Matrix or any other template of your choice to illustrate comparison between identified technology classes.

Step 3 - Derive Technical Parameters

This is the analytical core of the deliverable. Using the domain knowledge built in Step 1, work through the following sub-steps for each subsystem functional requirement. Each sub-step populates specific columns in the Technical Requirements Table.

3a. Identify the Governing Technical Parameter

- Column 0 — Record the system-level functional requirement that is the source for the subsystem-level requirement.

- Column 1 — Record the subsystem-level functional requirement derived from it.

- Column 2 — Identify the physical quantity whose drop below a threshold would constitute a violation of the subsystem functional requirement. Clearly name this quantity. If multiple parameters jointly govern the requirement, list all of them.

- Column 3 — Provide a brief rationale explaining why this parameter governs the requirement — not merely what it is. For any non-obvious relationships, support the link using a credible source. Include citations where applicable.

3b. Define the Worst-Case Scenario

- Column 4 — For each technical parameter identified in Step 2a, define the operating scenario that places the most demanding requirement on that parameter. Be explicit about all assumptions. Ensure the assumptions are sufficient to make the derived value in Column 6 defensible — the worst-case scenario is the direct justification for why the derived value is set at the level it is.

It's a good practice to be explicit about all assumptions underlying the scenario.

Example — Localization Subsystem

Subsystem functional requirement: "The localization subsystem shall maintain a bounded pose error where the nearest persistent vertical structure is up to 40 m away."

- Governing parameter: Maximum detection range at 10% reflectivity.

- Why 10% reflectivity? Industry-standard worst-case surface (dark concrete, wet asphalt). Manufacturers use it as the benchmark for minimum usable range.

- Worst-case scenario: Outdoor operation in full sunlight, at maximum range, against a low-reflectivity surface.

- Why this is worst-case: Two stressing conditions coincide:

- At maximum range → return signal is weakest (intensity falls with square of distance).

- In full sunlight → background photon noise is highest, making weak returns harder to detect above the noise floor.

### 3c. Derive the Minimum Acceptable Value

The following step produces results to be recorded in Column 5 (Derivation Method) and Column 6 (Derived Value) of the Technical Requirements Table.

- Column 5 – Derivation Method - Using the worst-case scenario defined in Step 2b, state the method by which the minimum acceptable value of the governing parameter is derived. Table 1.1 illustrates the various derivation methods you can use. The method must include:

  - The governing formula or analytical relationship being applied.

  - The assumed input values, linked explicitly to the worst-case scenario assumptions from Step 2b.

  - The computed result, showing how the inputs yield the minimum acceptable value.

- Column 6 – Derived Value - Record the numerical result of the derivation as the minimum value of the governing parameter that still satisfies the functional requirement under the worst-case scenario.

Ensure the derivation is fully explicit — a reader should be able to reproduce the result from the information recorded in Columns 5 and 6 alone, without additional context.

Apply the following standard engineering methods as appropriate:

Table 1.1

| Method | When to apply | What to document |
| --- | --- | --- |
| Worst-Case Analysis | Performance, geometric, and environmental specs | Worst-case scenario definition, formula, assumed values, computed result, margin applied |
| Budget Allocation | Shared performance budgets (latency, accuracy, power, mass) | System-level budget, each subsystem’s allocation, rationale for split |
| Interface-Driven Derivation | Output specs set by what a consuming subsystem requires | Consuming subsystem’s requirement, Physical I/O Diagram conduit, derived spec value |
| Standards / Precedent Lookup | Mature domain specs where standards apply | Source document, applicability conditions, any adjustments made and why |

### 3d. Add an Engineering Margin

The following step produces results to be recorded in Column 8 (Margin Applied) and Column 9 (Final Specified Value) of the Technical Requirements Table.

- Column 7 – Margin Applied - Apply an engineering margin to the derived value from Column 6 to account for:

  - Uncertainty in the worst-case assumptions made in Step 2b.

  - Manufacturing tolerances in the physical components.

  - Performance degradation over the system lifecycle.

| Key Concept | A margin of 10–20% is standard practice in most engineering domains. Record both the margin factor applied and the rationale for its chosen magnitude — i.e., why that specific margin is appropriate given the sources of uncertainty relevant to this parameter. |
| --- | --- |

- Column 8 – Final Specified Value - Record the final specified value, computed by applying the margin factor to the derived value from Column 6. This is the value that enters the formal requirements document.

3e. Flag Open Items

This step applies to any cell in the Technical Requirements Table that cannot yet be completed.

For any parameter that cannot yet be derived — whether due to missing stakeholder input, unavailable site measurements, or incomplete analysis — record an open item in the Column 8 that states:

- What specific information or analysis is needed to resolve the gap.

- Who is responsible for providing or completing it.

Step 4 - Document the Trade Study

### 4a. Create the Trade Study Artifact

- Open Innoslate and go to Database View.

- Create a new Artifact entity. Give it a unique ID (e.g., TS.1) and a descriptive name.

- Upload the document including the literature review and Technical Requirements Table produced in 3a.

4b. Link to Requirements

- In the Artifact's relationships panel, add a “satisfies” relationship to each relevant subsystem requirement.

- If the literature review revealed a requirement that is not yet captured, add it to the requirements document first, then link it here.

4c. Capture Issues and Decisions

- If any technology class fails to meet the final specified value (Column 9), create a Decision or Issue entity in Innoslate.

- For any metric where data is insufficient or TBD, flag it as an open item following the instructions in Step 2e.

- In the entity's attributes, record: the justification, any assumptions made, and who is responsible for resolution.

- Link the entity to the trade study artifact using the “caused by” relationship for Issue and “enabled by” relationship for Decision.

4d. Define Selection Metrics

- For each subsystem requirement in the Technical Requirements Table, create a Measure class entity in Innoslate.

- Set the final specified value from Column 8 as the minimum threshold for that metric.

- Link each metric to the corresponding requirement using “specified by”.

4e. Record the Decision

- Create a Decision entity in Innoslate.

- Record: the recommended technology class, the rationale for selecting it, and the assumptions it depends on.

- Link the Decision to the trade study artifact using “enabled by”.

Step 5 - Identify and Document Associated Risks

Dam [1] defines risk as a potential future event characterised by its probability of occurrence and consequence. This step makes those risks explicit and traceable in Innoslate.

### 5a. Identify Risks for the Recommended Technology Class

For the recommended technology class, assess risks across the following categories:

- Performance risk — does the technology meet the final specified value under the worst-case scenario defined in Step 2b, or only under nominal conditions?

- COTS/GOTS dependency risk — could the specific product be discontinued, revised, or subject to export restrictions?

- Integration risk — does the technology require adaptors, drivers, or calibration procedures that could introduce latency or compatibility issues with adjacent subsystems?

- Environmental risk — does the technology's performance degrade in the actual operating environment (temperature, vibration, EMI, ingress)?

- Cost and schedule risk — does the technology have long lead times or high cost that could affect delivery? If so, is there a viable fallback option?

### 5b. Create Risk Entities in Innoslate

### For each risk identified in Step 4a:

### Go to Database View and create a new Risk entity.

### Give it a unique ID and a concise name describing the risk event.

### In the entity attributes, record:

### Description — what the risk event is and why it could occur.

### Likelihood — Low / Medium / High.

### Consequence — Low / Medium / High.

### Assignee — who is responsible for monitoring and mitigating it.

### Link the Risk entity to the trade study artifact using the “related to” relationship.

### Link it to the affected requirement(s) using the “traced from” relationship.

### 5c. Display Risks in a Risk Chart

### In Innoslate, open the Diagrams View and create a new Risk Chart diagram.

### Add each Risk entity created in Step 4b to the chart.

### 5d. Define Mitigation Strategies (Optional)

For every risk rated Medium or above, define a mitigation strategy. Common approaches include:

- Identifying an alternative technology class as a fallback if the recommended class fails to deliver.

- Specifying accelerated environmental testing prior to integration.

- Requiring redundancy in the sensor or processing chain for high-consequence failure modes.

- Establishing interface contracts early to isolate COTS changes from the rest of the architecture.

For each mitigation:

- Create a Decision entity in Innoslate recording the chosen strategy, its rationale, and any assumptions.

- Link the Decision to its corresponding Risk entity using the “resolves” relationship, consistent with Dam's guidance in Chapter 7 (Figure 99).

# 6. Quality Checklist Before Submission

Verify each of the following before submitting this deliverable:

|  | Checklist Item |
| --- | --- |
| ☐ | Every subsystem functional requirement from the FRD has at least one corresponding row in the Technical Requirements Table. |
| ☐ | Every governing technical parameter mapping includes a written rationale — not just the parameter name. |
| ☐ | Every derived spec value includes an explicit worst-case scenario definition with stated assumptions. |
| ☐ | Engineering margins have been applied and documented, with the margin factor justified. |
| ☐ | All open items are flagged with a description of what is needed and who is responsible — no blank cells. |
| ☐ | Every cell in the requirements table includes a source citation or analytical justification. |
| ☐ | The recommended technology class follows from the table; if it does not, the additional decision factors are explicitly stated. |
| ☐ | All risks rated Medium or above have a documented mitigation strategy. |
| ☐ | Trade study results and risks have been documented as an Innoslate Artifact. |
| ☐ | The customer (or their designated representative) has been informed of the recommended technology class and any risks rated High or Critical. |

# 6. References

[1] Dam, S. H. Real MBSE: Model-Based Systems Engineering Using LML and Innoslate. — Primary source for the synthesis process, trade study methodology, COTS/GOTS risk identification, and functional analysis and allocation.

[2] Jackson, P. L. (2009). Getting Design Right: A Systems Approach. CRC Press. — Source for subsystem identification (Ch. 4), interface identification, and design structure matrix methods (Ch. 6).

[3] MIL-STD-499B (Draft). Systems Engineering. — Referenced in the MBSE textbook as the basis for trade study types associated with requirements, functional, and synthesis processes.

# del 5 - subsystem tech reqs

System Requirements Document (SRD)

Deliverable 5 - Stage Synthesis

# 1. What the SRD Is at This Stage

By this deliverable, two inputs are ready:

- The FRD (Deliverable 3) produced subsystem-level 'shall' statements derived from allocated actions, with partial performance thresholds.

- The Trade Study (Deliverable 4) produced quantitative technical specifications and identified a recommended technology class for each subsystem.

At this stage, the SRD is a rough-cut baseline — not a finished specification. Its purpose is to support a preliminary budget estimate and low-resolution system design. Numbers should be defensible ballpark figures, not precise specifications. A contractor reading this document should understand the approximate performance range and interface character of each subsystem, not be held to exact thresholds.

TBDs are expected and acceptable at this stage, provided they are managed — each one must state what resolves it and who owns it. The only entries that should not be TBD are those derivable directly from the operating environment or the trade study outputs.

# 2. Why this Deliverable Matters

The SRD consolidates the outputs of Deliverables 3 and 4 into a single baseline document. It serves three purposes:

- Translates the trade study's quantitative thresholds into verifiable performance requirements that a contractor can design to.

- Establishes interface constraints so that subsystems developed independently can be integrated without late-stage surprises.

- Provides a traceable chain from stakeholder need to derived technical requirement, making the basis for every requirement explicit and reviewable.

The trade study (Deliverable 4) is what enables the SRD to go beyond the FRD. Before it, Sections 3.3–3.12 were largely empty. After it, the technology class selection gives enough information to populate these sections at architecture-phase resolution — ballpark thresholds and functional intent, not detailed implementation specifications.

# 3. Reminder - What Not to Specify Yet

Over-specification at the architecture phase is as harmful as under-specification. The textbook is explicit: 'Make sure you do not over specify (or specify a particular solution). If necessary, roll back up a level if it looks like you have decomposed too low. Also, define end-to-end performance factors, not detailed ones for each asset.'

The following should not appear in the subsystem SRD at this stage:

- Specific COTS product names, model numbers, or datasheets cited as requirements. The technology class has been selected; the product has not.

- Algorithm names or software library names as requirements. These are implementation choices, not functional requirements.

- Hardware architecture details: processor type, memory size, operating system. These belong in Section 3.10, which is intentionally empty.

- Wiring diagrams, pin assignments, or circuit-level interface specifications. These are component-level design artefacts.

- Calibration procedures, maintenance procedures, or training curricula. These are the output of the system design phase.

| Important | Populating the SRD does not mean completing it. At this stage, some sections will still carry TBD entries. The discipline required is distinguishing between a genuine TBD (the information cannot yet be determined) and an avoidable blank (the information is knowable but has not been derived). Every TBD must be explicitly flagged with what is needed to resolve it and who is responsible. |
| --- | --- |

# 4. Step-by-Step Instructions

Work through the following steps after completing Deliverables 3 (FRD) and 4 (Trade Study). The starting point is the Innoslate-generated SRD from Deliverable 3 with the trade study outputs in hand.

| Step 1 | Pre-flight: Confirm Prerequisites Are Complete |
| --- | --- |

Before opening the SRD, verify the following are in place:

- The FRD from Deliverable 3 has been generated from the Asset Diagram and reviewed.

- The Technical Requirements Table from Deliverable 4 is complete, with quantitative threshold values for all non-TBD parameters.

- The recommended technology class has been documented and reviewed with the customer.

- The Physical I/O Diagram has named conduits and I/O entities between all subsystem assets.

- Any open items from the trade study are captured as Decision or Issue entities in Innoslate.

| Step 2 | Complete Section 3.2 — Capability Requirements |
| --- | --- |

Section 3.2 will already be partially populated by Innoslate’s 'Generate SRD' function. Your task is to complete and validate what was generated.

- Review every auto-generated 'shall' statement. Confirm it describes what the subsystem does, not how. Rewrite any statement that specifies a technology or implementation at the functional level.

- Check for missing functions — actions your subsystem performs that have no corresponding 'shall' statement. Add these manually.

- For each statement, append the threshold value to the requirement text using the linked Measure entity in Innoslate. If no threshold exists, append "TBD".

- For each TBD threshold, if an Issue entity is not created, create an Issue entity in Innoslate. Record what information is needed to resolve it and assign an owner. Link it to the requirement using "caused by."

- Confirm every requirement links to an action in the functional model. For any unlinked requirement, first check whether the allocation link was simply not created — if so, add it. If no corresponding action exists, either add the missing action to the model or remove the requirement if it has no functional basis.

| Step 4 | Populate Sections 3.3 - 3.5 — External, Internal Interface and Data Requirements |
| --- | --- |

These sections are driven by the Physical I/O Diagram. Open the diagram and work through each conduit systematically.

### 4a. External Interfaces (Section 3.3)

Section 3.3 covers interfaces between the system and entities outside the top-level system boundary — operators, external systems, and the environment. Innoslate will partially populate this from your Physical I/O Diagram.

- Review each auto-generated entry. Confirm the entity on the other side of the interface is genuinely outside the system boundary. Any conduit connecting two internal subsystems does not belong here — move it to 3.4.

- Enrich each entry with the implied channel type from the trade study technology class selection — for example, "Ethernet-class communication" or "mechanical mounting interface." Specific protocols and connector types are TBD pending product selection.

- Append ballpark data rates or timing constraints where reasonably inferable from the technology class or from capability requirements in 3.2. Otherwise mark TBD.

### 4b. Internal Interfaces (Section 3.4)

Section 3.4 covers interfaces between internal subsystems. Innoslate will partially populate this from your Physical I/O Diagram.

- Review each auto-generated entry. Confirm it identifies the two subsystems the conduit connects, what flows across it, and the direction of flow.

- Enrich each entry with the implied channel type from the trade study technology class selection at technology-class level. Specific protocols are TBD pending product selection.

- Append a ballpark latency allocation where derivable from the end-to-end latency requirement in 3.2 — split it proportionally across conduits as a first approximation. Treat these as initial estimates, not fixed values.

- For any interface where the producing subsystem's output and the consuming subsystem's input cannot be confirmed as compatible at this stage, create an Issue entity in Innoslate, assign an owner, and link it to the relevant interface requirement using "caused by."

### 4c. Internal Data (Section 3.5)

Internal data requirements specify the data items that flow between internal subsystems. At this stage, we will only review the information already entered by you in FRD:

- Review the auto-generated entries for completeness.

- Append update rates, where derivable, from Section 3.2.

- Data types, nominal ranges, and encoding formats all depend on product-level selection, which hasn't happened yet. Mark these TBD.

# 5. Quality Checklist Before Submission

|  | Checklist Item |
| --- | --- |
| ☐ | Section 3.1 lists all operational modes with entry/exit conditions and notes which Section 3.2 requirements apply in each mode. |
| ☐ | Every auto-generated Section 3.2 requirement has been reviewed for functional language and supplemented with a quantitative performance threshold from the Trade Study. |
| ☐ | Every requirement in Section 3.2 has an upward traceability link to a stakeholder need or system-level requirement, and a downward link to an action in the functional model. |
| ☐ | Sections 3.3 and 3.4 address every conduit visible in the Physical I/O Diagram. No conduit has been omitted. |
| ☐ | All TBD entries across all sections are captured as Decision or Issue entities in Innoslate with owner and target resolution phase. |
| ☐ | No requirement specifies a particular product, algorithm, hardware platform, or protocol at a level that would preclude compliant alternatives. |
| ☐ | Every empty section states 'No requirements of this type apply to this system' with justification rather than being left blank. |

# 6. References

- Dam, S. H. Real MBSE: Model-Based Systems Engineering Using LML and Innoslate. — Primary source for the SRD structure, synthesis process, FRD guidance, and TBD management.

- Jackson, P. L. (2009). Getting Design Right: A Systems Approach. CRC Press. — Source for subsystem identification, requirements quality criteria, and interface management.

- ASEPD Student Guidelines: Deliverable 3 — Functional Requirements Document (FRD). — Prerequisite document. Sections 3.2, 3.3, 3.4, and 3.5 of the SRD are built directly from the FRD outputs.

- ASEPD Student Guidelines: Deliverable 4 — Trade Studies and Associated Risks. — Prerequisite document. Performance thresholds in Section 3.2 and technology-class-level interface specifications in Sections 3.3–3.4 derive from the trade study outputs.

# del 6 - verification reqs

Verification Requirements

Deliverable 6 - Stage Synthesis

# 1. What This Deliverable Is

Verification Requirements define, for each system or subsystem requirement, how compliance will be confirmed and what the measurable acceptance criteria are. They answer two questions:

- What method will be used — Inspection, Analysis, Simulation, Demonstration, or Test.

- What does "passing" look like — the specific, objective, measurable condition that must be met for the requirement to be considered satisfied.

They are neither the requirements themselves (Section 3) nor full test procedures, but sit between the two: a contractual commitment to how each requirement will be verified, and the basis from which detailed test plans and procedures are later developed.

Verification requirements are derived using the same methodology as Stage 2 and are integrated directly into the SRD, with Section 4 devoted entirely to verification.

# 2. Why this Deliverable Matters

Verification requirements matter because:

- They expose bad requirements. If you cannot write a measurable acceptance criterion for a requirement, the requirement itself is probably vague or incomplete. Writing verification requirements forces that problem to the surface early.

- They prevent late surprises. Discovering mid-test that a requirement needs equipment you don't have, or a measurement that's impossible on the assembled system, is expensive. Defining verification requirements during design surfaces those constraints while they're still cheap to fix.

- They enforce completeness. In Innoslate, the "Verifies" relationship means every requirement must have an explicit verification path. Nothing can slip through unnoticed.

- They influence design. Knowing a thermal requirement will be verified by simulation means the team needs a validated thermal model. Knowing it will be verified by test means thermocouple access points need to be designed in. Verification requirements are a design input, not just a test artifact.

3. Step-by-step Instructions

Step 1 - Open System Design Requirements (SRD) Document

- Navigate to your project in Innoslate

- Open SRD.

Step 2 - Locate the subsystem requirement

- In the document tree, navigate to Section 3 where your subsystem requirements are already entered.

- Find the specific subsystem requirement you are writing a verification entry for. Read it carefully before proceeding — your verification criterion must directly address what that requirement states.

Step 3 - Create a new Verification entity

- In the document tree, navigate to Section 4 – Verification Provisions.

- Click “Add Child” to create a new Verification entity under Section 4.

Step 4 - Assign the Requirement ID

- In the “Number” field, assign a unique ID consistent with your project’s numbering convention.

Step 5 - Set the Verification Method

- In the entity editor, click on “Metadata” and under “Label”, select an appropriate Verification Method. It describes how the parent requirement will be verified. Refer to Table 1.1 for definitions and guidance on choosing the right method.

- If multiple methods apply, create a separate entity for each and briefly justify your choice in the description field.

Table 1.1 Verification Methods

| Method | Definition | Typical Use |
| --- | --- | --- |
| Inspection | Visual/physical examination of the item without operation | Dimensional checks, material markings, workmanship |
| Analysis | Mathematical, computational, or logical reasoning to verify a requirement is met | Weight budget calculations, stress analysis, power budgets |
| Demonstration | Operating the system to show it performs a function; no detailed measurements required | Power-on test, mode transitions, operator walkthroughs |
| Simulation / Modeling | Using a model or simulation to verify behavior or performance | Thermal models, RF link budgets, Monte Carlo runs |
| Test | Operating the system and measuring results against acceptance criteria | Environmental testing, performance benchmarking, load tests |

⚠️ Choosing between methods A common mistake is defaulting to “Test” for every requirement. Testing is expensive and sometimes infeasible (e.g., you cannot fully test a one-of-a-kind satellite before launch). Use Analysis or Simulation where testing is impractical, and reserve Test for requirements where measured data against acceptance criteria is the only credible proof.

Step 6 - Write the Verification Criteria

In the “Description” field, write one or more clear, measurable acceptance criteria sentences.

A good criterion answers three questions:

- what is being measured or observed,

- how it is measured (instrument, method, procedure), and

- what the quantitative or qualitative pass/fail threshold is.

Example subsystem requirement: “The power subsystem shall supply a regulated 28 VDC ± 0.5 V output under all load conditions.”

❌  Weak criterion: Verify that the power subsystem meets the voltage requirement.

✅  Strong criterion: Measure the output voltage of the power subsystem at minimum, nominal, and maximum load using a calibrated digital multimeter (accuracy ±0.01 V). The measured

value shall be within the range 27.5 VDC to 28.5 VDC at all three load conditions. A single out-of-range reading constitutes a failure.

Step 6 - Create the ‘Verifies’ relationship

- With the verification entity open, scroll to the Relationships section.

- Click “Add Relationship.” Set the relationship type to “Verifies.” In the target field, search for and select the parent subsystem requirement (e.g., PWR-SUB-01). This links your verification entry back to the requirement in the traceability matrix.

💡 One requirement may have multiple verification entries It is acceptable (and often required) to have more than one verification entry per requirement — for example, an Analysis entry to show compliance during design, and a Test entry to confirm compliance on the physical article. Each entry should have its own Innoslate entity and its own “Verifies” link back to the requirement.

Step 7 - Confirm in the Verification Matrix

- Navigate to Appendix C / Appendix D (Verification Matrix).

- Confirm that your new entry appears and is linked to the correct requirement. If it does not appear, revisit step 6 to ensure the “Verifies” relationship was saved correctly.

# del 7 - trade studies for component selection

Trade Studies and Associated Risks

For Component Selection

Deliverable 7 - Stage Synthesis

# 1. What This Deliverable Is

This deliverable selects specific components within the technology class chosen in Deliverable 4. Where Deliverable 4 answered "what type of technology can perform this function," this deliverable answers "which specific product within that technology class best meets our derived requirements."

The starting point is the Technical Requirements Table from Deliverable 4. The final specified values in Column 9 are your evaluation criteria — they are not re-derived here. The task is to find candidate components, evaluate them against those criteria, select the best fit, and document the associated risks.

Remember! The goal of stage 3 is an initial system architecture with a rough-cut BOM and a preliminary performance analysis.

# 2. Why This Deliverable Matters

Completing this deliverable correctly achieves four things:

- Make the architecture concrete. For the first time, requirements and technology classes become specific, real components your industry partner can evaluate and respond to.

- Creates a defensible rationale. Every component choice traces back to a requirement, a worst-case scenario, and a datasheet value — not engineering intuition.

- Produces the first rough-cut BOM. Real datasheet values and supplier data surface cost, availability, and lead time risks before they become surprises.

- Resolves open items. Component selection implies interface standards, connector types, and data formats — closing TBDs that would otherwise compound into integration problems later.

# 3. Step-by-Step Instructions

Work through the following steps in order:

Step 1 — Decide how you would document component selection

As you research and evaluate candidate components in Step 2, document your findings in a format of your choosing — a table, a spreadsheet, a written comparison, or any other structure that captures the information you need to make a defensible selection.

At minimum, your documentation should allow someone to trace each selected component back to the technical requirements it satisfies. You will upload this documentation as an Artifact in Step 6.

Step 2 — Research Candidate Components

For each subsystem, research commercially available components and identify at least two to three candidate components within the selected technology class. Use the following sources in order:

- Literature review from Deliverable 4

  - If the literature review in Deliverable 4 identified specific products or manufacturers by name, use these as a starting point.

- Distributor databases

  - Search Digi-Key, Mouser, or equivalent using the technology class name and key technical parameter as search terms.

  - Filter by the final specified value as a minimum threshold.

For example, if the final specified value for detection range is 40 m, filter for components that meet or exceed that figure.

- Manufacturer websites

Once a candidate is identified from a distributor database, go directly to the manufacturer's product page and download the datasheet.

Do not rely on distributor summary specifications — always verify against the full datasheet.

For each candidate component found, record its name, manufacturer, model number, and datasheet source in the Technical Requirements Table.

Step 3 — Use verification requirements to define selection criteria

Each verification requirement specifies a method (Analysis, Test, Inspection, Demonstration, or Modeling & Simulation) and a measurable threshold.

Convert these directly into selection criteria for component evaluation. For example:

- Technical requirement: "The power subsystem shall deliver a minimum of 15W continuous to the payload."

- Verification requirement: "The power subsystem shall be verified by test to deliver ≥ 15W at the output terminals under nominal operating conditions."

- Selection criterion derived: Does the candidate component's datasheet specify ≥ 15W output, and is that claim independently testable under your conditions?

Step 4 — Evaluate Candidates Against Selection Criteria

For each candidate component, compare its datasheet performance figures against the selection criteria:

- For each technical parameter, locate the corresponding specification in the datasheet. Record the datasheet value in the table.

- Check whether the datasheet conditions match your worst-case scenario assumptions from Deliverable 4.

Datasheets typically report performance under nominal conditions — if your worst-case scenario involves stressing conditions (e.g., high temperature, low reflectivity, full sunlight), note whether the datasheet addresses those conditions or whether the nominal figure may not hold. Flag any mismatches as open items.

- Mark each cell as Pass or Fail against the final specified value.

A component passes only if its datasheet value meets or exceeds the threshold under conditions consistent with the worst-case scenario.

- If no candidate component passes all parameters, flag this as an Issue entity in Innoslate and record what relaxation of requirements or change of technology class would be needed to resolve it.

The book emphasizes keeping "several optional solutions available" before committing, and explicitly warns against locking in the first solution found.

Step 5 — Select the Component

- Select the optimal candidate that satisfies all technical parameters and secondary criteria including cost, availability, lead time, and supplier reliability, justified through a Pugh matrix or pro/con discussion.

- Identify a fallback component — a second candidate that could substitute if the primary selection becomes unavailable. Record both in the table.

- In Innoslate, create an Asset entity for each selected component. Record the following attributes: component name, manufacturer, model number, and a link to the datasheet as a reference artifact.

- Allocate the component Asset to the relevant subsystem Asset using the "decomposed by" relationship, consistent with the asset hierarchy established in Deliverable 3.

- Allocate the component Asset to the Actions it performs using the "performs" relationship, consistent with the functional allocation from Deliverable 3.Innoslate does not automatically inherit or propagate actions down the hierarchy.

- Update the existing Measure entities from Deliverable 4 with the actual datasheet performance values of the selected component. Do not create new Measure entities — update the threshold and objective values in the existing ones to reflect what the selected component actually delivers.

Step 6 — Document the trade study and Decision

- Open Innoslate and go to Database View.

- Create a new Artifact entity. Give it a unique ID (e.g., TS.1) and a descriptive name.

- Upload the document containing your component selection analysis.

- In the Artifact's relationships panel, add a “satisfies” relationship to the subsystem requirements.

- Search the component Asset and assign “references” relationship with this Trade study.

- Create a Decision entity in Innoslate recording the selected component, the rationale for selection, the fallback component, and any assumptions the selection depends on. Link it to the trade study artifact from Deliverable 4 using the "enabled by" relationship.

Step 7 — Identify and Document Associated Risks

Follow the same process as Deliverable 4 Step 5, but with risks specific to the selected component rather than the technology class:

- For each selected component, assess risks across the following categories:

  - Performance risk — does the datasheet value meet the final specified value only under nominal conditions, with uncertainty under worst-case conditions?

  - Supply chain risk — is the component available from multiple suppliers, or is there a single-source dependency? What is the lead time?

  - Obsolescence risk — is the component approaching end-of-life, or is it a recently released product with an unproven supply history?

  - Integration risk — does the component require drivers, calibration procedures, or interface adaptors that could introduce compatibility issues with adjacent components?

  - Environmental risk — does the component's rated operating range match the environmental requirements in SRD Section 3.9?

- For each risk, create a Risk entity in Innoslate following the same format as Deliverable 4: unique ID, description, likelihood, consequence, assignee. Link it to the selected component Asset entity using "related to" and to the affected requirement using "traced from."

- For any risk rated Medium or above, document a mitigation strategy. The fallback component identified in Step 4 serves as the primary mitigation for supply chain and obsolescence risks — link the fallback component Asset to the Risk entity using "resolves."

- Update the Risk Chart diagram created in Deliverable 4 to include the new component-level risks.

Step 8 — Resolve TBDs from Deliverable 4

Component selection is the event that resolves many TBDs carried forward from Deliverable 4 and the SRD. Before closing this deliverable:

- Review all open Issue entities in Innoslate from Deliverable 4 that were flagged as pending product selection. For each one, determine whether the selected component resolves it and update the Issue entity status accordingly.

- Review SRD Sections 3.3 and 3.4 for interface entries marked TBD pending product selection. Update these with the specific interface type, protocol, and connector standard implied by the selected component.

- Review SRD Section 3.5 for data items marked TBD. Update encoding formats and data types where the selected component implies a specific standard.

Step 9 — Review Traceability Matrices

Review the traceability matrices below to verify that all entities created or updated in this deliverable are properly linked within the model. Where a matrix does not yet exist, create it. Where one exists from a prior deliverable, open and review it — do not recreate it.

The goal is not to generate matrices for their own sake, but to confirm that nothing is floating unconnected in the model.

- Requirements → Component Assets (satisfied by)

Confirms that every subsystem technical requirement from the FRD is satisfied by at least one selected component. Any requirement with no component assigned is an unresolved gap.

- Component Assets → Actions (performs)

Confirms that every leaf-level action in the action diagram has been allocated to a component asset via the "performs" relationship. Any action with no asset is functionally unallocated — which at this stage is a red flag.

- Component Assets → Subsystem Assets (decomposed by)

Confirms the physical hierarchy is complete and every selected component sits within the correct subsystem in the asset hierarchy. This is the backbone of your rough-cut BOM — if a component is missing here, it won't appear in the BOM.

# 6. References

[1] Dam, S. H. Real MBSE: Model-Based Systems Engineering Using LML and Innoslate. — Primary source for the synthesis process, trade study methodology, COTS/GOTS risk identification, and functional analysis and allocation.

[2] Jackson, P. L. (2009). Getting Design Right: A Systems Approach. CRC Press. — Source for subsystem identification (Ch. 4), interface identification, and design structure matrix methods (Ch. 6).

[3] MIL-STD-499B (Draft). Systems Engineering. — Referenced in the MBSE textbook as the basis for trade study types associated with requirements, functional, and synthesis processes.

# del 8 - analysis report + BOM

Design Analysis Report and

Initial Bill-of-Materials (BOM)

Deliverable 8 - Stage Synthesis

# 1. What This Deliverable Is

With specific components selected in Deliverable 7, the architecture is no longer abstract — it has real parts with real datasheet values. This deliverable asks the question: does the architecture as a whole actually work?

Component-level Pass/Fail checks from Deliverable 7 only confirm that individual parts meet individual requirements in isolation. They do not confirm that the integrated system meets its top-level objectives — budget, total mass, operational timing, power balance, or any other system-level constraint that only emerges when the parts are considered together.

This deliverable identifies which of those system-level analyses are necessary for your specific project and carries them out.

The goal is not an exhaustive engineering analysis. It is a targeted set of analyses sufficient to give your industry partner reasonable confidence that the chosen architecture is viable before committing further resources.

# 2. Why This Deliverable Matters

- Closes the gap between component selection and system performance. A component can pass every individual criterion and still produce a system that misses a top-level objective. This deliverable is what catches that.

- Converts requirements into quantified confidence. Each analysis produces a number — a predicted mass, a predicted cycle time, a predicted power draw — that can be compared directly against the system requirement. That comparison is what makes the architecture defensible.

- Identifies where margins are tight before they become problems. An analysis that shows the power budget is 95% consumed early is far more valuable than discovering this during integration.

- Grounds the preliminary BOM in reality. The rough-cut BOM from Deliverable 7 gains credibility when supported by analyses showing the architecture is feasible at the system level.

# 3. Step-by-step Instructions

Step 1 — Identify Which Analyses Are Required

Not every project needs the same analyses. The analyses required for your project are determined by your system-level requirements and the nature of the architecture. Work through the following:

- Review the System-level Requirements document that applies to the system as a whole rather than to an individual component — these are your system-level constraints. Common examples include:

- Total mass or volume budget

- Total power consumption vs. available supply

- End-to-end operational timing

- Total cost vs. project budget

- Data throughput or storage capacity across the architecture

- Any other quantity, quality, or timeliness metric identified during functional analysis

- For each system-level constraint, ask: can this be verified by summing or combining the datasheet values already recorded in Deliverable 7, or does it require a more involved calculation or simulation? This determines the method for each analysis:

| Constraint type | Method |
| --- | --- |
| Mass, volume, power (additive) | Budget Analysis |
| Operational timing, sequencing | Discrete event Simulation |
| Cost | BOM/ Cost Analysis |
| Performance under variation or uncertainty | Monte Carlo Simulation |
| Interface compatibility | Inspection against interface requirements in SRD Sections 3.3–3.5 |
| Physical or Behavioural | Domain-specific Analyses |

| When is domain-specific analysis needed? | - A requirement on electrical performance under switching conditions (e.g., voltage ripple, current transient, efficiency at load) that depends on component interaction rather than individual component ratings. - A requirement on motion, navigation, or spatial coverage for a robotic or autonomous system operating in a physical environment. - A requirement on thermal, structural, or fluid performance that depends on geometry and material properties. - A requirement on control system stability, step response, or bandwidth. |
| --- | --- |

- Create an analysis plan table listing: the stakeholder requirement, the system-level requirement, the analysis method, and the team member responsible.

This table becomes the opening section of your Design Analysis Report.

Step 2 — Conduct Analyses

Use the list of analyses created in Step 2 and follow the guidelines below respectively:

1. Budget Analysis

For constraints that are additive — mass, power, cost, volume — conduct a budget rollup:

- For each subsystem, sum the datasheet values of all selected components recorded in Deliverable 7 for the relevant parameter (e.g., mass in grams, quiescent current in mA).

- Add estimated values for non-component contributions: structural elements, wiring harness, connectors, enclosures, and any other items not yet selected. Use estimates with explicitly stated assumptions.

- Apply an engineering margin to the total.

The margin must be justified based on the maturity of the design:

  - Early-stage architecture (as here): 20–30% is appropriate for mass and power.

  - Cost estimates at this stage typically carry a higher uncertainty — document the confidence level explicitly. Imported components should have a safety factor of 2 and locally purchased components should have a safety factor of 1.3.

- Record the margined total and the requirement value.

2. Operational Timing Analysis

There are two simulation methods available in Innoslate — Discrete Event Simulation and Monte Carlo Simulation — and both should be applied in sequence.

- Open Action Diagram.

- For every leaf-level action (actions with no children), open the entity and assign a duration.

Note: At this stage, use a triangular distribution (minimum, most likely, maximum) rather than a single value to reflect real uncertainty. In Innoslate, distributions are set by selecting the duration field and replacing the fixed value with the distribution parameters.

- Review and create relevant Resource entities in the diagram and attach them to the actions using the “uses” relationship. This will allow the simulator to detect bottlenecks automatically.

- Run Discrete Event Simulation.

  - In the Action Diagram, click the Simulate dropdown on the toolbar and select Discrete Event.

  - Press Play.

Innoslate will step through every action in the diagram, following the branching and looping logic specified by your action constructs (sequential, parallel, decision, loop, synchronization).

  - Add the Action Trace 3D panel to the simulation view to observe all levels of decomposition executing in real time.

This view reveals whether the logical flow is correct and whether any actions are waiting unexpectedly for resources or inputs.

  - Add the Total Time panels.

These display running totals as the simulation progresses.

  - Record the total elapsed time and compare it against the system timing requirement.

  - Identify any actions that are blocked (waited for a resource or input) — these are candidate bottlenecks.

  - Create an Issue entity in Innoslate for each bottleneck, link it to the affected requirement using “caused by”.

  - Identify the critical path — the sequence of actions whose durations sum to the minimum possible scenario time.

Actions on the critical path are where timing risk is concentrated. Any reduction in their duration directly improves the system's end-to-end performance.

  - Export the discrete event results to Excel using the available report export for documentation.

- Run Monte Carlo Simulation

  - From the Action Diagram, open the Simulate dropdown and select Monte Carlo.

  - Set the number of iterations.

At this stage of design confidence, 300–1,000 iterations is sufficient to produce stable histograms; use a higher count (1,000+) if any individual action's duration range is very wide or if timing is close to the requirement boundary.

  - Press Play and allow the simulator to complete all iterations.

  - Review the outputs:

    - The Time Bar Chart (histogram) shows the distribution of total scenario durations across all iterations. Read off the mean, the standard deviation, and the percentile at which the scenario duration exceeds the system requirement — this is the probability of a timing failure.

    - The Cost histogram shows the equivalent distribution for total cost.

    - The Resource panel shows how resource utilization varied across iterations, revealing whether any resource was consistently at capacity.

  - Export the Monte Carlo results as a document to be inserted in the Design Report.

3. Cost Analysis

- Using the BOM template provided, compile all selected components into a single Bill of Materials. Each component occupies one numbered row. Fill in the columns.

- Sum all rows to produce the Total Estimated Project Cost.

- Record this value alongside the project cost constraint or industry partner budget, and compute the remaining margin.

4. Domain-specific Analyses

#### Select the appropriate simulation tool for your domain.

- For electronics and control systems related projects, use MATLAB/Simulink with the Simscape Electrical toolbox or Control System Toolbox, respectively.

- For autonomous systems based projects, use Gazebo in combination with a ROS (Robot Operating System) control stack.

- For structural, thermal, or fluid analyses, use finite element analysis (FEA) tools such as ANSYS, Abaqus, or open-source alternatives such as FEniCS or OpenFOAM, depending on the domain.

#### Build the simulation model using the selected tool, parameterized with the values extracted in Step 3, and run the simulation under the operating conditions defined by the operational scenario.

#### Capture the key output metrics, plots, or data files — for example, peak-to-peak ripple voltage, efficiency at full load, trajectory tracking error, settling time, maximum stress — and compare each metric directly against the relevant system-level requirement.

Step 3 — Assess Margins

Once all analyses are complete:

- For every analysis that results in a computed margin, classify each margin:

  - Green: margin ≥ 20% — comfortable at this design stage

  - Yellow: margin 5–20% — requires monitoring; may need design adjustment

  - Red: margin < 5% or negative — immediate attention required; flag as Issue entity in Innoslate

- For any Red or Yellow margin, identify the primary driver (which component or subsystem contributes most to the problem) and document a potential resolution path.

Step 4 — Document in Innoslate and Produce the Report

- Update the relevant Measure entities in Innoslate with the predicted system-level values from each analysis.

These are the same Measure entities updated in Deliverable 7 — add the system-level rollup value alongside the component-level datasheet value.

- Add results from the analyses to the Design Report.

The written report should contain:

  - Analysis plan table (from Step 1)

  - A margin summary table covering all analyses

Note: Feel free to organize your report and its analyses in whatever structure you find most appropriate.

- Create a new Artifact entity (e.g., DAR.1) for the Design Analysis Report. Upload the completed report and link it to any trade studies performed while making design choices in Stage 2 using "related to."

- For any Issue entity created during this deliverable, link it to the affected requirement using "caused by" and to the analysis artifact using “references."

# del 9 - project timeline

Level 1 and Level 2 Planning

Deliverable 9 — Stage Synthesis

# 1. What This Deliverable Is

This deliverable moves your project from architecture into execution planning. You have a rough Bill of Materials (BOM) and a preliminary performance analysis from the previous stage.

Now the task is tol structure how the team will actually build, integrate, and verify the system.

Planning in this context is done at two levels, grounded in the IVPM2 hybrid framework:

- Level 1 planning establishes the phase-oriented roadmap for the entire project (what gets built and in what order across major milestones), while

- Level 2 planning breaks those phases into short, time-boxed development cycles — called iterations or sprints — that produce something tangible and reviewable at the end of each cycle.

This dual-level structure is deliberately hybrid: it combines the discipline of a stage-gate model with the adaptability of agile iteration. Neither approach alone is sufficient for engineering projects of this complexity.

The waterfall gives you structure and traceability; iteration gives you feedback and the ability to respond when — not if — your BOM assumptions are wrong.

# 2. Why This Deliverable Matters

Completing this deliverable correctly achieves four things:

- Makes the schedule concrete. For the first time your architecture has a timeline that connects specific components to specific weeks and milestones.

- Surfaces integration risk early. Short iterations force the team to think about what needs to be true before each piece can be tested — dependency mapping happens naturally.

- Establishes a feedback loop with your industry partner. Each iteration ends with a review. That review is where misalignments between your design and their expectations are caught while correction is still cheap.

- Locks in shared understanding. A plan agreed upon by the whole team functions as a contract. It defines who is responsible for what, and when. Vague plans produce scope creep; explicit plans produce accountability.

# 3. Background: Why a Hybrid Approach

## 3.1 The Limits of Purely Predictive Planning

Traditional project management — the waterfall model — assumes you can specify everything up front and execute against a fixed plan. This works well in construction and physical engineering where the cost of changing a blueprint mid-build is catastrophic. In those contexts, detailed upfront planning is not optional; it is economically necessary.

Your project does not have this property. You have a BOM and a performance estimate, but you do not yet know exactly how the components will behave together, what integration problems will emerge, or whether your performance assumptions will hold under real operating conditions. Committing to a fully detailed 12-week plan at this stage and then executing against it without feedback loops is a known failure mode. The plan becomes fiction.

## 3.2 The Limits of Purely Agile Planning

Pure agile approaches, on the other hand, defer structure in favour of responsiveness. This creates its own problems in engineering contexts. Without a phase-gate structure, it is difficult to ensure that critical design reviews happen before irreversible commitments are made, that traceability between requirements and delivered functionality is maintained, or that your industry partner has a predictable schedule to respond to.

Agile also assumes that the team can surface a minimum viable product early and get real feedback quickly. For some subsystems, this is straightforward. For others — where infrastructure must be assembled before any meaningful demonstration is possible — pure iteration without a governing phase structure leads to wasted cycles.

## 3.3 The Hybrid Solution: IVPM2

The IVPM2 framework (Iterative and Visual Project Management Method) resolves this tension by operating at multiple planning levels simultaneously. The outer structure is phase-oriented: major milestones define what must be achieved and by when. Within each phase, the team works in short iterations that produce real deliverables, hold review meetings, and feed forward into the next cycle. This is Level 1 and Level 2 planning respectively.

| Level | What it is and what it does |
| --- | --- |
| Level 1 — Phase Plan | Defines the major phases of the project, their milestones (stage gates), and the macro-deliverables each phase must produce. This is your project roadmap. It is created once and updated when gates require re-planning. |
| Level 2 — Iteration Plan | Breaks each phase into time-boxed sprints (typically 1–2 weeks). Each sprint has a specific set of tasks drawn from the phase backlog, a daily stand-up cadence, and ends with a review. This is your execution engine. |

A key insight from the hybrid literature is that these levels must remain connected. Level 2 iterations do not exist independently — each one advances the team toward the Phase 1 milestone. If an iteration consistently fails to move the needle on macro-deliverables, that is a signal that the Level 1 plan needs revisiting, not that more iterations are needed.

## 3.4 When to Use More or Less Iteration

Not every part of your project benefits equally from iterative development. Apply the following judgment:

| Situation | Recommended approach |
| --- | --- |
| Requirements are well-understood and the task is procedural (e.g., manufacturing a bracket to spec) | Traditional execution within the phase plan. No need for iteration overhead. |
| The subsystem involves novel integration or uncertain performance (e.g., sensor fusion, firmware, power regulation under load) | Short iterations with explicit review gates. Get real data in front of the team quickly. |
| The customer does not yet know exactly what the interface should look like | Iterative prototyping with frequent demos. Use the sprint review as the feedback mechanism. |
| Emergency or single-shot situation with no room for trial and error | Traditional execution with detailed upfront planning. Iteration assumes you can learn from failure. |

# 4. Step-by-Step Instructions

A template named “Project Plan.xlxs” is provided to you on LMS.

The template you are filling has three row types that map directly onto the two planning levels:

| Template Row Type | Planning Level | What it represents |
| --- | --- | --- |
| Component (dark charcoal bar) | — | A major subsystem or area of work. Rows are auto-summed from children. Do not enter story points manually here. |
| Macro-deliverable (coloured by phase) | Level 1 | A major work item within a component. Can span weeks to months. Defines what must be produced and by when. |
| Mid-level deliverable (light bar) | Level 2 | A breakdown of a macro into sprint-sized chunks. Each must fit within ≤ 2 weeks (max 13 story points on the Fibonacci scale). |

Use the guidelines below to fill the template.

## Step 1 —  Identify Your Components

## Review your Asset Diagram from Deliverable 5.

## List the major subsystems of your system. Each allocated subsystem (e.g., Power, Flight Control, Structural Frame, Software, Ground Station) becomes one Component row. Also include a Systems Engineering & Management component.

## Add your Component rows to the template now, before filling any detail. Give each a sequential ID (1, 2, 3, …). Leave the Story Pts, Start Wk, and End Wk columns blank for Component rows — these are auto-summed from children by the template formula. Do not override them.

## Step 2 — Establish Your Level 1 Phase Plan

The Level 1 plan is the stage-gate backbone of your project. It defines the phases your system will pass through from your current state (rough BOM and performance analysis) to final demonstration.

- Review project phases and gates in the template and modify, if needed.

- Define the macro-deliverables for each component in each phase.

For each Component row, ask: what tangible output must this subsystem produce in each phase to satisfy that phase's gate? Each answer is a Macro-deliverable row. Fill in these columns:

- ID: Use the parent Component's number plus a decimal (e.g., 3.1, 3.2, 3.3).

- Type: Macro-deliverable.

- Name: Name the output, not the activity. Write what will exist when the work is done — e.g., "Power subsystem verified at ≥ 15 W output" rather than "Test the power subsystem."

- Phase: Enter the phase code (P1, P2, etc.) or a range (P1–P2) if the macro spans a gate.

- Start Wk / End Wk: Assign the week numbers from the table above that correspond to the phase. If a macro spans only part of a phase, narrow the window appropriately.

- Dur (wks): This auto-calculates as End Wk − Start Wk. Do not enter manually.

- Story Pts: Leave blank for Macro rows — the template sums from mid-level children.

- Status: Set to Planned for all rows at submission time.

- For each gate, define the gate criteria.

| Definition | A gate criteria is a set of conditions that must be true before the team proceeds. Gate criteria should be derived directly from your verification requirements. |
| --- | --- |

## Step 3 — Build Your Level 2 Iteration Plan

- Decompose each macro into mid-level deliverables.

For each Macro-deliverable row, insert child rows beneath it. Fill in:

- ID: Use the macro's number plus a decimal (e.g., 3.1.1, 3.1.2).

- Type: Mid-level.

- Name: Describe the specific output — what will be demonstrably true when this item is done. "Motor-ESC bench test" is a mid-level deliverable; "work on the motor" is not.

- Phase: Inherit from the parent macro, or narrow if this mid-level sits in a specific part of the phase.

- Start Wk / End Wk: Assign within the parent macro's window. Mid-level deliverables should be sequential or partially overlapping — they should not all start simultaneously.

- Story Pts: Assign using the Fibonacci scale. 13 is the maximum for any single mid-level row. If an item requires more than 13 points, it is too large — split it. Use this scale:

| Points | Approximate effort |
| --- | --- |
| 1 | A few hours |
| 2 | ~half a day |
| 3 | ~1 day |
| 5 | 2–3 days |
| 8 | ~1 week |
| 13 | ~2 weeks (maximum) |

- Dependencies: If this mid-level deliverable cannot start until another is complete, enter that item's ID here (e.g., 3.1.3, 4.1.1). Mapping dependencies now surfaces integration risk before it becomes a problem.

- Assignees: Enter initials or names for the team members responsible.

- Prioritize the backlog.

Within each phase, order mid-level deliverables so that the highest-uncertainty items come first. Ask: which 20% of the mid-level items are responsible for 80% of the technical risk? Those go to the front of the phase. Items that require another item to finish before they can start must appear after their dependency, not before.

- Identify and flag long-lead-time items.

Any mid-level deliverable that depends on procurement, lab booking, or external review should be identified now, before the sprint begins. In the template, flag these in the Notes column and set their Start Wk early enough to run in parallel with other work. Common examples: ordering components (may take 2–4 weeks), booking EMC test chambers, advisor or partner reviews.

- Include gate review preparation as explicit mid-level rows.

Every phase-gate review must appear in the plan as a mid-level deliverable, nested under the Systems Engineering & Management component. Each gate review row should list its gate criteria in the Notes column and be placed 1–2 weeks before the end of the phase (to allow time for a dry-run).

### Step 4 — Connect Level 1 and Level 2

After populating both levels, verify that the plan is internally consistent:

- The Start Wk and End Wk of every Macro-deliverable row should encompass all of its mid-level children. If a child falls outside its parent's window, either adjust the parent's dates or move the child.

- The Story Pts on every Macro-deliverable and Component row should auto-sum from their children. If a Component row shows a manual number instead of a formula, check that you have extended the =SUM(...) range in the template to include any rows you added.

- No phase should be empty for any component that has work in that phase. If a component contributes to Phase 2 but has no mid-level rows in Phase 2, either the decomposition is incomplete or the component's phase assignment is wrong.

- After each sprint in execution, return to the plan and assess gate readiness: are the completed mid-levels sufficient to satisfy the next gate's criteria? If not, update the Level 1 macro windows or add new mid-level rows and document the change as a Decision entity in Innoslate.

# 6. References

[1] Conforto, E.C. and Amaral, D.C. Agile project management and stage-gate model — A hybrid framework for technology-based companies. Journal of Engineering and Technology Management (2016). — Primary source for the IVPM2 framework, the three-level planning model, and the integration of stage-gate with iterative development.

[2] Schwaber, K. Agile Project Management Using Scrum. — Source for sprint planning, daily Scrum, sprint review, and sprint retrospective rules and structure.

[3] Tolbert, M. and Parente, S. Hybrid Project Management. — Source for the case for hybrid approaches, the limits of purely predictive and purely agile methods, and the role of the Lean principle in iterative development.

[4] Dam, S.H. Real MBSE: Model-Based Systems Engineering Using LML and Innoslate. — Source for the synthesis process and documentation of decisions, artifacts, and risks in Innoslate.

# overview document

(PDR-D)

Stage 3 — Synthesis

0.0 Introduction

A design review evaluates a design against its requirements to verify previous work and identify issues before committing to further development. It must involve reviewers external to the design team. Because the cost of correcting a fault grows as development progresses, early reviews are a high-value investment.

This document demonstrates that the preliminary design meets all system requirements with acceptable risk and within cost and schedule constraints, and establishes the basis for proceeding with detailed design. It confirms that the correct design options have been selected, interfaces identified, and verification methods defined.

The structure follows Preliminary Design Review (PDR) conventions as described in the Auburn University systems engineering curriculum, consistent with DoD and NASA PDR practice. Each section corresponds to a distinct stage of the synthesis process and maps to one or more Stage 3 deliverables.

Purpose of this document

The purpose of the PDR is to review the conceptual design to ensure that the planned technical approach will meet the requirements.

The following are typical objectives of a PDR:

- Ensure that all system requirements have been validated, allocated, the requirements are complete, and the flowdown is adequate to verify system performance

- Show that the proposed design is expected to meet the functional and performance requirements

- Show sufficient maturity in the proposPreliminary Design Review Documented design approach to proceed to final design

- Show that the design is verifiable and that the risks have been identified, characterized, and mitigated where appropriate.

1.0  Functional architecture

This section presents how the selected system concept was transformed into a functional architecture. It covers the decomposition of high-level actions into subsystem-level behaviours, the identification of interfaces between subsystems, and the construction of the Physical I/O and Asset diagrams that form the basis for requirements generation.

## 1.1  Subsystem decomposition

➤ 1.1.1 Briefly describe the subsystem structure with how many subsystems the system has, what each one is responsible for, and the overall operational logic that connects them.

Note: This narrative should be written for an industry reviewer who has not seen your Innoslate model.

## 1.2  Low-level action diagrams

The low-level action diagrams decompose the high-level action diagram from Stage 1 to a level where individual subsystems can be assigned responsibility for each action. Decomposition continues until actions can be implemented by hardware, software, or people.

➤ 1.2.1 Present the low-level action diagrams for each high-priority use case. For each diagram:

- Embed the diagram image exported from Innoslate.

- Provide a figure caption identifying the use case and the scenario.

- Include a one to two sentence description beneath the figure explaining what the diagram shows and which subsystems are most active in this scenario.

Note: If diagrams exist for multiple scenarios of the same use case, group them together.

## 1.3  Physical I/O and asset diagram

The Physical I/O Diagram integrates the functional model (action diagrams) with the physical model (subsystems and assets) into a single connected representation.

➤ 1.3.1 Present the top-level Physical I/O Diagram showing all subsystem assets and external entities, with conduits connecting them. For each:

- Embed the diagrams with figure captions.

- Add decomposition diagrams for any subsystem that is itself composed of sub-assets.

- After the Physical I/O Diagram, include a brief interface summary table identifying each conduit, the subsystems it connects, and the type of flow (information, energy, or material).

➤ 1.3.2 Present the top-level Asset Diagram generated from the Physical I/O Diagram. For each diagram:

- Embed the diagram with figure captions.

- Add decomposition diagrams for any subsystem that is itself composed of sub-assets.

Note: If subsystem-level decomposition diagrams exist for complex assets, include them as sub-figures immediately after the top-level diagram.

# 2.0  Requirements baseline

This section presents the formal requirements baseline established during Stage 3. The primary document is the System Requirements Document (SRD), which contains three integrated layers: functional requirements (SRD Section 3.2, corresponding to Deliverable 3), technical requirements derived from the trade studies, and verification requirements (SRD Section 4, corresponding to Deliverable 6).

## 2.1  Completing the SRD

The SRD is generated from the Asset Diagram using the Generate SRD function in Innoslate. This auto-populates sections that are directly traceable to the model.

➤ 2.1.1 Populate the following sections in SRD manually to the extent possible given the current state of component selection:

- Section 3.1 — Required states and modes: identify each distinct operational mode (standby, active, emergency, maintenance) and note which Section 3.2 requirements apply in each mode.

- Section 3.6 — Adaptation requirements: installation-dependent parameters and operational variables.

- Section 3.7 — Safety requirements: hazardous conditions, fail-safe behaviours, required interlocks. If no hazardous elements exist, state this explicitly.

- Section 3.8 — Security and privacy requirements: protection mechanisms, threats, applicable regulations.

- Section 3.9 — System environment requirements: temperature, humidity, shock, vibration, electromagnetic environment, and storage and transportation conditions.

- Section 3.11 — System quality factors: reliability (MTBF), availability (uptime), maintainability (MTTR), testability, and usability — all stated quantitatively where possible.

- Section 3.12 — Design and construction constraints: mandatory architecture choices, physical limits, material restrictions, applicable standards.

- Sections 3.13 to 3.18 — Personnel, training, logistics, packaging, statutory requirements: complete as applicable to the system.

- Sections 3.10 — Computer resource requirements

➤ 2.1.2 Provide a brief narrative describing the key requirements from 2.1.1. Focus on explaining the intent and context behind the requirements rather than listing them verbatim. The full set of requirements will be documented in Appendix A.

## 2.2  Functional and Technical Requirements

➤ 2.2.1 Provide a brief narrative describing the key functional and technical requirements for each major subsystem in your design, and explain the rationale or the approach used to derive the requirements.

➤ 2.2.2 Add the complete SRD in Appendix A. Add the full derivation of technical requirements in Appendix B.

2.3 Open Requirements

➤ 2.3.1 List the requirements belonging to major or primary subsystems that are not specified as yet in the SRD. For each open item, identify the requirement ID and the information needed to resolve it.

This list signals to the panel where the requirements baseline is still maturing.

# 3.0  Technology selection and derivation

This section covers the two-stage trade study process that translates subsystem functional requirements into specific component selections. The goal is to demonstrate that components were selected against those derived requirements, not by familiarity or convenience.

The process proceeds in two stages:

- Technology Class Selection (Deliverable 4): What type of technology can perform this function, and what technical parameters must it meet?

- Component Selection (Deliverable 7): Which specific product within that technology class best meets the derived specifications?

The outputs of both stages feed into quantitative thresholds that make Section 3.2 requirements verifiable, and component-level data needed for budget rollups.

## 3.1  Technology class trade studies

➤ 3.1.1 Summarise the key technical requirements that drove the technology class selection for each subsystem. For each subsystem, briefly state the functional requirement being addressed, the governing technical parameter, and the final specified value. Attach the full derivation working in Appendix B.

➤ 3.1.2 For each subsystem, summarise the outcome of the technology class comparison, identifying the selected technology class and the key reasons for its selection.

➤ 3.1.3 Summarise the key technology class risks identified during Deliverable 4 and their association with the technology selection decision. Do not reproduce the full risk details here — attach the complete risk documentation in Appendix C.

Remember! The review panel needs to see the analytical chain — from functional requirement to technical parameter to evaluated technology classes to selected class — not just the conclusion.

## 3.3  Component selection trade studies

➤ 3.3.1 For each subsystem, summarise the outcome of the component evaluation, highlighting which candidates met the selection criteria and which did not. Do not reproduce the full evaluation table here — attach the complete component evaluation table in Appendix B.

➤ 3.3.2 Summarise the key component-level risks identified during Deliverable 7, including supply chain, obsolescence, integration, and environmental compliance risks, in the context of the component selection they are associated with. Do not reproduce the full risk details here — attach the complete risk documentation in Appendix C.

# 4.0  Performance analysis

This section presents the system-level analyses conducted to confirm that the chosen architecture is viable as a whole. Where the component evaluation tables in Section 3 confirm that individual parts meet individual requirements in isolation, this section shows that the integrated system meets its top-level constraints.

## 4.1  Analyses

➤ 4.1.1 Present a summary of each of the analyses performed and their key results, including traditional and domain-specific analyses. Include the details in Appendix C.

# 5.0  Verification approach

This section presents the verification requirements established in SRD Section 4. For each system requirement, there is a corresponding verification requirement that specifies the method by which compliance will be confirmed and the acceptance criterion that defines a passing result. The full verification requirements are in Appendix A (SRD).

4.1  Verification methods

For each requirement in the Requirements Baseline section, provide a brief narrative description of how the requirements will be verified — the methods used and the reasoning behind them. Detailed verification requirements are in Appendix A as part of the SRD.

## 4.2  Verification traceability

Include the verification traceability matrix exported from Innoslate, showing each system requirement linked to its verification requirement(s). This confirms that every requirement has a verification path. Include the matrix in full here in Appendix E.

## 4.3  Notable verification considerations

Identify any verification requirements that will require special equipment, facilities, access, or scheduling arrangements to execute. These are constraints on the build and test plan and should be visible to the panel before Section 6 is presented.

# 6.0  Risk register

This section consolidates the risks identified across the three analytical deliverables of Stage 3. Risks are presented in three layers reflecting the order in which they were discovered during the synthesis process. The risk register must be consistent with the Risk entities recorded in Innoslate.

## 6.1  Layer 1 — Technology class risks  (from Deliverable 4)

Present the risks identified when evaluating which type of technology could perform each subsystem function. These risks relate to the operating principle and supply characteristics of a technology class, not to any specific product. Typical technology class risks include:

- Performance risk: does the technology class meet the final specified value under the worst-case scenario, or only under nominal conditions?

- COTS or GOTS dependency: is the class dominated by a small number of suppliers or subject to export restrictions?

- Integration risk: does the class require specialised drivers, calibration equipment, or interface standards that could create compatibility issues?

- Environmental risk: does the class perform reliably across the full operating range defined in SRD Section 3.9?

## 6.2  Layer 2 — Component risks  (from Deliverable 7)

Present the risks identified when selecting specific components within the chosen technology class. Typical component risks include:

- Supply chain risk: single-source dependency, distributor availability, or extended lead times.

- Obsolescence risk: end-of-life products or recently released components with an unproven supply history.

- Performance risk: datasheet performance reported under nominal conditions that may not hold under worst-case operating conditions.

- Environmental compliance risk: component rated operating range narrower than the system environment requirement.

## 6.3  Layer 3 — System-level risks  (from Deliverable 8)

Present the risks that emerged from the performance analysis and reflect uncertainties at the level of the integrated system. These include:

- Budget margin risks: any mass, power, or cost budget with a yellow or red margin.

- Timing risks: scenarios where the Monte Carlo simulation shows a meaningful probability of failing the timing requirement.

- Analysis assumption risks: system-level analyses that relied on assumptions that may not hold in the actual operating environment.

## 6.4  Risk summary table

Present a consolidated risk summary table for all risks rated medium or above, drawn from all three layers. The table should include, for each risk: a unique Risk ID (cross-referencing the Innoslate entity), a brief description, the layer it originated from, the likelihood and consequence ratings, and the mitigation strategy.

## 6.5  Risk summary table

The following table should be completed for all risks rated medium or above. Risks rated low may be noted in the Innoslate risk chart without requiring a row in this table.

| Risk ID | Description | Layer | Rating (L/C) | Mitigation |
| --- | --- | --- | --- | --- |
|  | Enter risk description | 1 / 2 / 3 | L: H/M/L C: H/M/L | Enter mitigation strategy |

# 7.0  Build and verification plan

The plan describes how the team will build, integrate, and verify the system from the current state through to final demonstration. It converts technical decisions into a structured execution plan: risks from Section 6 become early-phase mitigation tasks, verification requirements from Section 4 become gate criteria, and the BOM from Section 5 drives the procurement schedule.

## 7.1  Plan structure overview

Open with a brief narrative (three to five sentences) describing the overall plan structure: how many phases the plan has, the total duration, and the major gate events. This orients the panel to the plan before they examine the detail.

## 7.2  Level 1 phase plan

Present the Level 1 phase plan. For each phase, include:

- The macro-deliverables produced in that phase, each stated as an output rather than an activity.

- The gate criteria that must be met before proceeding to the next phase, referenced to specific verification requirements in SRD Section 4.

- The planned start and end dates and the team members responsible.

The Level 1 plan should be presented as a Gantt view exported from the project plan template, with phase boundaries and gate events clearly visible.

## 7.3  Level 2 iteration plan

Present a summary of the Level 2 sprint structure for each phase. For each phase, identify:

- The high-risk and high-uncertainty items placed at the front of the phase.

- Long-lead procurement items and their planned procurement dates.

- The gate review preparation sprint, placed one to two weeks before the end of the phase.

The full Level 2 plan is included as Appendix D. In this section, present a condensed view covering the most significant mid-level deliverables and dependencies per phase.

# Appendices

The appendices contain the full artifacts referenced in the main body. Each section of the main body is designed to be readable without opening the appendices. The appendices allow a reviewer to examine the detail behind any claim in the main body.

## Appendix A — System Requirements Document (SRD)

The full SRD exported from Innoslate, including all sections completed during Stage 3. This document captures the functional requirements (SRD Section 3.2), all technical requirements, and the verification requirements (SRD Section 4). Export as a Basic Document Output (DOCX) from Innoslate.

Also include the following traceability matrices exported from Innoslate:

- Stakeholder requirements to system requirements matrix.

- System requirements to verification requirements matrix.

## Appendix B — Trade study tables  (Deliverables 4 and 7)

The complete trade study documentation, including:

- Literature review summaries for each subsystem function.

- Technical Requirements Tables with full derivation working (Deliverable 4).

- Technology class comparison tables or Pugh matrices.

- Component evaluation tables with candidate datasheets (Deliverable 7).

- Decision records for each technology class and component selection.

## Appendix C — Design analysis report and BOM  (Deliverable 8)

The full Design Analysis Report from Deliverable 8, including:

- Analysis plan table.

- Budget analysis working for all applicable constraints.

- Discrete event simulation results and Monte Carlo histograms.

- Domain-specific analysis results where applicable.

- Full Bill of Materials compiled using the BOM template.

## Appendix D — Project plan  (Deliverable 9)

The completed project plan Excel file, including the full Level 1 and Level 2 plans for all components. Export or print as a PDF showing the Gantt view with all rows visible.

## Appendix E — Traceability matrices

The following matrices exported from Innoslate to demonstrate end-to-end traceability across Stage 3:

- System requirements to component assets (satisfied by): confirms every technical requirement is satisfied by at least one selected component.

- Component assets to actions (performs): confirms every leaf-level action in the action diagram is allocated to a component asset.

- Requirements to risks: confirms that safety-critical and performance-critical requirements have associated risk analysis.

# relationships guidelines

LML Relationship Correction & Traceability Matrix Guidelines

Spring 2026  |  Habib University

# 1. Purpose and Scope

This document provides two sets of guidelines to help you review and improve your Innoslate model.

- Section 2 cross-references every LML relationship name explicitly instructed in the ASEPD deliverables document against LML Specification 2.0, identifies errors and non-standard usage, and gives the correct verb to use instead.

- Section 3 defines which traceability matrices to generate, what entity pairs each matrix covers, and the minimum population thresholds required for a model to be considered reviewable.

These guidelines apply to all three gate stages: Requirements (Gate 2), System Concept (Gate 3), and Initial System Architecture (Gate 4).

Note: All relationship names in LML are bidirectional. The table in Section 2 always states the relationship from the perspective of the first entity in the pair (the source). The inverse is implied.

# 2. LML Relationship Review by Deliverable

The table below lists every entity pair for which the ASEPD deliverables document instructs a specific relationship name. Each entry is evaluated against LML Specification 2.0 and assigned one of three verdicts:

| ✅ Correct | Relationship is valid in base LML 2.0 for this entity pair. | ❌ Incorrect | Relationship does not exist or direction is wrong in LML 2.0. | ⚠️ Caution | Relationship exists only in the SysML extension (Appendix A) or semantics are weak. |
| --- | --- | --- | --- | --- | --- |

Stage 1— Requirements Stage

| Deliverable | Entity Pair (Source → Target) | Instructed Verb | Verdict | Correct Entity Pair | Correct LML 1.4 Verb | Explanation / Action Required |
| --- | --- | --- | --- | --- | --- | --- |
| Raw Evidence(Del. 1) | Notes Document → Raw Artifact | "related to" | ✅ Correct |  |  | Relationships that exist between two artifacts are: “related to” and “decomposed by”. Out of the two, “related to” is more appropriate. |
| User Needs(Del. 1) | Statement (UN.1.n) → Statement (Notes Document) | "traced to" | ✅ Correct |  |  | LML §3.4.0.2.13 defines traced from/traced to between Statements. Direction is correct: a refined UN Statement is traced to its source Statement in the Notes Document. |
| Stakeholder Req.(Del. 3) | Requirement (SR) → Statement (UN) | "traced from" | ❌ Incorrect |  | "traced to" | LML §3.4.11.3 and Fig. 3-1 confirm: Requirement traced from Statement is the primary requirements traceability path. No change needed. |
| Stakeholder Req.(Del. 3) | Requirement (SR) → Issue entity | "causes" | ✅ Correct |  |  | LML §3.4.0.2.1 defines causes specifically toward a Risk entity. Since the issue is modelled as a Risk entity, causes is correct. If modelled as a Decision, use results in instead. |
| Stakeholder Req.(Del. 3) | Trade Study (Artifact) → Issue/Risk | "resolves" | ⚠️ Caution | Decision → Risk | "resolves" | Replace relationship between trade study and risk with decision and risk. It is the decision that resolves the risk. Resolves in LML connects any entity to a Risk entity it closes. If Issue is modelled as Risk, this works. However, the more complete pattern is: Decision resolves Risk, and Decision enabled by Trade Study. |
| Stakeholder Req.(Del. 3) | Decision → Trade Study (Artifact) | "enabled by" | ✅ Correct |  |  | LML §3.4.0.2.3 defines enables/enabled by toward Decision. The direction here is correct: Decision enabled by Trade Study Artifact. Ensure the relationship is created on the Decision entity pointing to the Artifact, not the reverse. |
| High-level Action Diagrams(Del. 4) | Action → Requirement | "satisfies" | ❌ Incorrect |  | "traced to" | satisfies does not exist in base LML 2.0 (Table 3-3). |
| Verif. Req.(Del. 5) | Characteristic → Verif. Requirement | "specifies" | ✅ Correct |  |  | LML §3.4.4.2 and §3.4.0.2.12 confirm: Characteristic specifies a Requirement or Verification Requirement. Direction and entity types are correct. |
| Verif. Req.(Del. 5) | Verif. Requirement → Decision | "enables" | ✅ Correct |  |  | LML §3.4.0.2.3 defines enables/enabled by toward Decision. Direction is correct: Verification Requirement enables Decision. No change needed. |
| Verif. Req.(Del. 5) | Verif. Requirement → Issue/Risk | "causes" | ✅ Correct |  |  | LML §3.4.0.2.1 defines causes specifically toward a Risk entity. Since the issue is modelled as a Risk entity, causes is correct. If modelled as a Decision, use results in instead. |
| Verif. Req.(Del. 5) | Verif. Requirement → Test Case | "verified by" | ✅ Correct |  |  | LML §3.4.11.4.2 explicitly defines verifies/verified by between Verification Requirement and Test Case. This is correct. Ensure the relationship direction is verified by placed on the Verification Requirement pointing to the Test Case. |

Stage 2 — System Concept Stage

| Deliverable | Entity Pair (Source → Target) | Instructed Verb | Verdict | Correct LML 2.0 Verb | Explanation / Action Required |
| --- | --- | --- | --- | --- | --- |
| System Req.(Del. 3) | System Requirement → Stakeholder Requirement | "refines" or "satisfies" | ❌ Incorrect | "traced to" | Neither refines nor satisfies exists in base LML 2.0 Table 3-3. The correct verb is traced from: System Requirement traced from Stakeholder Requirement. This is the same traceability verb used for Stakeholder Requirements tracing to User Needs. Using different verbs for the same traceability pattern breaks the chain. |
| System Req.(Del. 3) | System Requirement → Decision | "enabled by" | ✅ Correct | "enabled by" (correct) | LML §3.4.0.2.3 defines this correctly. The Decision that drove the system requirement enables it. Ensure the relationship is created on the Requirement entity, pointing to the Decision. |
| System Req.(Del. 3) | System Requirement → Trade Study (Artifact) | "derived from" | ❌ Incorrect | ”sourced by” | derived from does not exist in base LML 2.0. The correct relationship between a Requirement and a supporting Artifact is references / referenced by (§3.4.0.2.8): Requirement references Trade Study Artifact. This captures that the artifact informs the requirement without implying derivation, which is not an LML concept. |
| Verif. Req. forSystem Req. | Verif. Requirement → System Requirement | "verifies" | ✅ Correct |  | LML §3.4.11.4.2 defines verifies/verified by. This is correct and consistent with the Gate 2 approach. Ensure this relationship is created for every system requirement, not just selected ones. |

Stage 3 — Initial System Architecture Stage

| Deliverable | Entity Pair (Source → Target) | Instructed Verb | Verdict | Correct LML 2.0 Verb | Explanation / Action Required |
| --- | --- | --- | --- | --- | --- |
| Low-level Action Diagrams (Del. 1) | Asset → Action | "performs" | ✅ Correct |  | LML §3.4.1.2.3 defines performed by / performs. Asset performs Action is the canonical functional allocation relationship. Correct. |
| Low -level Action Diagrams (Del. 1) | Action → Action (decomposition) | "decomposes" | ✅ Correct |  | LML §3.4.0.2.2 defines decomposed by / decomposes. Parent Action decomposed by child Action is standard. Correct. |
| Physical I/O(Del. 2) | I/O entity → Conduit | "transferred by" | ✅ Correct |  | LML §3.4.5.3.2.2 defines transfers / transferred by between Conduit and Input/Output. The direction here (I/O transferred by Conduit) is correct. |
| Physical I/O(Del. 2) | Asset → Asset (hierarchy) | "decomposed by" | ✅ Correct |  | Standard LML §3.4.0.2.2. Parent Asset decomposed by child Asset establishes subsystem hierarchy. Correct. |
| Subsystem Req. (Del. 5) | Subsystem Req → System Req | Direct relationship doesnt exist. |  | “traced to” | Use SRD to create relationship between subsystem requirements and system requirements. |
| Trade Studies(Del. 4 & 7) | Trade Study (Artifact) → Subsystem Requirement | "satisfies" | ❌ Incorrect | "sourced by” | As noted for Del. 7 high-level actions: satisfies is not in base LML 1.4. |
| Trade Studies(Del. 4 & 7) | Issue/Risk → Trade Study (Artifact) | "caused by" | ✅ Correct |  | LML §3.4.10.2 confirms: Risk caused by other entities, and other entities cause Risk. If the Issue is a Risk entity, caused by from the Risk to the Artifact is valid. Correct. |
| Trade Studies(Del. 4 & 7) | Decision → Trade Study (Artifact) | "enabled by" | ✅ Correct |  | Consistent with Stage 1 and Stage 2 usage. LML §3.4.0.2.3. Correct. |
| Trade Studies(Del. 4 & 7) | Measure → Requirement | "specified by" | ❌ Incorrect | "specifies" placed on Requirement(direction is inverted) | In LML §3.4.0.2.12, specified by is placed on the entity being described, pointing to the Characteristic / Measure. The deliverables document instructs placing the relationship on the Measure entity, which reverses the direction. Corrective action: open each Requirement entity, go to Relationships, and create specified by pointing to the Measure — not the other way around. |
| Trade Studies(Del. 4 & 7) | Risk → Trade Study (Artifact) | "related to" | ✅ Correct |  | LML §3.4.0.2.9 defines related to as a generic peer-to-peer link. It is valid here, though references would be more semantically precise (the Risk is informed by the artifact). Either is acceptable. |
| Trade Studies(Del. 4 & 7) | Risk → Requirement | "traced from" | ✅ Correct |  | LML §3.4.0.2.13 allows traced from across entity classes. A Risk entity traced from a Requirement captures that the risk is tied to that requirement's achievement. Correct. |
| Trade Studies(Del. 4 & 7) | Decision (mitigation) → Risk | "resolves" | ✅ Correct |  | LML §3.4.0.2.10 defines resolves / resolved by: a Decision resolves a Risk. This is the correct pattern for documenting mitigation decisions. Correct. |
| Component TradeStudies (Del. 7) | Component Asset → Subsystem Asset | "decomposed by" | ✅ Correct |  | Standard asset hierarchy decomposition (§3.4.0.2.2). Subsystem Asset decomposed by Component Asset. Correct. |
| Component TradeStudies (Del. 7) | Component Asset → Action | "performs" | ✅ Correct |  | LML §3.4.1.2.3. Correct and consistent with granular action diagram allocation. Must be explicitly set — Innoslate does not propagate this from parent assets. |
| Component TradeStudies (Del. 7) | Risk → Component Asset | "related to" | ✅ Correct |  | See note above for Trade Studies (Del. 4 & 7). Valid generic link. Acceptable. |
| Verif. Req. forSubsystem Req. | Verif. Requirement → Subsystem Requirement | "verifies" | ✅ Correct |  | Consistent with Gate 2 and Gate 3. LML §3.4.11.4.2. Correct. |

# 3. Traceability Matrix Guidelines

## 3.1  Why Traceability Matrices Matter for Review

A traceability matrix is a two-dimensional table that confirms every entity in one class is connected to at least one entity in another class through a specific LML relationship. Matrices serve three purposes:

- Completeness check: every row and every column must have at least one cell populated. Sparse rows or columns signal missing relationships, not missing content.

- Correctness check: the relationship verb used to generate the matrix must match the LML 2.0 standard — this is why Section 2 matters before you generate matrices.

- Coverage check: the population density of the matrix indicates whether the engineering work is superficial (one link per row) or thorough (multiple supporting links).

## 3.2  Required Matrices by Gate

The following table defines the matrices that must be generated, and the LML relationship that drives each one..

| Matrix Name | Row Entity (source) | Column Entity (target) | LML Relationship | Review Purpose | How to Create |
| --- | --- | --- | --- | --- | --- |
| Stage 1 — Requirements Stage |  |  |  |  |  |
| Stakeholder Req. to User Needs | Requirement (SR) | Statement (UN) | traced to | Confirms every stakeholder requirement traces to at least one user need. Orphan requirements (no column link) are ungrounded and likely invented. Multiple SR rows tracing to the same UN column indicate requirements that may need merging. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - Enter “class:Requirement order:number number:SR.* class:Requirement”. - Press “Update”. - Apply filter “Query” in Top(X axis) and enter “order:number number:UN.* class:Statement”. - Set Relationship to “traced to”. - Review traces. - Save Matrix. |
| High Level Actions/Scenarios to High Level Stakeholder Functional Req. | Action | Requirement (SR) | traced to | Confirms every scenario traces to atleast one stakeholder requirement. We're doing it earlier because at this stage of the project you hadn’t yet decomposed into system requirements, and we want you to verify your functional model has coverage before that decomposition. | 1. Follow the steps 1-6 in Section 3.4. 2. Select Query in Yaxis field and enter query: order:modified is:top class:Action 3. Press “Update” 4. Under "Top (X Axis)" enter the query: order:number number:SR.* class:"Requirement" label:"Functional Requirement" 5. Set Relationship to "traced to". 6. Review traces and save Matrix. This gives the top level actions from all the action diagrams created. |
| Verif. Req. to Stakeholder Req. | Verif. Requirement (VR.1) | Requirement (SR) | verifies | Confirms every stakeholder requirement has a verification path. Any SR column with no populated cell means that requirement cannot be objectively proven — it must either be made verifiable or removed. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “VR.1” and select the Stakeholder Verification Requirements Document. Make sure this document has just the Verification Requirements. - Press “Update”. - Apply filter “Query” in Top(X axis) and enter the query: query: order:number number:SR.* class:"Requirement" - Set Relationship to “verifies”. - Review traces. - Save Matrix. |
| Stage 2 — System Concept Stage |  |  |  |  |  |
| System Req. to Stakeholder Req. | Requirement (SysReq) | Requirement (SR) | traced to | Confirms every system requirement is grounded in a stakeholder requirement. Any SysReq row with no SR column link is a gold-plated requirement (added without stakeholder basis). Columns with no row link indicate stakeholder requirements not yet decomposed into system requirements. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “SYS.1” and select the System Requirements Document. Make sure this document has just the System Requirements. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SR.1” in Root Entity. - Set Relationship type to “traced to”. - Review traces. - Save Matrix. |
| System Functional Req. to Scenarios | Requirement (SysReq) | Action | traced to | Confirms every system functional requirement is traced to a scenario. In other words, it confirms that every operational scenario can be executed by the architecture. | 1. Open the top-level action diagram. 2. Open the Hierarchy or Tree diagram to review the traces between functional requirements/actions and scenarios. |
| Verif. Req. to System Req. | Verif. Requirement (VR.2) | Requirement (SysReq) | verifies | Confirms every system requirement has a verification path. System requirements are solution-dependent and more specific — most should be directly verifiable. Columns with no row link must be addressed before Gate 3 approval. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “VR.2” and select the System Verification Requirements Document. Make sure this document has just the Verification Requirements. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SYS.1” in Root Entity. - Set Relationship type to “verifies”. - Review traces and Save Matrix. |
| Risks to Requirements | Risk | Requirement (SR or SysReq) | caused by | Confirms that identified risks are anchored to specific requirements whose achievement they threaten. A Risk entity with no requirement link is floating and cannot be prioritised. A requirement with many Risk links is a signal of high-risk scope that warrants trade study attention. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - In Query field, type “order:modified- class:Risk” - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “Stakeholder Requirements Document” for Stakeholder Requirements and “System Requirements Document” for System requirements, respectively in Root Entity. - Set Relationship type to “caused by”. - Review traces and save Matrix. |
| Stage 3 — Initial System Architecture Stage |  |  |  |  |  |
| System Asset to System Action | Asset | Action | performs | This is the functional allocation process at the system-level and ensures that every action is allocated to an asset. | - Go to Schema Editor and create a label “to-be” for Asset and Action classes. - Go to Database view and apply the label “to-be” to Assets and Actions that belong to the To-be Architecture. - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and enter the query: order:number class:Asset label:to-be - Press “Update”. - Apply filter “Query” in Top(X axis) and enter query: order:number class:Action label:to-be - Set Relationship type to “performs”. - Review traces and save Matrix. |
| Subsystem Req. to System Req. | Requirement (SubReq) | Requirement (SysReq) | traced to | Confirms every subsystem requirement is grounded in a system requirement. This matrix closes the full requirements chain: User Need → Stakeholder Req → System Req → Subsystem Req. Any SubReq row with no column link is an ungrounded subsystem requirement. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “SUBSYS.1” and select the Subsystem Requirements Document. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SYS.1” in Root Entity. - Set Relationship type to “traced to”. - Review traces and save Matrix. |
| Requirements to Components | Requirement (SysReq or SubReq) | Asset (component) | satisfied by | Generated from the satisfied by relationship chain through trade study artifacts. Confirms every technical requirement is met by a selected component. This is the primary matrix the industry panel will scrutinise to confirm build-vs-buy decisions are traceable. | 1. Go to Schema Editor 2. Create Label “Selected Component” for Asset Class and “Technical” for Requirement class. 3. Go to Database view 4. Apply “Selected Component” to each component that was selected after the trade study. 5. Open SRD and create separate technical requirement entities for functional requirements with associated Measure entities. Label these requirements “Technical”. 6. Remove relationship between functional requirements and Measure entities and instead create relationship between technical requirements and Measure entities using “specified by”. 7. Follow the steps 1-6 in Section 3.4. 8. Select “Query” in Yaxis field and create query: order:number class:"Requirement" label:Technical 9. Press “Update” 10.under "Top (X Axis)" enter the query: order:modified class:Asset label:”Selected Component” 11. Set Relationship type to “satisfied by”. 12. Review traces and save Matrix. |
| Component to Function | Asset (component) | Action (leaf-level) | performs | Confirms every leaf-level action in the granular action diagram is performed by at least one component asset. Unallocated action columns mean the system has functions with no physical implementation — a critical design gap. Multiple asset rows linked to one action identify redundancy or parallel execution. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and enter the query: order:number class:Asset label:Selected Component - Press “Update”. - Apply filter “Query” in Top(X axis) and enter query: order:number class:Action is:leaf - Set Relationship type to “performs”. - Review traces and save Matrix. |
| Interface Req. to Conduit | Requirement | Connection | traced to | Confirms every conduit has a corresponding interface requirement created. | 1. Go to Schema Editor and create a label “Interface” for the Requirement class. 2. Open the SRD and apply the label “Interface” to all the interface requirements. 3. Follow the steps 1-6 in Section 3.4. 4. Create Y-axis Query type: Order:number class:Requirement label:Interface 5. Create X-axis Query type: Order:number class:Conduit 6. Set Relationship type to “traced to” 7. Press Update. 8. Review traces and save Matrix. |
| Verif. Req. to Subsystem Req. | Verif. Requirement (VR.3) | Requirement (SubReq) | verifies | Confirms every subsystem requirement has a verification path. This is the most detailed verification matrix and often reveals missing test planning. Any SubReq column with no VR row must be addressed before the architecture review. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and type query: order:number number:VR.3.* class:Requirement - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SUBSYS.1” in Root Entity. - Set Relationship type to “verifies”. - Review traces and save Matrix. |
| Risks to Components | Risk | Asset (component) | caused by | Confirms component-level risks are attached to specific components. Risks with no asset link cannot be managed. Particularly important for COTS/GOTS components where supply chain and obsolescence risks must be explicitly tracked. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - In Query field, type “order:modified- class:Risk” - Press “Update”. - under "Top (X Axis)" enter the query: order:modified class:Asset label:”Selected Component” - Review traces. |

## 3.3  Population Thresholds and What They Signal

The minimum sizes in Section 3.2 are floors, not targets. The table below explains what different population densities indicate to a reviewer and what action should be taken in each case.

| Population Level | What It Looks Like | Signal to Reviewer | Likely Root Cause | Corrective Action |
| --- | --- | --- | --- | --- |
| Below minimum threshold | Many empty rows or columns; fewer cells than the minimum size guide | Model is incomplete. Matrix is not reviewable. | Missing entities, missing relationships, or wrong relationship verb used to generate the matrix | Add missing entities; fix relationship verbs per Section 2; re-generate matrix before submission |
| At minimum (1 link per row/col) | Every row and column has exactly one populated cell; matrix is diagonal or near-diagonal | Requirements are superficially linked. Coverage is thin. | Requirements were written one-to-one with needs rather than being properly decomposed; or relationships were added to pass the check rather than to reflect the model | Review whether each requirement genuinely traces to only one source. If yes, this is acceptable. If relationships were forced, remove them and re-examine decomposition. |
| Good coverage (2–4 links per row) | Most rows have 2–4 populated cells; some concentration in high-priority requirements | Model reflects realistic traceability. Healthy. | Requirements were derived through proper decomposition; multiple user needs support key requirements; multiple verification methods applied to complex requirements | No action needed. Highlight high-link-count requirements in the review presentation as risk-informed priorities. |
| Dense (5+ links per row) | Many cells populated; almost every combination has a link | Possible over-linking. Review carefully. | Relationships may have been created indiscriminately to appear thorough; or the model genuinely captures a highly interdependent system | Check that every link reflects a real engineering dependency. Remove links that exist only to populate the matrix. Over-linked matrices obscure genuine priorities. |

## 3.4  How to Generate a Matrix in Innoslate

To create a Traceability Matrix, simply follow these steps:

- Navigate to Database View.

- Create an Artifact entity.

- Assign the 'Matrix' label on the left sidebar.

- Give the Matrix a Number (mandatory) and Name (optional).

- Click 'Open' and select Traceability Matrix.

- Innoslate will navigate to the Traceability Matrix where the 'Missing Matrix' window will appear.

- Select your preferred method to access Y-axis entities, 'Query' or Root 'Entity' from the dropdown menu.

- On the left sidebar, select the X-axis via Hierarchy, Query or Related.

- (optional) If Query or Hierarchy is selected in step 8, users will then want to select the Relationship desired in the dropdown that appears (or type in the field to pull it up).

- The Traceability Matrix View will then be completed to create relationships among the entities displayed in the matrix. Select 'Save' on the toolbar.

## 3.5  How to Treat Floating Requirements Identified through Traceability Matrix

During the process of generating Traceability matrices as instructed in Section 3.2, you may come across floating requirements, i.e. requirements that are not linked to a parent. For these requirements, follow the steps below:

- Go to Schema Editor and add a label “Orphan” to the Requirement class.

- Open any traceability matrix that contains floating requirements and using the wrench icon on the top-right, select Traceability Assist.

- Review the links created by the Assist.

- If floating requirements still exist, add a label “Orphan” to those requirements.

- To review Orphan requirements, go to Database view.

- Create a filter to isolate floating requirements using the query “class:Requirement label:Orphan”

- If parent is genuinely missing, create an issue and set the relationship Issue “caused by” Requirement.

# 4. End-to-End Traceability Chain Reference

The diagram below shows the complete LML traceability chain your model should reflect by the end of Gate 4. Each arrow represents a relationship. Where Section 2 has identified a correction, the corrected verb is shown.

EVIDENCE LAYER ══════════════ Raw Artifact (ART.n) ↑ sourced by Notes Document Statement (EX.n.n) ↑ traced to USER NEEDS LAYER ════════════════ User Need Statement (UN.1.n) ↑ traced to STAKEHOLDER REQUIREMENT LAYER ══════════════════════════════ Stakeholder Requirement (SR.1.n) ← verifies ── Verification Requirement (VR.1.n) ↑ traced to ↑ verified by Test Case SYSTEM REQUIREMENT LAYER ═════════════════════════ System Requirement (SysReq.n) ← verifies ── Verification Requirement (VR.2.n) ↑ traced to ↓ sourced by → Trade Study (Artifact) ← enabled by ── Decision ↓ enabled by → Decision ↓ resolves Risk SUBSYSTEM REQUIREMENT LAYER ════════════════════════════ Subsystem Requirement (SubReq.n) ← verifies ── Verification Requirement (VR.3.n) ↑ traced to ↓ specified by → Measure (threshold) ↓ sourced by → Trade Study (Artifact) ACTION / FUNCTIONAL LAYER ═════════════════════════ Action (leaf-level) ── traced to → Subsystem Functional Requirement ↓ decomposes parent Action ↓ performed by Component Asset COMPONENT / PHYSICAL LAYER ═══════════════════════════ Subsystem Asset ↓ decomposed by Component Asset (selected via Trade Study) ↓ performs Action (leaf-level) INTERFACE LAYER (cross-cutting) ═══════════════════════════════ Interface Requirement ── traced to → Conduit I/O Entity ── transferred by → Conduit RISK LAYER (cross-cutting) ═══════════════════════════ Risk ── caused by → Requirement (SR / SysReq / SubReq) Risk ── caused by → Component Asset Risk ── related to → Trade Study (Artifact) Decision ── resolves → Risk

Before stage 3, the supervisor should be able to pick any leaf-level action in the action diagram and trace upward through this chain to the raw evidence that originated the need for that function. If any step in the chain breaks — an empty cell in a matrix, a missing relationship, or a non-LML verb — the model is incomplete.

# Copy of relationships guidelines

LML Relationship Correction & Traceability Matrix Guidelines

Spring 2026  |  Habib University

# 1. Purpose and Scope

This document provides two sets of guidelines to help you review and improve your Innoslate model.

- Section 2 cross-references every LML relationship name explicitly instructed in the ASEPD deliverables document against LML Specification 2.0, identifies errors and non-standard usage, and gives the correct verb to use instead.

- Section 3 defines which traceability matrices to generate, what entity pairs each matrix covers, and the minimum population thresholds required for a model to be considered reviewable.

These guidelines apply to all three gate stages: Requirements (Gate 2), System Concept (Gate 3), and Initial System Architecture (Gate 4).

Note: All relationship names in LML are bidirectional. The table in Section 2 always states the relationship from the perspective of the first entity in the pair (the source). The inverse is implied.

# 2. LML Relationship Review by Deliverable

The table below lists every entity pair for which the ASEPD deliverables document instructs a specific relationship name. Each entry is evaluated against LML Specification 2.0 and assigned one of three verdicts:

Stage 1— Requirements Stage

| Deliverable | Entity Pair (Source → Target) | Verb | Explanation / Action Required |
| --- | --- | --- | --- |
| Raw Evidence(Del. 1) | Notes Document → Raw Artifact | "related to" | Relationships that exist between two artifacts are: “related to” and “decomposed by”. Out of the two, “related to” is more appropriate. |
| User Needs(Del. 1) | Statement (UN.1.n) → Statement (Notes Document) | "traced to" | LML §3.4.0.2.13 defines traced from/traced to between Statements. Direction is correct: a refined UN Statement is traced to its source Statement in the Notes Document. |
| Stakeholder Req.(Del. 3) | Requirement (SR) → Statement (UN) | "traced to" | LML §3.4.11.3 and Fig. 3-1 confirm: Requirement traced from Statement is the primary requirements traceability path. No change needed. |
| Stakeholder Req.(Del. 3) | Requirement (SR) → Issue entity | "causes" | LML §3.4.0.2.1 defines causes specifically toward a Risk entity. Since the issue is modelled as a Risk entity, causes is correct. If modelled as a Decision, use results in instead. |
| Stakeholder Req.(Del. 3) | Decision → Risk | "resolves" | Replace relationship between trade study and risk with decision and risk. It is the decision that resolves the risk. Resolves in LML connects any entity to a Risk entity it closes. If Issue is modelled as Risk, this works. However, the more complete pattern is: Decision resolves Risk, and Decision enabled by Trade Study. |
| Stakeholder Req.(Del. 3) | Decision → Trade Study (Artifact) | "enabled by" | LML §3.4.0.2.3 defines enables/enabled by toward Decision. The direction here is correct: Decision enabled by Trade Study Artifact. Ensure the relationship is created on the Decision entity pointing to the Artifact, not the reverse. |
| High-level Action Diagrams(Del. 4) | Action → Requirement | "traced to" | satisfies does not exist in base LML 2.0 (Table 3-3). |
| Verif. Req.(Del. 5) | Characteristic → Verif. Requirement | "specifies" | LML §3.4.4.2 and §3.4.0.2.12 confirm: Characteristic specifies a Requirement or Verification Requirement. Direction and entity types are correct. |
| Verif. Req.(Del. 5) | Verif. Requirement → Decision | "enables" | LML §3.4.0.2.3 defines enables/enabled by toward Decision. Direction is correct: Verification Requirement enables Decision. No change needed. |
| Verif. Req.(Del. 5) | Verif. Requirement → Issue/Risk | "causes" | LML §3.4.0.2.1 defines causes specifically toward a Risk entity. Since the issue is modelled as a Risk entity, causes is correct. If modelled as a Decision, use results in instead. |
| Verif. Req.(Del. 5) | Verif. Requirement → Test Case | "verified by" | LML §3.4.11.4.2 explicitly defines verifies/verified by between Verification Requirement and Test Case. This is correct. Ensure the relationship direction is verified by placed on the Verification Requirement pointing to the Test Case. |

Stage 2 — System Concept Stage

| Deliverable | Entity Pair (Source → Target) | Instructed Verb | Explanation / Action Required |
| --- | --- | --- | --- |
| System Req.(Del. 3) | System Requirement → Stakeholder Requirement | “traced to” | Neither refines nor satisfies exists in base LML 2.0 Table 3-3. The correct verb is traced from: System Requirement traced from Stakeholder Requirement. This is the same traceability verb used for Stakeholder Requirements tracing to User Needs. Using different verbs for the same traceability pattern breaks the chain. |
| System Req.(Del. 3) | System Requirement → Decision | "enabled by" | LML §3.4.0.2.3 defines this correctly. The Decision that drove the system requirement enables it. Ensure the relationship is created on the Requirement entity, pointing to the Decision. |
| System Req.(Del. 3) | System Requirement → Trade Study (Artifact) | "sourced by" | derived from does not exist in base LML 2.0. The correct relationship between a Requirement and a supporting Artifact is references / referenced by (§3.4.0.2.8): Requirement references Trade Study Artifact. This captures that the artifact informs the requirement without implying derivation, which is not an LML concept. |
| Verif. Req. forSystem Req. | Verif. Requirement → System Requirement | "verifies" | LML §3.4.11.4.2 defines verifies/verified by. This is correct and consistent with the Gate 2 approach. Ensure this relationship is created for every system requirement, not just selected ones. |

Stage 3 — Initial System Architecture Stage

| Deliverable | Entity Pair (Source → Target) | Instructed Verb | Explanation / Action Required |
| --- | --- | --- | --- |
| Low-level Action Diagrams (Del. 1) | Asset → Action | "performs" | LML §3.4.1.2.3 defines performed by / performs. Asset performs Action is the canonical functional allocation relationship. Correct. |
| Low -level Action Diagrams (Del. 1) | Action → Action (decomposition) | "decomposes" | LML §3.4.0.2.2 defines decomposed by / decomposes. Parent Action decomposed by child Action is standard. Correct. |
| Physical I/O(Del. 2) | I/O entity → Conduit | "transferred by" | LML §3.4.5.3.2.2 defines transfers / transferred by between Conduit and Input/Output. The direction here (I/O transferred by Conduit) is correct. |
| Physical I/O(Del. 2) | Asset → Asset (hierarchy) | "decomposed by" | Standard LML §3.4.0.2.2. Parent Asset decomposed by child Asset establishes subsystem hierarchy. Correct. |
| Subsystem Req. (Del. 5) | Subsystem Req → System Req | Direct relationship doesnt exist. | Use SRD to create relationship between subsystem requirements and system requirements. |
| Trade Studies(Del. 4 & 7) | Trade Study (Artifact) → Subsystem Requirement | "sourced by" | As noted for Del. 7 high-level actions: satisfies is not in base LML 1.4. |
| Trade Studies(Del. 4 & 7) | Issue/Risk → Trade Study (Artifact) | "caused by" | LML §3.4.10.2 confirms: Risk caused by other entities, and other entities cause Risk. If the Issue is a Risk entity, caused by from the Risk to the Artifact is valid. Correct. |
| Trade Studies(Del. 4 & 7) | Decision → Trade Study (Artifact) | "enabled by" | Consistent with Stage 1 and Stage 2 usage. LML §3.4.0.2.3. Correct. |
| Trade Studies(Del. 4 & 7) | Measure → Requirement | "specifies" | In LML §3.4.0.2.12, specified by is placed on the entity being described, pointing to the Characteristic / Measure. The deliverables document instructs placing the relationship on the Measure entity, which reverses the direction. Corrective action: open each Requirement entity, go to Relationships, and create specified by pointing to the Measure — not the other way around. |
| Trade Studies(Del. 4 & 7) | Risk → Trade Study (Artifact) | "related to" | LML §3.4.0.2.9 defines related to as a generic peer-to-peer link. It is valid here, though references would be more semantically precise (the Risk is informed by the artifact). Either is acceptable. |
| Trade Studies(Del. 4 & 7) | Risk → Requirement | "traced from" | LML §3.4.0.2.13 allows traced from across entity classes. A Risk entity traced from a Requirement captures that the risk is tied to that requirement's achievement. Correct. |
| Trade Studies(Del. 4 & 7) | Decision (mitigation) → Risk | "resolves" | LML §3.4.0.2.10 defines resolves / resolved by: a Decision resolves a Risk. This is the correct pattern for documenting mitigation decisions. Correct. |
| Component TradeStudies (Del. 7) | Component Asset → Subsystem Asset | "decomposed by" | Standard asset hierarchy decomposition (§3.4.0.2.2). Subsystem Asset decomposed by Component Asset. Correct. |
| Component TradeStudies (Del. 7) | Component Asset → Action | "performs" | LML §3.4.1.2.3. Correct and consistent with granular action diagram allocation. Must be explicitly set — Innoslate does not propagate this from parent assets. |
| Component TradeStudies (Del. 7) | Risk → Component Asset | "related to" | See note above for Trade Studies (Del. 4 & 7). Valid generic link. Acceptable. |
| Verif. Req. forSubsystem Req. | Verif. Requirement → Subsystem Requirement | "verifies" | Consistent with Gate 2 and Gate 3. LML §3.4.11.4.2. Correct. |

# 3. Traceability Matrix Guidelines

## 3.1  Why Traceability Matrices Matter for Review

A traceability matrix is a two-dimensional table that confirms every entity in one class is connected to at least one entity in another class through a specific LML relationship. Matrices serve three purposes:

- Completeness check: every row and every column must have at least one cell populated. Sparse rows or columns signal missing relationships, not missing content.

- Correctness check: the relationship verb used to generate the matrix must match the LML 2.0 standard — this is why Section 2 matters before you generate matrices.

- Coverage check: the population density of the matrix indicates whether the engineering work is superficial (one link per row) or thorough (multiple supporting links).

## 3.2  Required Matrices by Gate

The following table defines the matrices that must be generated, and the LML relationship that drives each one..

| Matrix Name | Row Entity (source) | Column Entity (target) | LML Relationship | Review Purpose | How to Create |
| --- | --- | --- | --- | --- | --- |
| Stage 1 — Requirements Stage |  |  |  |  |  |
| Stakeholder Req. to User Needs | Requirement (SR) | Statement (UN) | traced to | Confirms every stakeholder requirement traces to at least one user need. Orphan requirements (no column link) are ungrounded and likely invented. Multiple SR rows tracing to the same UN column indicate requirements that may need merging. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - Enter “class:Requirement order:number number:SR.* class:Requirement”. - Press “Update”. - Apply filter “Query” in Top(X axis) and enter “order:number number:UN.* class:Statement”. - Set Relationship to “traced to”. - Review traces. - Save Matrix. |
| High Level Actions/Scenarios to High Level Stakeholder Functional Req. | Action | Requirement (SR) | traced to | Confirms every scenario traces to atleast one stakeholder requirement. We're doing it earlier because at this stage of the project you hadn’t yet decomposed into system requirements, and we want you to verify your functional model has coverage before that decomposition. | 1. Follow the steps 1-6 in Section 3.4. 2. Select Query in Yaxis field and enter query: order:modified is:top class:Action 3. Press “Update” 4. Under "Top (X Axis)" enter the query: order:number number:SR.* class:"Requirement" label:"Functional Requirement" 5. Set Relationship to "traced to". 6. Review traces and save Matrix. This gives the top level actions from all the action diagrams created. |
| Verif. Req. to Stakeholder Req. | Verif. Requirement (VR.1) | Requirement (SR) | verifies | Confirms every stakeholder requirement has a verification path. Any SR column with no populated cell means that requirement cannot be objectively proven — it must either be made verifiable or removed. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “VR.1” and select the Stakeholder Verification Requirements Document. Make sure this document has just the Verification Requirements. - Press “Update”. - Apply filter “Query” in Top(X axis) and enter the query: query: order:number number:SR.* class:"Requirement" - Set Relationship to “verifies”. - Review traces. - Save Matrix. |
| Stage 2 — System Concept Stage |  |  |  |  |  |
| System Req. to Stakeholder Req. | Requirement (SysReq) | Requirement (SR) | traced to | Confirms every system requirement is grounded in a stakeholder requirement. Any SysReq row with no SR column link is a gold-plated requirement (added without stakeholder basis). Columns with no row link indicate stakeholder requirements not yet decomposed into system requirements. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “SYS.1” and select the System Requirements Document. Make sure this document has just the System Requirements. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SR.1” in Root Entity. - Set Relationship type to “traced to”. - Review traces. - Save Matrix. |
| System Functional Req. to Scenarios | Requirement (SysReq) | Action | traced to | Confirms every system functional requirement is traced to a scenario. In other words, it confirms that every operational scenario can be executed by the architecture. | 1. Open the top-level action diagram. 2. Open the Hierarchy or Tree diagram to review the traces between functional requirements/actions and scenarios. |
| Verif. Req. to System Req. | Verif. Requirement (VR.2) | Requirement (SysReq) | verifies | Confirms every system requirement has a verification path. System requirements are solution-dependent and more specific — most should be directly verifiable. Columns with no row link must be addressed before Gate 3 approval. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “VR.2” and select the System Verification Requirements Document. Make sure this document has just the Verification Requirements. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SYS.1” in Root Entity. - Set Relationship type to “verifies”. - Review traces and Save Matrix. |
| Risks to Requirements | Risk | Requirement (SR or SysReq) | caused by | Confirms that identified risks are anchored to specific requirements whose achievement they threaten. A Risk entity with no requirement link is floating and cannot be prioritised. A requirement with many Risk links is a signal of high-risk scope that warrants trade study attention. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - In Query field, type “order:modified- class:Risk” - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “Stakeholder Requirements Document” for Stakeholder Requirements and “System Requirements Document” for System requirements, respectively in Root Entity. - Set Relationship type to “caused by”. - Review traces and save Matrix. |
| Stage 3 — Initial System Architecture Stage |  |  |  |  |  |
| System Asset to System Action | Asset | Action | performs | This is the functional allocation process at the system-level and ensures that every action is allocated to an asset. | - Go to Schema Editor and create a label “to-be” for Asset and Action classes. - Go to Database view and apply the label “to-be” to Assets and Actions that belong to the To-be Architecture. - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and enter the query: order:number class:Asset label:to-be - Press “Update”. - Apply filter “Query” in Top(X axis) and enter query: order:number class:Action label:to-be - Set Relationship type to “performs”. - Review traces and save Matrix. |
| Subsystem Req. to System Req. | Requirement (SubReq) | Requirement (SysReq) | traced to | Confirms every subsystem requirement is grounded in a system requirement. This matrix closes the full requirements chain: User Need → Stakeholder Req → System Req → Subsystem Req. Any SubReq row with no column link is an ungrounded subsystem requirement. | - Follow the steps 1-6 in Section 3.4. - Select “Entity” in Y-axis field. - Enter “SUBSYS.1” and select the Subsystem Requirements Document. - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SYS.1” in Root Entity. - Set Relationship type to “traced to”. - Review traces and save Matrix. |
| Requirements to Components | Requirement (SysReq or SubReq) | Asset (component) | satisfied by | Generated from the satisfied by relationship chain through trade study artifacts. Confirms every technical requirement is met by a selected component. This is the primary matrix the industry panel will scrutinise to confirm build-vs-buy decisions are traceable. | 1. Go to Schema Editor 2. Create Label “Selected Component” for Asset Class and “Technical” for Requirement class. 3. Go to Database view 4. Apply “Selected Component” to each component that was selected after the trade study. 5. Open SRD and create separate technical requirement entities for functional requirements with associated Measure entities. Label these requirements “Technical”. 6. Remove relationship between functional requirements and Measure entities and instead create relationship between technical requirements and Measure entities using “specified by”. 7. Follow the steps 1-6 in Section 3.4. 8. Select “Query” in Yaxis field and create query: order:number class:"Requirement" label:Technical 9. Press “Update” 10.under "Top (X Axis)" enter the query: order:modified class:Asset label:”Selected Component” 11. Set Relationship type to “satisfied by”. 12. Review traces and save Matrix. |
| Component to Function | Asset (component) | Action (leaf-level) | performs | Confirms every leaf-level action in the granular action diagram is performed by at least one component asset. Unallocated action columns mean the system has functions with no physical implementation — a critical design gap. Multiple asset rows linked to one action identify redundancy or parallel execution. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and enter the query: order:number class:Asset label:Selected Component - Press “Update”. - Apply filter “Query” in Top(X axis) and enter query: order:number class:Action is:leaf - Set Relationship type to “performs”. - Review traces and save Matrix. |
| Interface Req. to Conduit | Requirement | Connection | traced to | Confirms every conduit has a corresponding interface requirement created. | 1. Go to Schema Editor and create a label “Interface” for the Requirement class. 2. Open the SRD and apply the label “Interface” to all the interface requirements. 3. Follow the steps 1-6 in Section 3.4. 4. Create Y-axis Query type: Order:number class:Requirement label:Interface 5. Create X-axis Query type: Order:number class:Conduit 6. Set Relationship type to “traced to” 7. Press Update. 8. Review traces and save Matrix. |
| Verif. Req. to Subsystem Req. | Verif. Requirement (VR.3) | Requirement (SubReq) | verifies | Confirms every subsystem requirement has a verification path. This is the most detailed verification matrix and often reveals missing test planning. Any SubReq column with no VR row must be addressed before the architecture review. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field and type query: order:number number:VR.3.* class:Requirement - Press “Update”. - Apply filter “Hierarchy” in Top(X axis) and Search for “SUBSYS.1” in Root Entity. - Set Relationship type to “verifies”. - Review traces and save Matrix. |
| Risks to Components | Risk | Asset (component) | caused by | Confirms component-level risks are attached to specific components. Risks with no asset link cannot be managed. Particularly important for COTS/GOTS components where supply chain and obsolescence risks must be explicitly tracked. | - Follow the steps 1-6 in Section 3.4. - Select “Query” in Y-axis field. - In Query field, type “order:modified- class:Risk” - Press “Update”. - under "Top (X Axis)" enter the query: order:modified class:Asset label:”Selected Component” - Review traces. |

## 3.3  Population Thresholds and What They Signal

The minimum sizes in Section 3.2 are floors, not targets. The table below explains what different population densities indicate to a reviewer and what action should be taken in each case.

| Population Level | What It Looks Like | Signal to Reviewer | Likely Root Cause | Corrective Action |
| --- | --- | --- | --- | --- |
| Below minimum threshold | Many empty rows or columns; fewer cells than the minimum size guide | Model is incomplete. Matrix is not reviewable. | Missing entities, missing relationships, or wrong relationship verb used to generate the matrix | Add missing entities; fix relationship verbs per Section 2; re-generate matrix before submission |
| At minimum (1 link per row/col) | Every row and column has exactly one populated cell; matrix is diagonal or near-diagonal | Requirements are superficially linked. Coverage is thin. | Requirements were written one-to-one with needs rather than being properly decomposed; or relationships were added to pass the check rather than to reflect the model | Review whether each requirement genuinely traces to only one source. If yes, this is acceptable. If relationships were forced, remove them and re-examine decomposition. |
| Good coverage (2–4 links per row) | Most rows have 2–4 populated cells; some concentration in high-priority requirements | Model reflects realistic traceability. Healthy. | Requirements were derived through proper decomposition; multiple user needs support key requirements; multiple verification methods applied to complex requirements | No action needed. Highlight high-link-count requirements in the review presentation as risk-informed priorities. |
| Dense (5+ links per row) | Many cells populated; almost every combination has a link | Possible over-linking. Review carefully. | Relationships may have been created indiscriminately to appear thorough; or the model genuinely captures a highly interdependent system | Check that every link reflects a real engineering dependency. Remove links that exist only to populate the matrix. Over-linked matrices obscure genuine priorities. |

## 3.4  How to Generate a Matrix in Innoslate

To create a Traceability Matrix, simply follow these steps:

- Navigate to Database View.

- Create an Artifact entity.

- Assign the 'Matrix' label on the left sidebar.

- Give the Matrix a Number (mandatory) and Name (optional).

- Click 'Open' and select Traceability Matrix.

- Innoslate will navigate to the Traceability Matrix where the 'Missing Matrix' window will appear.

- Select your preferred method to access Y-axis entities, 'Query' or Root 'Entity' from the dropdown menu.

- On the left sidebar, select the X-axis via Hierarchy, Query or Related.

- (optional) If Query or Hierarchy is selected in step 8, users will then want to select the Relationship desired in the dropdown that appears (or type in the field to pull it up).

- The Traceability Matrix View will then be completed to create relationships among the entities displayed in the matrix. Select 'Save' on the toolbar.

## 3.5  How to Treat Floating Requirements Identified through Traceability Matrix

During the process of generating Traceability matrices as instructed in Section 3.2, you may come across floating requirements, i.e. requirements that are not linked to a parent. For these requirements, follow the steps below:

- Go to Schema Editor and add a label “Orphan” to the Requirement class.

- Open any traceability matrix that contains floating requirements and using the wrench icon on the top-right, select Traceability Assist.

- Review the links created by the Assist.

- If floating requirements still exist, add a label “Orphan” to those requirements.

- To review Orphan requirements, go to Database view.

- Create a filter to isolate floating requirements using the query “class:Requirement label:Orphan”

- If parent is genuinely missing, create an issue and set the relationship Issue “caused by” Requirement.

# 4. End-to-End Traceability Chain Reference

The diagram below shows the complete LML traceability chain your model should reflect by the end of Gate 4. Each arrow represents a relationship. Where Section 2 has identified a correction, the corrected verb is shown.

EVIDENCE LAYER ══════════════ Raw Artifact (ART.n) ↑ sourced by Notes Document Statement (EX.n.n) ↑ traced to USER NEEDS LAYER ════════════════ User Need Statement (UN.1.n) ↑ traced to STAKEHOLDER REQUIREMENT LAYER ══════════════════════════════ Stakeholder Requirement (SR.1.n) ← verifies ── Verification Requirement (VR.1.n) ↑ traced to ↑ verified by Test Case SYSTEM REQUIREMENT LAYER ═════════════════════════ System Requirement (SysReq.n) ← verifies ── Verification Requirement (VR.2.n) ↑ traced to ↓ sourced by → Trade Study (Artifact) ← enabled by ── Decision ↓ enabled by → Decision ↓ resolves Risk SUBSYSTEM REQUIREMENT LAYER ════════════════════════════ Subsystem Requirement (SubReq.n) ← verifies ── Verification Requirement (VR.3.n) ↑ traced to ↓ specified by → Measure (threshold) ↓ sourced by → Trade Study (Artifact) ACTION / FUNCTIONAL LAYER ═════════════════════════ Action (leaf-level) ── traced to → Subsystem Functional Requirement ↓ decomposes parent Action ↓ performed by Component Asset COMPONENT / PHYSICAL LAYER ═══════════════════════════ Subsystem Asset ↓ decomposed by Component Asset (selected via Trade Study) ↓ performs Action (leaf-level) INTERFACE LAYER (cross-cutting) ═══════════════════════════════ Interface Requirement ── traced to → Conduit I/O Entity ── transferred by → Conduit RISK LAYER (cross-cutting) ═══════════════════════════ Risk ── caused by → Requirement (SR / SysReq / SubReq) Risk ── caused by → Component Asset Risk ── related to → Trade Study (Artifact) Decision ── resolves → Risk

Before stage 3, the supervisor should be able to pick any leaf-level action in the action diagram and trace upward through this chain to the raw evidence that originated the need for that function. If any step in the chain breaks — an empty cell in a matrix, a missing relationship, or a non-LML verb — the model is incomplete.